Question 1 – BPM - 5 Marks

Resources

| Type | Examples |
| --- | --- |
| Human | Farmers, Manufacturers, SOONY Committee, APT IT SOLUTIONS Team |
| Technical | E-commerce platform, payment gateway, hosting servers, mobile app, database |
| Organizational | APT IT SOLUTIONS (Delivery), SOONY (Funding), Logistics Partners |
| Financial | ₹2 Crores CSR Budget (18-month project timeline) |

Start Event

- Farmer or Manufacturer accesses the web/mobile platform

Core Processes

1. User Registration

- Farmer registers → Profile created

- Manufacturer registers → Verification → Product catalog uploaded

2. Product Management

- Manufacturer updates stock, pricing, categories

3. Product Browsing

- Farmer browses products → Applies filters (e.g., crop type, brand)

4. Order & Payment

- Product added to cart → Checkout → Selects payment (online/COD) → Payment confirmed

5. Logistics Coordination

- Notification sent to vendor/logistics team → Packaging & dispatch → Delivery tracking

6. Delivery & Confirmation

- Product delivered → Farmer confirms receipt → Inventory updated

7. Feedback Loop

- Farmer submits review → Vendor rating updated → Data logged for analytics

End Event

- Order complete and reflected in SOONY Committee’s performance dashboard

BONUS: Roles in Swimlane Format

| Actor | Responsibilities |
| --- | --- |
| Farmer (User) | Register, browse, place order, confirm delivery, give feedback |
| Manufacturer | Register, upload/manage products, respond to orders |
| Platform System | Handles registration, search, inventory, payments, confirmations |
| Delivery Partner | Picks, packs, delivers products to rural farmer locations |
| SOONY Committee | Monitors impact, receives analytics and feedback for CSR tracking |

Value Created to the End Customer (Farmers)

- 📶 Accessibility: Buy critical farming inputs without traveling to cities

- 🤝 Trust & Transparency: Rated sellers, product reviews, direct access

- 💰 Cost Savings: Reduced reliance on middlemen, bulk pricing

- 📈 Productivity Boost: Timely procurement leads to better crop planning

- 📱 Ease of Use: Local language support, intuitive user experience

- 🌱 Empowerment: A fair and self-reliant farming ecosystem

Question 2 – SWOT - 5 Marks

Mr Karthik is doing SWOT analysis before he accepts this project. What Aspects he Should consider as Strengths, as Weaknesses, as Opportunity and as Threats.

- Strengths

- Social Impact & CSR Backing: Aligned with SOONY’s CSR mission—strong community goodwill.

- Predefined Budget & Timeline: ₹2 Crores and 18 months create clear delivery expectations.

- Strong Internal Team: Skilled Java developers, testers, admins, and BA already onboarded.

- High-Value Stakeholder Involvement: Direct support from Mr. Henry and active end-user input from Peter, Kevin, and Ben.

- Market Need is Validated: Real use-case from rural farmers increases product-market fit.

- Full Control of Technology Stack: No third-party platform dependency; fully owned development.

- Weaknesses

- First-time Digital Users: Target audience may face usability issues unless design is extremely intuitive.

- Logistics & Delivery Complexity: Rural delivery introduces coordination challenges.

- Limited Manufacturer Pool Initially: Vendor onboarding effort required to ensure product diversity.

- Scalability Readiness: Risk of underestimating system load if uptake surpasses projections.

- Customer Support Readiness: Requires multilingual, rural-sensitive help desk operations.

- Opportunities

- Untapped Rural E-Commerce: Huge potential to scale across similar villages and states.

- Future Integrations: Weather tips, expert advisory, or crop-specific input bundling.

- Government Support: Potential for policy alignment, subsidies, or agri-tech partnerships.

- Data Insights for Agri Intelligence: Valuable crop-need patterns and vendor behavior data.

- Brand Visibility: APT IT SOLUTIONS gains reputation as a purpose-driven IT partner.

- Threats

- Internet Connectivity Gaps: Inconsistent network access in rural areas could slow adoption.

- Competition: Emerging or established agri-tech startups could outpace if they scale faster.

- Regulatory Shifts: Changes in e-commerce, agri-product compliance could impact operations.

- Dependence on Committee Decisions: Delays or scope changes from SOONY stakeholders could disrupt progress.

- Vendor Reluctance: Manufacturers may hesitate to shift from traditional dealer networks.

Question 3 – Feasibility study - 5 Marks

Mr Karthik is trying to do feasibility study on doing this project in Technology (Java), Please help him with points (HW SW Trained Resources Budget Time frame) to consider in feasibility Study.

  - Hardware (HW) Requirements

| Component | Specification |
| --- | --- |
| Development Machines | Developer laptops with minimum 16GB RAM, i7 processors, SSD storage |
| Staging Servers | Mid-tier servers for UAT (User Acceptance Testing) and QA environments |
| Production Server | Cloud-hosted or on-premise VM with scalability (2-4 core CPU, 16–32GB RAM) |
| Networking Infrastructure | Secure, high-speed internet, VPN access, backup and firewall systems |

2. Software (SW) Stack

| Layer | Technology/Tool (Java-Compatible) |
| --- | --- |
| Frontend | Angular/React with REST APIs |
| Backend | Java 11+ (Spring Boot, Hibernate, RESTful APIs) |
| Database | MySQL/PostgreSQL with JDBC connectivity |
| Authentication | Spring Security or OAuth 2.0 |
| Build/CI/CD Tools | Maven/Gradle, Jenkins/GitHub Actions |
| Testing Framework | JUnit, Mockito, Selenium (UI), Postman (API) |
| Deployment | Docker, Kubernetes, Apache Tomcat, or AWS Beanstalk |

3. Trained Resources

| Role | Skillset Required | Availability in APT IT |
| --- | --- | --- |
| Java Developers | Spring Boot, API design, ORM (Hibernate) | ✅ Available (Juhi, Lucie, Bravo, etc.) |
| Testers | Manual & automation testing, JUnit, Selenium, mobile QA | ✅ Jason and Alekya onboard |
| BA | Requirement gathering, user stories, process modeling | ✅ You! 🙌 |
| PM & Coordination | Agile delivery, sprint planning, milestone tracking | ✅ Mr. Vandanam |
| Infra/Admins | Network setup, DB tuning, deployment pipelines | ✅ Mike (Network), John (DB) |

4. Budget Evaluation

| Component | Estimated Cost (Approx) |
| --- | --- |
| Hardware & Licenses | ₹20–25 Lakhs (development, staging, production environments) |
| Human Resources | ₹90–100 Lakhs over 18 months (salaries, training, support) |
| Cloud/Hosting | ₹10–15 Lakhs (AWS/Azure cost for uptime, scaling, storage) |
| Contingency & UAT | ₹10 Lakhs (buffer, stakeholder review costs, rural test logistics) |
| Total Est. | ₹1.4–1.5 Crores (within SOONY's CSR Budget of ₹2 Crores) |

5. Time Frame Breakdown (18 Months)

| Phase | Duration |
| --- | --- |
| Requirements Gathering | 1.5 months |
| Design (UI/DB/API) | 2 months |
| Development Sprint Cycles | 9 months (Agile sprints) |
| QA/UAT & Stabilization | 3 months |
| Deployment & Go-Live | 1 month |
| Post-Launch Support & Review | 1.5 months |

Question 4 – Gap Analysis - 5 Marks

Mr Karthik must submit Gap Analysis to Mr Henry to convince to initiate this project. What points (compare AS-IS existing process with TO-BE future Process) to showcase in the GAP Analysis

GAP Analysis – Online Agriculture Products Store

Component; AS-IS (Current Scenario); TO-BE (Proposed Future State); Gap/Opportunity. Product Access; Farmers travel long distances to procure basic agri inputs; Farmers can purchase seeds, fertilizers, and pesticides online from home via mobile/web app; Eliminates travel, reduces costs, improves time to access essential goods. Supplier Interaction; No direct interaction—farmers rely on dealers or intermediaries; Direct platform-enabled communication between farmers and manufacturers; Greater transparency, reduced dependency on middlemen. Product Availability; Limited selection at local dealers; often out of stock; Real-time catalog of products from multiple verified manufacturers; Expands choices, ensures availability. Ordering Process; Manual purchases, often unplanned, dependent on physical market visits; Seamless e-commerce experience with cart, filters, and delivery address selection; Planned procurement improves crop scheduling and inventory management. Payment Modes; Cash-based only; Support for multiple digital payment modes + Cash on Delivery; Financial flexibility and record-keeping. Delivery Logistics; Farmers arrange their own transport to carry goods; Integrated last-mile delivery supported via logistics partners; Saves effort, ensures door-to-door delivery in rural areas. User Experience; No digital alternatives tailored to rural farming community; Easy-to-use, multilingual, mobile-friendly UI built for semi-literate users; Inclusive access through intuitive design. Feedback & Ratings; No structured way to evaluate product effectiveness; Product ratings and vendor reviews from other farmers; Builds trust and drives quality improvement. Decision-making Data; No insights available for planning or reporting; SOONY Committee and farmers get dashboard insights and usage analytics; Data-driven improvements and CSR reporting. Platform Ownership; None; no unified digital platform; Fully customized, CSR-owned agri-commerce platform developed by APT IT SOLUTIONS; Establishes digital infrastructure for long-term rural empowerment.

Summary of Insights for Mr. Karthik’s Presentation

- Farmers currently suffer from high friction in procurement—costly, unplanned, and inefficient

- The proposed platform bridges this gap by reducing operational burden, lowering costs, and accelerating access

- Digitization creates measurable social impact and enables future innovations like crop-specific bundles, advisory services, and agri-fintech tie-ins

- Question 5 – Risk Analysis - 10 Marks

List down different risk factors that may be involved (BA Risks And process/Project Risks)

Business Analyst Risks (BA-Focused)

| Risk Area | Potential Risk | Impact |
| --- | --- | --- |
| Requirement Elicitation | Difficulty engaging rural stakeholders (Peter, Kevin, Ben) due to digital or language barriers | Incomplete or misinterpreted requirements |
| Scope Creep | End users may ask for features not originally planned (e.g. advisory services, crop selection support) | Timeline and cost overruns |
| Requirement Volatility | Committee may revise goals mid-project under CSR scrutiny | Redesign, rework of system components |
| Documentation Clarity | Ambiguity in SRS, Use Cases, or Stories due to varying interpretations of agri-related terms | Misalignment between dev team and stakeholders |
| User Experience Assumptions | Misjudging farmer tech proficiency leading to a non-intuitive interface | Poor user adoption post-launch |
| Gap in Domain Knowledge | BA team may lack deep familiarity with agricultural product types and regional farming cycles | Inaccurate flows or missed feature needs |

Process & Project Risks

| Risk Category | Risk Description | Impact |
| --- | --- | --- |
| Technology Risk | App may not be optimized for low-bandwidth rural internet | Reduced accessibility and trust |
| Logistics Risk | Delivery to remote areas may be delayed, failed, or untrackable | Customer dissatisfaction, increased support issues |
| Stakeholder Engagement | Farmers or vendors may disengage if progress is slow or confusing | Loss of buy-in or poor platform seeding |
| Training & Support | Lack of training resources for farmers and vendors | High support load, poor retention |
| Data Privacy | Improper handling of personal or payment data (compliance with Indian IT Act/GDPR) | Legal and reputational consequences |
| Budget Control | Scope creep or resource attrition leads to exceeding ₹2 Cr CSR budget | Requires external funding or cuts to features |
| Timeline Drift | 18-month timeline at risk due to dev delays, requirement churn, or integration failures | Pushbacks in go-live or phased delivery |
| Quality Assurance | Limited rural UAT scenarios may not reflect real-world constraints | Bugs in production, unhandled edge cases |

Suggested BA Actions for Risk Mitigation:

- Conduct field interviews or tele-sessions with farmers to avoid requirement assumptions.

- Build prototypes/mockups early and get sign-off from the SOONY committee.

- Lock down MVP scope in a signed-off BRD.

- Involve testers (Jason and Alekya) in early test case derivation from stories to spot issues fast.

- Engage with Mr. Mike and John to ensure infrastructure readiness matches usage environments.

Question 6 – Stakeholder Analysis (RACI Matrix) - 8 Marks

Perform stakeholder analysis (RACI Matrix) to find out the key stakeholders who can take Decisions and Who are the influencers

RACI Matrix – Online Agriculture Products Store Project

Activity / Deliverable; Mr. Henry; Mr. Pandu; Mr. Dooku; Peter / Kevin / Ben; Mr. Karthik; Mr. Vandanam; BA (You!); Dev Team; Testers; Network / DB Admins. Define CSR Vision & Budget; A; C; C; I; I; I; I; I; I; I. Approve Project Scope; A; C; C; I; R; C; C; I; I; I. Gather Business Requirements; I; I; C; C; I; C; R; I; I; I. Finalize Functional Requirements; C; I; I; I; C; C; R; C; C; C. Architecture & Tech Stack Decision; I; I; I; I; R; C; C; C; I; C. User Interface Design Approval; I; I; I; C; C; C; R; C; C; I. Development Planning & Sprint Execution; I; I; I; I; C; R; C; R; I; I. Testing & QA; I; I; I; I; C; C; C; C; R; I. Infrastructure Setup & Deployment; I; I; I; I; C; C; I; I; I; R. UAT with Farmers; I; I; I; R; C; C; C; I; C; I. Feedback Analysis & Iterations; I; I; I; C; C; C; R; C; C; I. Final Sign-off & Go-Live Approval; A; C; C; I; R; C; C; I; I; I. Legend - R = Responsible (does the work to complete the task) - A = Accountable (owns the decision and the outcome) - C = Consulted (provides input before work is done) - I = Informed (kept updated on progress) Key Decision Makers - Mr. Henry – Strategic sponsor, final budget holder - Mr. Karthik – Operationally accountable for delivery - You (BA) – Key influencer for requirement clarity and project alignment - Mr. Vandanam – Execution lead for dev/test milestones Key Influencers - Peter, Kevin, Ben – Grassroots stakeholder input shaping platform usability - Mr. Dooku & Mr. Pandu – Governance and financial oversight - Testers & Developers – Influential in shaping technical feasibility and usability

Question 7 – Business Case Document - 8 Marks

Help Mr Karthik to prepare a business case document

Business Case Summary – Online Agriculture Products Store

- Objective

To build a web/mobile platform enabling remote farmers to directly purchase fertilizers, seeds, and pesticides from manufacturers, improving access, affordability, and agricultural outcomes.

- Problem

Farmers in remote villages face difficulty in sourcing essential inputs due to limited availability, high travel costs, and lack of direct access to suppliers.

- Solution

A digital store that allows manufacturers to list products and farmers to browse, order, pay, and receive deliveries—all through a user-friendly application.

- Stakeholders

Mr. Henry (Sponsor), SOONY Committee, Peter/Kevin/Ben (End-User Advocates), APT IT Solutions (Delivery Team)

- Budget & Timeline

₹2 Crores | 18 Months | Funded under SOONY CSR initiative

- Feasibility

- Java/Spring Boot stack supported by in-house team

- Cost-effective and scalable architecture

- Rural usability addressed via intuitive design

- Benefits

- Empowers rural communities

- Eliminates middlemen and reduces costs

- Creates measurable CSR impact for SOONY

Question 8 – Four SDLC Methodologies - 8 Marks

The Committee of Mr. Henry , Mr Pandu , and Mr Dooku and Mr Karthik are having a discussion on Project Development Approach.

Mr Karthik explained to Mr. Henry about SDLC. And four methodologies like Sequential Iterative Evolutionary and Agile. Please share your thoughts and clarity on Methodologies

SDLC Methodologies

| Methodology | Description | Pros | Cons |
| --- | --- | --- | --- |
| 1. Sequential (Waterfall) | Linear model with fixed phases: Requirements → Design → Build → Test → Deploy | Simple, structured, works well for fixed-scope projects | Rigid, late testing, poor flexibility to adapt to new farmer inputs |
| 2. Iterative | Build a basic version quickly, then improve in repeated cycles | Early working system, integrates early feedback | Scope can become unclear without strict control |
| 3. Evolutionary | Continuously evolves by refining based on stakeholder feedback | Highly customer-focused, adjusts to rural user needs | Requires active user engagement (e.g. farmers must regularly provide input) |
| 4. Agile | Incremental development in short sprints, cross-functional collaboration | Adaptive, transparent, fast iterations, strong team-client engagement | Needs discipline; not ideal if stakeholder availability is low |

Question 9 – Waterfall RUP Spiral and Scrum Models – 8 Marks

They discussed models in SDLC like waterfall RUP Spiral and Scrum . You put forth your understanding on these models

Software Development Life Cycle (SDLC) Models: Overview

| Model | Description | Best For | Limitations |
| --- | --- | --- | --- |
| Waterfall | Linear and sequential approach: one phase completes before the next begins | Well-defined, stable requirements | Rigid; no room for feedback mid-cycle; late testing |
| RUP (Rational Unified Process) | Iterative + architecture-focused with 4 phases: inception, elaboration, construction, transition | Complex systems needing clear documentation | Requires strict discipline; can be heavyweight |
| Spiral | Risk-driven model combining iterative + prototyping | Projects with high uncertainty and evolving risk | May be too complex and expensive for smaller projects |
| Scrum | Agile framework using sprints (2–4 weeks), focused on incremental delivery | Projects needing flexibility, quick feedback | Needs committed customer involvement and strong team discipline |

- Applying This to Our Project

Given the following:

- Stakeholder Involvement from Mr. Henry’s committee and rural user advocates (Peter, Kevin, Ben)

- Evolving Requirements due to new user types and user-friendly interface needs

- Fixed Timeline and Budget (18 months, ₹2 Cr)

- Scrum (Agile) is most suitable:

- Allows us to deliver a basic MVP early

- Involves stakeholders in sprint demos and retrospectives

- Adapts as new insights emerge from rural farmer feedback

Question 10 – Waterfall Vs V-Model - 5 Marks

20Write down the differences between waterfall model and V model.

Waterfall vs. V-Model – Key Differences

| Criteria | Waterfall Model | V-Model (Verification & Validation Model) |
| --- | --- | --- |
| Structure | Linear, phase-by-phase | V-shaped; development and testing go hand-in-hand |
| Testing Approach | Testing starts only after development is complete | Testing is planned right from the requirement phase |
| Validation Focus | Less emphasis on parallel validation | Each development phase is matched with a corresponding test phase |
| Error Detection | Errors caught late in lifecycle | Early error detection possible through parallel planning |
| Suitability | Best for simple, fixed-scope projects | Ideal for projects where quality and reliability are critical |
| Flexibility | Low; changes are costly and time-consuming | Slightly more adaptable due to early test thinking |
| Client Involvement | Limited after initial requirements phase | Some involvement during validation testing phase |

As a BA,  I could propose a V-Model-Light or blend both approaches—documenting clear requirements (from waterfall) while embedding early test planning (from V-Model). That way, you get structure and quality control.

Question 11 – Justify your choice - 3 Marks

As a BA, state your reason for choosing one model for this project

As a Business Analyst on this project, I would recommend the V-Model over traditional Waterfall for one key reason: quality assurance from the ground up.

This application serves first-time digital users—farmers in remote areas—so usability, reliability, and trust are non-negotiables. The V-Model allows us to plan corresponding test cases alongside each development activity. That means:

- When we gather requirements, we already define user acceptance tests.

- When we design the interface, we also define UI test cases.

- And as we build the code, we’re ready with system and integration tests.

With its structured yet validation-rich framework, the V-Model gives us:

- Better traceability (every requirement is directly tied to a test)

- Earlier defect detection, saving cost and time later

- Confidence to roll out a platform that works for both stakeholders and real-world farmers

Question 12 – Gantt Chart - 5 Marks

The Committee of Mr. Henry, Mr Pandu, and Mr Dooku discussed with Mr Karthik and finalised on the V Model approach (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) Mr Vandanam is mapped as a PM to this project. He studies this Project and Prepares a Gantt chart with V Model (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) as development process and the Resources are PM, BA, Java Developers, testers, DB Admin, NW Admin.

Gantt Chart Structure – V-Model Approach

| Phase | Activity | Duration (Tentative) | Primary Resources |
| --- | --- | --- | --- |
| RG | Requirement Gathering | 1.5 months | PM, BA, Stakeholders |
| RA | Requirement Analysis & SRS | 1 month | BA, PM |
| Design | High & Low Level Design | 2 months | PM, BA, Java Developers, DB Admin, NW Admin |
| D1 | Development – Module 1 (e.g., Login/Product Upload) | 1.5 months | Java Developers, DB Admin |
| T1 | Unit Testing – Module 1 | 0.5 month | Testers |
| D2 | Development – Module 2 (e.g., Product Catalog & Cart) | 1.5 months | Java Developers, DB Admin |
| T2 | Unit Testing – Module 2 | 0.5 month | Testers |
| D3 | Development – Module 3 (e.g., Order, Payment, Delivery) | 2 months | Java Developers, NW Admin |
| T3 | Integration Testing | 1 month | Testers, DB Admin, NW Admin |
| D4 | Final Build Enhancements/Bug Fixes | 1 month | Java Developers, BA |
| T4 | System Testing | 1.5 months | Testers, BA |
| UAT | User Acceptance Testing & Sign-Off | 1 month | Testers, PM, Committee Stakeholders, Farmers |

Notes:

- Testing phases (T1–T4) directly mirror development steps per the V-Model structure

- PM (Mr. Vandanam) oversees all phases for alignment, timeline tracking, and stakeholder updates

- The BA (you!) are involved heavily in RG, RA, Design, and UAT—bridging dev and user needs

- The entire plan spans 18 months, making it easy to allocate ~1–2 months per phase with overlap for smoother transition

Question 13 – Fixed Bid Vs Billing - 5 Marks

Explain the difference between Fixed Bid and Billing projects

Fixed Bid vs. Billing Projects

| Aspect | Fixed Bid Project | Billing (Time & Material) Project |
| --- | --- | --- |
| Pricing Model | Fixed total cost agreed upfront for a defined scope | Billed based on actual hours worked or resources used |
| Scope | Well-defined and frozen early in the project | Flexible; can evolve based on client needs |
| Risk Ownership | Vendor bears the delivery risk | Client bears most risk due to evolving scope |
| Client Involvement | Minimal once scope is agreed | Continuous involvement required throughout development |
| Change Management | Changes require formal renegotiation | Changes are expected and easily accommodated |
| Planning Approach | Requires detailed estimation and planning up front | Agile-friendly and adaptive to feedback |
| Best For | Short-term, clearly defined projects | Long-term, evolving or exploratory projects |

Example:

- Fixed Bid: “Build a crop-calculator app with 5 features for ₹15 Lakhs in 3 months”

- Billing: “Provide a team of 2 developers and 1 tester for 6 months at ₹X/hour”

Question 14 – Preparer Timesheets of a BA in various stages of SDLC - 20 marks

➢ Design Timesheet of a BA ➢ Development Timesheet of a BA ➢ Testing Timesheet of a BA ➢ UAT Timesheet of a BA ➢ Deployment n Implementation Timesheet of a BA

1. Design Phase Timesheet (High-Level & Low-Level Design)

| Task | Estimated Hours/Week | Description |
| --- | --- | --- |
| Review & clarify requirements | 6 | Ensure BRD/SRS accurately captures stakeholder intent |
| Assist with UI wireframing/mockups | 5 | Collaborate with UX team or sketch initial flows |
| Define data models/entity relationships | 4 | Work with devs/DBA to align on entity logic |
| Functional walkthroughs with dev team | 4 | Explain business logic, edge cases, clarifications |
| Update traceability matrix | 3 | Map requirements to design and test cases |
| Meeting & documentation | 4 | Stand-ups, design workshops, and notes cleanup |

2. Development Phase Timesheet

| Task | Estimated Hours/Week | Description |
| --- | --- | --- |
| Dev query resolution | 5 | Address clarifications raised by developers |
| Change impact analysis | 4 | Review how minor scope shifts affect overall design |
| Review intermediate builds | 3 | Validate that development matches requirements |
| Update documentation | 2 | Adjust BRD/use cases for any approved changes |
| Sprint planning/retrospectives | 3 | Participate in Agile ceremonies if applicable |
| Collaboration meetings | 3 | Cross-functional syncs with dev/QA |

3. Testing Phase Timesheet

| Task | Estimated Hours/Week | Description |
| --- | --- | --- |
| Review test scenarios & cases | 5 | Ensure test coverage aligns with all use cases |
| Requirement-to-test traceability check | 4 | Validate every requirement is mapped to a test case |
| Support defect triage meetings | 3 | Prioritize bugs and clarify functionality |
| Assist testers with edge cases | 2 | Provide missing business logic context |
| Regression scope evaluation | 2 | Assess which areas need to be retested |
| Update requirement artifacts | 2 | Document test feedback and adjust specs if needed |

4. User Acceptance Testing (UAT) Timesheet

| Task | Estimated Hours/Week | Description |
| --- | --- | --- |
| Prepare UAT test plan | 4 | Collaborate with PM and stakeholders on scenarios |
| Coordinate with end-users | 3 | Schedule sessions and share UAT access/support guides |
| Capture user feedback | 4 | Document issues, suggestions, and behavior logs |
| UAT issue triage | 3 | Discuss issues with dev/test team and categorize |
| Update release notes & sign-off docs | 2 | Prepare formal sign-off templates |
| Stakeholder summary meetings | 2 | Present UAT outcomes and gather closure approvals |

5. Deployment & Implementation Timesheet

| Task | Estimated Hours/Week | Description |
| --- | --- | --- |
| Pre-Go-Live checklist validation | 2 | Final validation of scope, data, and test logs |
| Conduct training sessions | 4 | Train farmers, support staff, or internal users |
| Prepare user manuals/help guides | 3 | Write simplified instructions for using the platform |
| Monitor deployment rollout | 2 | Join war rooms or hypercare sessions |
| Feedback collection post-launch | 2 | Document early user pain points |
| Business KPI alignment & reporting | 2 | Report against CSR goals (e.g., adoption, delivery success) |