Capstone Project Prep 3 Part 2

Prepared by Mayur Mange

Batch 12th April, 2025

Q1. What is the difference between Brainstorming and JAD Sessions?

Ans : In Business Analysis and Software Development, requirement gathering is one of the most crucial phases. Two commonly used techniques for this purpose are Brainstorming and Joint Application Development (JAD) sessions. Both techniques are aimed at gathering inputs from stakeholders, but they differ in their purpose, participants, structure, and outcomes. Understanding the difference helps a Business Analyst select the right approach depending on the context of the project.

1. Brainstorming

Brainstorming is an informal group creativity technique that encourages participants to generate as many ideas as possible in a short period of time.

It focuses on quantity over quality at the start – the goal is to come up with diverse, innovative ideas without criticism or filtering.

It is usually conducted in the early stages of requirement elicitation, problem-solving, or when trying to find new features or approaches.

Participants are generally stakeholders, end-users, and team members who can contribute with creative ideas.

2. Joint Application Development (JAD) Sessions

JAD is a structured workshop-based technique where stakeholders, users, business analysts, and developers come together to discuss and finalize requirements.

Unlike brainstorming, JAD is highly structured and goal-oriented. A facilitator usually leads the session to ensure discussions are productive.

The focus is not only on generating ideas but also on analyzing, refining, and reaching consensus on requirements.

JAD sessions help bridge the gap between business stakeholders and technical teams, ensuring clarity and alignment.

| Aspect | Brainstorming | JAD Sessions |
| --- | --- | --- |
| Purpose | Generate a wide range of creative ideas | Elicit, refine, and finalize requirements |
| Structure | Informal, Free-Flow Discussions | Formal, Structured Workshops |
| Facilitation | Usually self-organized or lightly guided | Facilitated by a Business Analyst or Moderator |
| Participants | Any group of stakeholders or team members | Business users, technical team, analysts, managers |
| Output | List of Raw Ideas or Potential Solutions | Documented Requirements and agreed discussions |
| Stage Used | Early stages of requirement gathering/problem solving | Mid to later stages for finalizing requirements |

Q 2. Why Document Analysis is one of the compulsory technique we use in a Project? Justify

Ans :  Document Analysis is one of the most widely used requirement elicitation techniques in Business Analysis. It involves studying existing documentation (such as business process manuals, policy documents, previous project reports, user manuals, requirement documents, contracts, or system specifications) to extract relevant information for the current project. It helps the Business Analyst understand the as-is system and identify gaps, rules, and opportunities for the new system.

Document Analysis is considered a compulsory technique in projects because of the following reasons:

- Understanding Existing Processes and Systems

  - Before designing a new solution, it is critical to know how the current system works.

  - Document analysis provides clarity on workflows, rules, and constraints already in place.

  - Example: In the Employee Loan Management System project, studying HR policy documents about employee benefits and salary deductions gives insights into how loans should be processed and repaid.

- Saving Time and Effort

  - Instead of starting from scratch, analyzing existing documents gives the Business Analyst a solid foundation.

  - It avoids duplication of effort and helps focus on improvements rather than reinventing processes.

- Validation of Information

  - Documents act as a baseline reference for verifying information collected through interviews, workshops, or brainstorming sessions.

  - This helps ensure accuracy and reduces misunderstandings between stakeholders and the development team.

- Identifying Gaps and Risks

  - By comparing existing documentation with stakeholder expectations, a Business Analyst can identify missing functionalities, outdated processes, or conflicting rules.

  - This is crucial for risk management and defining the scope of the project.

- Supporting Compliance and Legal Requirements

  - In industries like BFSI (Banking, Financial Services, and Insurance), compliance with government regulations is mandatory.

  - Document analysis ensures that requirements derived from regulatory guidelines and company policies are not missed.

  - Example: For the loan system, compliance documents from RBI or company loan policies must be analyzed.

- Knowledge Transfer

  - Documents serve as historical knowledge repositories. Even if stakeholders change, the documents ensure continuity of understanding.

- Every project builds upon something that already exists—whether it is processes, systems, or rules.

- Without document analysis, requirements may be incomplete, leading to rework, cost overruns, and stakeholder dissatisfaction.

- It ensures that the Business Analyst has a clear, factual, and verifiable source of information to support decision-making.

Document Analysis is compulsory because it provides a strong foundation of existing knowledge, ensures compliance, validates other elicitation techniques, and minimizes risks. In projects like the Employee Loan Management System, it helps the BA align new requirements with HR, Accounts, and regulatory guidelines effectively.

Q3. In Which Context we will use Reverse Engineering?

Ans :  Reverse Engineering in Business Analysis and Software Development refers to analyzing an existing system or application to understand its structure, components, data flow, and functionality when documentation is missing, outdated, or incomplete.

Instead of having forward-looking design documents, the Business Analyst (and technical team) study the actual working system to extract requirements and create models for further development or replacement.

Reverse Engineering is used in the following contexts:

- When Documentation is Missing or Outdated

Many legacy systems have little to no documentation available.

Reverse engineering allows the BA and technical team to analyze the existing software to understand what the system currently does.

Example: If an organization has been using a loan management tool for 15 years but has lost the technical documents, reverse engineering can help discover how loan eligibility, approval, and salary deductions are processed.

- System Modernization and Migration Projects

When old systems need to be migrated to new platforms (e.g., moving from a desktop app to a cloud-based solution), reverse engineering helps identify the business rules, database schemas, and workflows that must be replicated in the new system.

Example: Migrating from an old HR payroll system to SAP HCM.

- Understanding Competitor or Third-Party Systems (Legally)

Sometimes businesses need to analyze external systems (with permission or legal rights) to understand integration points, APIs, or workflows.

This helps design better integration strategies.

- Re-Engineering / Process Improvement

Reverse engineering helps extract hidden business rules that may not be documented but are embedded in the system’s logic.

Once identified, these rules can be optimized in the new system.

- Compliance and Regulatory Checks

In BFSI projects (like our Employee Loan Management System), reverse engineering can ensure that the existing system follows government regulations.

If discrepancies are found, corrective actions can be taken during the redesign.

BAs often face situations where stakeholders know what they want changed but not how the current system works internally.

Reverse engineering fills this gap by uncovering functionalities, dependencies, and workflows from the existing system.

It ensures that critical business rules are not lost during transition to a new system. Reverse Engineering is mainly used in contexts where the current system has poor or no documentation, legacy modernization projects, migration efforts, or compliance checks. It enables the BA to extract requirements from the actual working system to ensure the new solution meets business needs.

Q4. What is the difference between Brainstorming and Focus Groups?

Ans : Both Brainstorming and Focus Groups are requirement elicitation techniques used by Business Analysts, but they differ in purpose, participants, and outcomes.

Brainstorming: A creative technique used to generate a wide range of ideas in a short time.

Focus Groups: A guided discussion with selected stakeholders or end-users to gather feedback, opinions, and attitudes about a product, service, or idea.

| Aspect | Brainstorming | Focus Groups |
| --- | --- | --- |
| Objective | To generate new ideas, solutions, or alternatives for a problem. | To collect user opinions, perceptions, and attitudes toward a system, product, or process. |
| Participants | Usually internal project stakeholders, subject matter experts (SMEs), and sometimes users. | Selected group of target end-users or customers (6–12 people typically). |
| Nature of Session | Open, free-flowing, creative, often without restrictions initially. | Structured and guided by a facilitator with predefined discussion topics. |
| Output | A List of Possible Ideas/Solutions | Insights, opinions, and preferences about system features, usability, or expectations. |
| When to Use | At the beginning of a project or when solving a specific business problem. | During requirement validation, product design, or user acceptance phases. |
| Example in Loan Management System | Brainstorming: The BA, HR, and Accounts team brainstorm on “Possible loan types we can offer employees” (e.g., housing loan, vehicle loan, medical loan). | Focus Group: The BA invites a group of employees to discuss “How should the online loan application form look?” or “What repayment features are most convenient?” |

Brainstorming helps in idea generation → useful at the ideation stage.

Focus Groups help in understanding user expectations → useful at the validation and design stage.

Both techniques complement each other: one brings ideas, and the other brings feedback.

Summary:

Brainstorming is about creative idea generation among stakeholders.

Focus Groups are about capturing opinions and feedback from target end-users.

Together, they help the BA ensure that the system is both innovative and user-friendly.

Q5. Observation Technique – Explain both Active and Passive approaches

Ans: The Observation Technique is a requirement elicitation method where the Business Analyst directly observes how end-users perform their tasks in the actual work environment. This technique helps the BA gather insights about real processes, challenges, and hidden requirements that users may not express in interviews.

There are two types of approaches: Active Observation and Passive Observation.

- Active Observation

- In Active Observation, the BA interacts with the user while observing.

- The BA may ask questions, clarify doubts, or request the user to perform specific tasks.

- It is a participatory approach, often similar to “job shadowing with discussion.”

- Example (Loan Management System):
The BA sits with an HR officer while they review employee loan applications. The BA asks, “Why do you check salary slips at this stage?” or “What happens if the employee has an outstanding advance?”.

Advantages:

Provides in-depth understanding of tasks.

Clarifies hidden business rules directly.

Disadvantages:

May disturb the user’s workflow.

User may behave differently knowing they are being observed.

2. Passive Observation

- In Passive Observation, the BA simply watches the user perform tasks silently without asking questions in real-time.

- The BA notes the sequence of activities, tools used, challenges faced, and any delays.

- Questions are asked later in a follow-up session.

- Example (Loan Management System):
The BA observes an Accounts officer processing loan repayment entries in the payroll system without interrupting. After the observation, the BA asks questions about any unclear steps.

Advantages:

Does not disturb the workflow.

Allows the BA to see the “real way” tasks are performed.

Disadvantages:

May miss important reasoning behind actions.

Requires follow-up sessions for clarification.

Active observation is useful when the BA needs detailed explanations and business rules.

Passive observation is useful when the BA wants to see the natural workflow without influencing the user’s behavior.

A combination of both is often used in projects.

Active Observation → BA observes + interacts → deeper insights, but can disturb workflow.

Passive Observation → BA observes silently → unbiased workflow view, but may need follow-up.

In the Employee Loan Management System, Active observation helps understand HR loan approval rules, while Passive observation helps see how Accounts actually processes salary deductions.

Q6. How do you conduct the Requirements Workshop

Ans : A Requirements Workshop is a structured, collaborative meeting conducted by the Business Analyst (BA) with key stakeholders, subject matter experts (SMEs), and sometimes end-users to gather, refine, validate, and prioritize requirements.

It is one of the most effective elicitation techniques because it brings all stakeholders together, ensuring alignment and avoiding miscommunication.

Conducting a Requirements Workshop involves several steps/phases:

1. Planning Phase

Identify Objectives: Define the purpose (e.g., gather functional requirements, prioritize features, resolve conflicts).

Select Participants: Include key stakeholders (Business Owners, HR, Accounts, IT team, End-users).

Prepare Materials: Agenda, use case diagrams, process flows, templates, and supporting documents.

Arrange Logistics: Venue, time, tools (whiteboard, Visio, JIRA, Zoom if online).

Example (Loan Management System):
Objective → Finalize requirements for loan approval workflow.
Participants → HR, Accounts, Employees’ representatives, BA, Project Manager.

2. Workshop Execution Phase

Introduction:

BA explains the agenda, objectives, and rules of the session.

Example: “Today we will finalize the steps in loan approval and repayment deduction.”

Elicitation Activities:

Brainstorm ideas.

Discuss use cases, business rules, constraints, and priorities.

Use techniques such as storyboarding, role-playing, process flow diagrams.

Facilitation by BA:

The BA ensures all voices are heard and keeps discussions focused.

Manage conflicts if disagreements arise.

3. Documentation Phase

The BA records all requirements discussed (functional, non-functional, constraints).

Uses tools like Meeting Minutes, Requirements Document, or RTM (Requirement Traceability Matrix).

Example: BA documents:

Loan eligibility criteria.

Approval hierarchy (HR → Accounts).

Repayment schedule and salary deduction process.

4. Review & Validation Phase

Share the documented requirements with all stakeholders.

Validate to ensure there are no gaps or misunderstandings.

Get formal sign-off for agreement.

Best Practices

Keep workshops time-bound (2–4 hours, not too long).

Use a neutral facilitator (usually the BA).

Encourage equal participation from all stakeholders.

Resolve conflicts diplomatically (using techniques like Thomas-Kilmann if needed).

Benefits of Requirements Workshop

Faster and more accurate requirement gathering.

Aligns all stakeholders on scope and priorities.

Reduces rework by clarifying requirements early.

Conducting a Requirements Workshop involves planning, execution, documentation, and validation. The BA plays the role of a facilitator to ensure active participation, conflict resolution, and clear documentation. In the Employee Loan Management System project, the workshop helps finalize loan eligibility, approval workflow, and repayment rules collaboratively.

Q7. In which context, Interview Technique can be conducted by a BA ? How may approaches are there in conducting Interviews? (Structured – Unstructured) Explain them. Explain the difference between Open Ended Questions and Closed ended Questions –

Ans : The Interview Technique is one of the most common requirement elicitation methods. A Business Analyst (BA) conducts one-to-one or group interviews with stakeholders, SMEs, or end-users to understand requirements, challenges, expectations, and business rules.

1. Context where BA can use Interview Technique

Interviews are used when the BA needs in-depth understanding of stakeholder perspectives, processes, or specific requirements.

Best used when:

Stakeholders have clear knowledge about the domain.

The BA needs to capture detailed insights.

One-to-one interaction is required (e.g., with senior management).

Example (Loan Management System):

Interviewing HR to understand loan eligibility criteria.

Interviewing Accounts to learn how salary deductions are handled in payroll.

Interviewing Employees to gather usability expectations for the loan application form.

2. Approaches to Conduct Interviews

Structured Interview

The BA prepares a set of predefined questions in advance.

Questions are specific, clear, and follow a fixed order.

Useful when the BA wants consistent, comparable data.

Example: Asking Accounts → “What are the exact steps you follow when deducting a loan installment from salary?”

Advantage: Clear, focused, easy to analyze.

Limitation: May miss new ideas outside the questionnaire.

Unstructured Interview

The BA has a general agenda, but questions are flexible and conversational.

Stakeholders can freely express their views, problems, and suggestions.

Useful when BA wants to explore unknown areas or gather innovative ideas.

Example: Asking Employees → “What challenges do you face when applying for loans currently?”

Advantage: Rich insights, stakeholder feels free to share.
Limitation: May become lengthy or off-track.

Open Ended vs Close Ended Questions

| Aspect | Open Ended Questions | Closed Ended Questions |
| --- | --- | --- |
| Definition | Questions that allow free, descriptive answers. | Questions that expect specific, short answers (Yes/No, numbers, options). |
| Purpose | Explore ideas, opinions, problems, and suggestions. | Validate facts, confirm rules, and collect measurable data. |
| Example in Loan System | “What factors should be considered when approving a loan?” | “Is loan eligibility based on years of service? (Yes/No)” |
| Benefit | Provides deep insights, uncovers hidden requirements. | Provides clarity, removes ambiguity, easy to analyze. |

Best Practice for BAs

Use a combination of open and closed questions in both structured and unstructured interviews.

Example flow: Start with open-ended → explore → confirm with closed-ended.

Interviews are used in contexts where detailed insights are required from stakeholders.

Two approaches: Structured (predefined questions) and Unstructured (flexible, conversational).

Questions can be Open-Ended (exploratory) or Closed-Ended (confirmatory).

In the Employee Loan Management System, interviews help HR, Accounts, and Employees share clear rules, workflows, and user needs.

Q8. Questionnaire Technique – Where we will use? Give one example

Ans : The Questionnaire Technique is a requirement elicitation method where the BA prepares a set of structured or semi-structured questions in a written format and distributes them to stakeholders or end-users. The responses help in collecting quantitative and qualitative data quickly from a larger group of people.

It is useful when direct interviews or workshops are not possible due to time, availability, or number of participants.

Where We Use Questionnaire Technique

- Large Audience Requirement Collection

When requirements need to be gathered from a large group of stakeholders (e.g., 100+ employees).

Example: Getting feedback on usability or preferred features.

- When Time is Limited

If stakeholders are spread across locations or have limited availability, questionnaires help collect inputs asynchronously.

- For Quantitative Analysis

Helps gather measurable data, such as percentage of employees preferring a certain feature.

- Validating Assumptions

After initial requirements are gathered via interviews/workshops, questionnaires can confirm assumptions.

Example in Employee Loan Management System Project

Scenario:
The BA needs to understand employees’ expectations for the Loan Application Portal.

Sample Questionnaire:

- How easy should the loan application form be?

( ) Very Easy

( ) Easy

( ) Neutral

( ) Difficult

- Which loan types would you like to have available?

Housing Loan

Vehicle Loan

Personal Loan

Medical Loan

- Would you prefer to receive loan approval/rejection updates:

( ) By Email

( ) By SMS

( ) Both

- On a scale of 1–5, how important is having an EMI calculator in the loan portal?

- Please suggest any additional features you would like in the loan management system.

Advantages of Questionnaire Technique

Collects data quickly from many people.

Responses are standardized and easy to analyze.

Can include both closed-ended (for stats) and open-ended (for insights) questions.

Limitations

Low response rate if participants are not motivated.

Lacks real-time clarification like in interviews.

The Questionnaire Technique is used when requirements must be gathered from a large group in less time. It helps in collecting structured data for analysis. In the Loan Management System, questionnaires can help capture employee preferences on loan types, repayment methods, and communication channels effectively.

Q9. How to Sort the Requirements – Where we will use? Give one example

Ans : When multiple requirements are gathered from stakeholders, not all can be implemented immediately due to budget, time, technology, or business priorities.
That’s why requirements need to be sorted, prioritized, and categorized before development starts.

Sorting requirements ensures that:

- Business-critical needs are addressed first.

- Less important or “nice-to-have” features can be scheduled later.

- Conflicts and duplicate requirements are eliminated.

Techniques to Sort Requirements

- MoSCoW Method

Must Have – Essential requirements (cannot be compromised).

Should Have – Important but not critical.

Could Have – Nice to include if resources permit.

Won’t Have – Not needed for now.

- Prioritization by Business Value vs. Effort

High value, low effort → Do first.

Low value, high effort → Do last.

- Kano Model

Basic Needs (if missing, system fails).

Performance Needs (higher performance = higher satisfaction).

Excitement Needs (delight users but not mandatory).

Where We Use Sorting of Requirements

In Requirement Analysis Phase of SDLC.

Before preparing the Product Backlog in Agile or the Functional Specification Document in Waterfall.

When there are conflicting requirements from different stakeholders.

When time and budget constraints require only high-priority requirements in the current release.

Example in Employee Loan Management System Project

Scenario:
During requirement gathering, the BA collected the following requirements for the Loan Management Portal:

1.Employees can apply for loans online.

2.EMI Calculator should be available.

3.Loan approval notifications via SMS.

4.Integration with HR Payroll for automatic EMI deduction.

5.Mobile App support.

6.Employees can track loan history.

7.Video-based KYC verification.

Sorting using MoSCoW Method:

1.Must Have: Online loan application, EMI calculator, HR Payroll integration.

2.Should Have: SMS notification, Loan history tracking.

3.Could Have: Mobile App support.

4.Won’t Have (for now): Video-based KYC (complex and costly).

Advantages of Sorting Requirements

1.Ensures focus on high business value features.

2.Prevents wasting resources on unnecessary functionalities.

3.Creates a clear roadmap for phased delivery.

4.Improves stakeholder satisfaction as critical needs are met first.

Summary:
Sorting requirements is a crucial step in requirement analysis and prioritization. It ensures the project delivers maximum value in limited time and budget. In the Employee Loan Management System, sorting helped identify that online loan application, EMI calculator, and HR payroll integration must be delivered first, while advanced features like video KYC can be delayed.

Q10. Prioritize the Requirements – –Where we will use? Give one example

Ans :  After sorting and categorizing requirements, the next step is prioritization.
Prioritization means deciding which requirements must be implemented first and which can be implemented later.

This step is necessary because in most projects:

Time is limited

Budget is limited

Development resources are limited

Thus, not all requirements can be implemented at once.

Techniques for Requirement Prioritization

1. MoSCoW Technique

Must Have → Critical to project success.

Should Have → Important but not immediately required.

Could Have → Optional, only if time permits.

Won’t Have → Not included in current release.

2. 100-Dollar Test

Each stakeholder gets “100 points” to allocate to requirements.

Requirements with higher points get higher priority.

3. Analytical Hierarchy Process (AHP)

Pairwise comparison of requirements.

Assign numerical weights and rank accordingly.

4. Business Value vs. Effort Matrix

High Business Value + Low Effort → Do First.

Low Business Value + High Effort → Do Last.

Where We Use Prioritization of Requirements

During Requirement Analysis Phase of SDLC.

In Agile, during backlog grooming/refinement sessions.

Before preparing Release Planning / Roadmap.

When there are conflicting requirements from different stakeholders.

Example in Employee Loan Management System Project

Scenario:
The following requirements were collected:

Employees can apply for loans online.

EMI Calculator should be available.

Loan approval/rejection notifications via Email/SMS.

Integration with HR Payroll for automatic EMI deduction.

Employees can track loan history.

Mobile App support.

Video-based KYC verification.

Prioritization Using MoSCoW

Must Have:

Online loan application

EMI Calculator

Loan approval/rejection notifications

HR Payroll integration

Should Have:

Loan history tracking

Could Have:

Mobile App support

Won’t Have (for now):

Video-based KYC verification

In the first release, the focus will be on Must Have requirements.
Later releases can add Should Have and Could Have features.

Advantages of Prioritizing Requirements

Ensures maximum business value is delivered early.

Aligns system development with stakeholder expectations.

Prevents scope creep by deferring low-priority requirements.

Provides a clear release roadmap.

Prioritization of requirements is essential to ensure critical requirements are delivered first, while less important ones are deferred. In the Employee Loan Management System, prioritization helped decide that loan application, EMI calculator, notifications, and payroll integration must be delivered in the first release, while advanced features like mobile app and video KYC can be planned for later.

Q11. Weekly status reporting – How we will drive?

Ans : A Weekly Status Report is a document or communication sent by a Business Analyst (or Project Manager) to stakeholders every week.
It provides a snapshot of project progress, issues, risks, and upcoming activities.

It acts as a communication bridge between:

- Development team

- Business stakeholders

- Management

This ensures transparency and helps in tracking progress vs. plan.

How We Drive Weekly Status Reporting

- Collect Data

Gather updates from developers, testers, and other team members.

Note progress against tasks in the project plan.

- Highlight Completed Work

Mention tasks that were successfully completed during the week.

- Track Ongoing Work

Show which activities are currently in progress.

- Flag Risks & Issues

Any blockers, dependencies, or delays must be highlighted.

Provide possible mitigation steps.

- Plan for Next Week

Outline tasks scheduled for the upcoming week.

- Format & Share Report

Weekly report is usually shared by Friday evening or Monday morning.

Shared via email, project management tools (like Jira, Trello, MS Project), or MS Word/Excel.

Key Components of a Weekly Status Report

Project Information – Project Name, Reporting Period, Author.

Summary of Progress – % completion, major achievements.

Work Completed – Tasks finished this week.

Work in Progress – Tasks being carried forward.

Upcoming Work – Next week’s plan.

Risks & Issues – Challenges that may impact timeline.

Decisions Required – Any approvals or inputs from management.

Weekly status reporting is a structured way of tracking project progress, highlighting risks, and aligning stakeholders. For the Employee Loan Management System, weekly reports ensured HR, Accounts, and IT teams were always aware of progress and issues.

Q12. Meeting Minutes Document – prepare one Sample

Ans :  Minutes is to create an official record of the actions taken at a Meeting. Minutes serve to both memorialize the actions taken for

Those attending the meeting as well as for those who were unable to attend the meeting.

Meeting Minutes are notes that are recorded during a meeting. They highlight the key issues that are discussed, motions proposed or

Voted on, and activities o be undertaken.

Key Elements of Meeting Minutes Document

Project Details – Project Name, Meeting Date, Time, and Venue.

Attendees – List of participants (and departments).

Agenda – Topics planned for discussion.

Discussion Summary – What was discussed.

Decisions Taken – Outcomes of the discussion.

Action Items – Task list with owners and deadlines.

Next Meeting – Date & time (if scheduled).

| Meeting |  |  |  | Loan Management System |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Meeting Type |  |  | Requirement Gathering Workshop |  |  |  |  |  |
| Date of Meeting |  |  | 15-09-2025 |  | Time | 09:30 |  |  |
| Meeting Facilitator |  |  | BA |  | Venue | Conference Room |  |  |
| Attendees |  |  |  |  |  |  |  |  |
| Business Analyst |  |  |  |  |  |  |  |  |
| HR Manager |  |  |  |  |  |  |  |  |
| Account Dept |  |  |  |  |  |  |  |  |
| IT Architech |  |  |  |  |  |  |  |  |
| Developer Lead |  |  |  |  |  |  |  |  |
| Agenda |  |  |  |  |  |  |  |  |
|  | 1 | Finalize Loan Eligibilty Rules |  |  |  |  |  |  |
|  | 2 | Discuss Integration with Payroll System |  |  |  |  |  |  |
|  | 3 | Define Approval Process Flow |  |  |  |  |  |  |
| Discussion Points |  |  |  |  |  |  |  |  |
|  | 1 | HR explained loan eligibility criteria based on employee tenure (minimum 2 years service). |  |  |  |  |  |  |
|  | 2 | Accounts team requested monthly repayment deduction directly from payroll. |  |  |  |  |  |  |
|  | 3 | IT suggested API integration with Payroll system to automate deductions. |  |  |  |  |  |  |
|  | 4 | Decision: Loan approval will follow 2-step process (HR Review → Accounts Final Approval). |  |  |  |  |  |  |
| Decision Taken |  |  |  |  |  |  |  |  |
|  | 1 | Eligibility rule finalized : Employee with more than or equal to 2 years service eligible |  |  |  |  |  |  |
|  | 2 | Loan repayment will be auto-deducted from salary |  |  |  |  |  |  |
|  | 3 | System will trigger an email notification to employee after loan approval/rejection |  |  |  |  |  |  |
| Action Items: |  |  |  |  | Owner |  |  | Deadline |
| Share final loan eligibilitiy rules in BRD |  |  |  |  | HR Manager |  |  | 08-09-2025 |
| Prepare integration plan with payroll |  |  |  |  | IT |  |  | 12-09-2025 |
| Draft Approval workflow diagram |  |  |  |  | Business Analyst |  |  | 09-09-2025 |

Q13. Change Tracker – Document - – prepare one Sample

Ans :  A Change Tracker Document is used to log, monitor, and manage all changes requested in a project after initial requirements have been finalized.

In real-world projects, requirements often evolve due to:

New business needs

Compliance/legal changes

Technical constraints

Stakeholder feedback

For a BA, tracking changes is critical to avoid scope creep, ensure proper impact analysis, and maintain project transparency.

Key Elements of a Change Tracker Document

Change ID – Unique identifier for each change request.

Change Description – Brief about the change.

Requested By – Stakeholder who raised the change.

Date Requested – When the change was proposed.

Priority – High / Medium / Low.

Impact Analysis – Effect on scope, cost, time, and quality.

Decision/Status – Approved, Rejected, Under Review.

Owner – Person/team responsible for implementing.

Target Date – Planned completion date.

Sample Change Tracker – Employee Loan Management System

Project Name: Employee Loan Management System
Prepared By: Business Analyst
Version: 1.0
Date: 07-09-2025

| Change ID | Change Description | Requested By | Date Requested | Priority | Impact Analysis | Status | Owner | Target Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CH-001 | Add option for partial loan repayment (employee can prepay part of loan) | HR Manager | 06-09-2025 | High | Impacts repayment module and interest calculation logic. May delay release by 1 week. | Under Review | Accounts + Dev Team | 15-09-2025 |
| CH-002 | Modify eligibility criteria from 2 years to 1.5 years service | HR Dept. | 05-09-2025 | Medium | Minimal impact, only eligibility validation rule to be updated. | Approved | Dev Team | 10-09-2025 |
| CH-003 | Send SMS notifications in addition to email | Employee Rep. | 07-09-2025 | Low | Requires third-party SMS gateway integration. Might increase cost. | Pending Approval | IT Team | 20-09-2025 |

How BA Uses Change Tracker

Logs all change requests raised by stakeholders.

Performs impact analysis (with Dev/QA/PM inputs).

Helps Project Manager prioritize changes.

Ensures traceability (who requested, what was done, when).

A Change Tracker ensures that all requirement changes are controlled and documented. It prevents scope creep and supports clear decision-making in the Employee Loan Management System project.

Q14. Difference between Traditional Development Model and Agile Development Models

Ans :  In software development, two major approaches are followed:

Traditional Development Models (e.g., Waterfall, V-Model)

Agile Development Models (e.g., Scrum, Kanban, SAFe)

They differ mainly in process, flexibility, delivery style, and stakeholder involvement.

As a BA, understanding these differences is crucial because requirement gathering, documentation, and stakeholder communication vary significantly between the two.

| Comparison Table – Traditional vs. Agile |  |  |
| --- | --- | --- |
| Aspect | Traditional Development Model (e.g., Waterfall) | Agile Development Model (e.g., Scrum, Kanban) |
| Process Flow | Linear & sequential (Requirement -Design - Development - Testing - Deployment) | Iterative & incremental (Sprints/Iterations) |
| Flexibility | Rigid – once requirements are frozen, changes are costly | Highly flexible – changes are welcomed anytime |
| Requirements | Document-heavy (BRD, SRS created upfront) | Evolving – requirements gathered continuously |
| Delivery | Delivered only at the end of the project | Delivered in small increments (working software every 2-4 weeks) |
| Stakeholder Involvement | Limited – mostly in requirement & UAT phases | Continuous – stakeholders review every sprint |
| Risk Handling | Risks discovered late in testing/deployment | Risks managed early with continuous feedback |
| Time to Market | Longer – final product released at end | Faster – incremental releases delivered early |
| Change Management | Very difficult – requires CRs, approvals, rework | Easy – scope can adapt sprint by sprint |
| Testing | Done after development is complete | Continuous testing integrated in every sprint |
| BA’s Role | Acts mainly during requirement & documentation phase | Involved throughout – requirement grooming, backlog refinement, sprint planning |

Traditional models (like Waterfall) work best for stable, well-defined projects with minimal changes.

Agile models are suited for dynamic projects with evolving requirements.

In today’s world, Agile is preferred in most software development, while Waterfall may still be used for government projects, banking compliance, or fixed-scope projects.

Q15. Explain Brainstorming Technique – Where to use?

Ans : Brainstorming is a group creativity technique used in business analysis to generate ideas, solutions, or alternatives in a collaborative environment.

It encourages open discussion without criticism, so that stakeholders, SMEs, and team members can share as many ideas as possible.

For a BA, brainstorming is one of the most powerful techniques during requirement elicitation and problem-solving.

Steps in Brainstorming

- Define the Problem/Goal – Clearly state what needs to be solved (e.g., “How can we simplify employee loan approval?”).

- Gather Participants – Include stakeholders, SMEs, end-users, developers, testers.

- Set Rules – No criticism, quantity over quality, build on others’ ideas.

- Idea Generation – Encourage free flow of ideas (even unconventional ones).

- Categorize Ideas – Group similar ideas together.

- Evaluate & Shortlist – Identify the most feasible solutions.

Where Brainstorming is Used

Requirement Gathering – Collecting features from stakeholders.

Problem Solving – Finding solutions to bottlenecks.

Innovation – Identifying new opportunities for system improvement.

Prioritization – Narrowing down features to focus on.

During the initial stages of the project, BA organizes a brainstorming session with HR, Accounts, IT, and Employees to discuss features of the Loan Management System.

Ideas Generated in Brainstorming Session:

Online loan application form.

Automated loan eligibility check (based on tenure & salary).

Two-step approval workflow (HR → Accounts).

Email & SMS notifications.

Loan repayment auto-deduction from salary.

Dashboard for employees to track repayment.

After evaluation, feasible features are shortlisted for the first release:

Online loan application,

Eligibility check,

Approval workflow,

Email notification.

Advantages of Brainstorming

Encourages diverse perspectives.

Generates innovative solutions.

Builds stakeholder engagement.

Helps BA uncover hidden requirements.

Brainstorming is a creative requirement elicitation technique where stakeholders openly share ideas without judgment. For the Employee Loan Management System, it helped identify core features and innovative enhancements like dashboards and automated deductions.

Q16. What reports Accounts Departments will generate (minimum 5 reports)

Ans : In the Employee Loan Management System, the Accounts Department plays a crucial role in:

Approving/rejecting loans

Managing repayment schedules

Tracking outstanding balances

Ensuring compliance with company policies

To perform these tasks, the Accounts team needs system-generated reports for analysis and monitoring.

Five Key Reports for Accounts Department

Loan Applications Received Report

Shows all loan requests submitted by employees.

Includes: Employee ID, Name, Loan Amount Requested, Date of Request, Current Status (Pending/Approved/Rejected).

Purpose: To track workload and pending approvals.

| Accounts Department Received Report |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Application Id | Employee Id | Employee Name | Department | Loan Amount Requested | Request Date | Status |
| A101 | E001 | Rajesh Kumar | IT | 500000 | 01-09-2025 | Approved |
| A102 | E002 | Anita Sharma | HR | 200000 | 03-09-2025 | Pending |
| A103 | E003 | Vikram Singh | Finance | 300000 | 04-09-2025 | Rejected |

Loan Approval/Rejection Report

Lists all loans approved and rejected within a specific time period.

Fields: Employee ID, Loan Amount Approved, Rejected Amount, Approval/Rejection Date, HR Reviewer, Account Approver.

Purpose: For monitoring approval rates and compliance with company loan policies.

| Loan Approval Request |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Approval Id | Employee Name | Loam Amount Approved | Approval Date | Intrest Rate | Emi Amount | Tenure |
| AP01 | Rajesh Kumar | 500000 | 02-09-2025 | 10% | 10500 | 60 |
| AP02 | Anita Sharma | 200000 | 04-09-2025 | 9% | 5000 | 48 |

| Rejected Loan Application Report |  |  |  |  |
| --- | --- | --- | --- | --- |
| Application Id | Employee Name | Requested Loan Amount | Rejection Date | Reason |
| A103 | Vikram Singh | 200000 | 06-09-2025 | Low Eligibility Score |
| A104 | Ashish Shrivastav | 500000 | 09-09-2025 | Low Eligibility Score |

Loan Repayment Schedule Report

Details the repayment plan for each approved loan.

Includes: EMI Amount, Interest Rate, Number of Installments, Deduction Start Date, Deduction End Date.

Purpose: To ensure correct deductions are scheduled from salaries.

| Loan Repayment Schedule Report |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Employee Id | Employee Name | Loan Amount | Emi Amt | Emi Due Date | Emi Paid | Outstanding |
| E002 | Anita Sharma | 200000 | 5000 | 10-10-2025 | Yes | 195000 |
| E001 | Rajesh Kumar | 500000 | 10500 | 15-10-2025 | No | 500000 |

Outstanding Loan Balance Report

Shows current balance for all employees with active loans.

Fields: Employee ID, Loan Amount Sanctioned, Total Paid, Balance Pending, Next EMI Due Date.

Purpose: Helps in financial planning and tracking defaulters.

| Loan Repayment Schedule Report |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Employee Id | Employee Name | Loan Amount | Total Paid | Outstanding Balance | Next Due Date |  |
| E002 | Anita Sharma | 200000 | 5000 | 195000 | 10-10-2025 |  |
| E001 | Rajesh Kumar | 500000 | 0 | 500000 | 15-10-2025 |  |

Default/Delayed Payment Report

Identifies employees who missed salary deductions or delayed repayments (in case salary processing issues occur).

Fields: Employee ID, EMI Due Date, Amount Missed, Reason (if available).

Purpose: Helps Accounts take corrective actions quickly.

Q17. What is the structure of the message/mail communicated from the HR department to the employee in case the Loan is rejected?

Ans :

When HR communicates loan rejection to an employee, the message must be:

Professional – formal and polite tone.

Clear – state the decision without ambiguity.

Empathetic – acknowledge employee’s concern.

Confidential – sensitive matter, so addressed only to the employee.

Structure of the Loan Rejection Mail

- Subject Line

Clear and to the point.
Example: “Update on Your Loan Application”

- Salutation

Formal greeting with employee’s name.
Example: “Dear [Employee Name],”

- Opening Statement

Acknowledge receipt of application.
Example: “We acknowledge the receipt of your loan application dated [date].”

- Main Body (Rejection Notice)

Communicate the rejection politely, without harsh words.
Example:
“After careful review of your application, we regret to inform you that your request for a loan has not been approved at this time.”

- Reason (Optional/General)

Either provide general reasoning or mention that details can be shared privately.
Example:
“The decision is based on certain policy and eligibility criteria not being fulfilled.”

- Supportive Statement

Show empathy and maintain employee morale.
Example:
“We understand this may be disappointing, and we encourage you to reapply in the future should your circumstances change.”

- Closing Line

Offer further assistance.
Example:
“If you wish to discuss this matter further, please feel free to contact the HR team.”

- Signature

HR authority or department contact details.
Example:
“Sincerely,
HR Department
[Company Name]”

Sample Loan Rejection Mail (HR to Employee)

Subject: Update on Your Loan Application

Dear [Employee Name],

We acknowledge the receipt of your loan application dated [date]. After careful review, we regret to inform you that your request for a loan has not been approved at this time, due to certain policy and eligibility criteria not being fulfilled.

We truly value your contribution to the organization and understand this outcome may be disappointing. You may consider reapplying in the future, should your circumstances or eligibility change.

If you would like to discuss this matter further, please feel free to reach out to the HR department.

Sincerely,
HR Department
[Company Name]

Q18. What is the structure of the message/mail communicated from the HR department to the employee in case the Loan is approved?

Ans : Subject Line: Loan Approval Notification – [Loan ID/Reference Number]

Dear [Employee Name],

We are pleased to inform you that your loan application [Loan ID] has been approved after successful review by the HR and Accounts departments.

Loan Details:

- Loan Amount: ₹ [Amount Approved]

- Loan Type: [Type of Loan, e.g., Personal Loan / Education Loan]

- Interest Rate: [X% per annum]

- Repayment Tenure: [Number of Months/Years]

- Monthly Deduction from Salary: ₹ [Installment Amount]

- First Deduction Date: [DD/MM/YYYY]

Terms and Conditions:

- Loan amount will be credited to your salary account within [X working days].

- Repayment will be automatically deducted from your monthly salary.

- Any delay in repayment (due to resignation/termination) must be settled by the employee directly.

- Prepayment/foreclosure conditions apply as per company policy.

Please review the terms and confirm your acceptance by replying to this email or signing the attached agreement by [Deadline Date].

We appreciate your trust in the organization and wish you success.

Regards,
[HR Representative Name]
HR Department
[TTS Company]

Q19. Design a sample report on the Loans applications Received by the accounts department

Ans :  The Loan Applications Received Report is generated by the system for the Accounts Department to track all incoming loan applications submitted by employees.

Purpose of the Report:

- Monitor pending applications.

- Track approval/rejection status.

- Help in prioritizing reviews by Accounts and HR.

- Provide transparency and audit trail.

Report Details

Report Name: Loan Applications Received Report
Generated By: Employee Loan Management System
Report Date: 15-09-2025
Period Covered: 01-09-2025 to 15-09-2025

Sample Report

| S.No | Employee ID | Employee Name | Department | Loan Amount Requested | Request Date | Status | HR Reviewer | Account Approver |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | EMP001 | Ankit Sharma | IT | 2,00,000 | 01-09-2025 | Approved | Anjali Sharma | Ramesh Patel |
| 2 | EMP002 | Riya Mehta | Finance | 1,50,000 | 03-09-2025 | Pending | Anjali Sharma | - |
| 3 | EMP003 | Suresh Patil | Sales | 3,00,000 | 04-09-2025 | Rejected | Anjali Sharma | Ramesh Patel |
| 4 | EMP004 | Priya Nair | HR | 1,00,000 | 05-09-2025 | Approved | Anjali Sharma | Ramesh Patel |
| 5 | EMP005 | Rohit Desai | IT | 2,50,000 | 06-09-2025 | Pending | Anjali Sharma | - |

Key Points:

Status: Tracks whether the application is Pending, Approved, or Rejected.

Reviewers: HR and Accounts personnel responsible for approval.

Loan Amount: Helps Accounts prioritize high-value loans.

Department: Useful for generating department-wise reports if needed.

This report ensures the Accounts Department has complete visibility of all loan applications, making it easier to manage approvals, track pending tasks, and generate audit reports.

Q20. Which reporting Tools we will use for generating reports

Ans :  Common Reporting Tools Used in Projects

- Microsoft Power BI

Provides interactive dashboards and visualizations.

Can connect to multiple data sources (SQL, Excel, API).

Helps management quickly view loan approvals, pending applications, and repayment trends.

- Tableau

Popular for data visualization and business intelligence.

Drag-and-drop interface to create charts, graphs, and reports.

Can generate department-wise loan reports, outstanding balances, and repayment trends.

- Microsoft Excel

Simple tool for ad-hoc reporting and calculations.

Can use pivot tables, formulas, and charts for loan summaries.

Useful for weekly status reports or small datasets.

- SQL Server Reporting Services (SSRS)

Used for structured reports from relational databases.

Can schedule automated report delivery via email.

Perfect for loan applications received, approved, or rejected reports.

- Google Data Studio

Cloud-based tool for interactive dashboards.

Easy integration with Google Sheets, databases, and APIs.

Useful for remote access to reports by management.