Capstone Project Prep 1 Part 2

Question 1 – Audits - 5 Marks

4 Quarterly Audits are planned Q1 , Q2, Q3, Q4 for this Project What is your

knowledge on how these Audits will happen for a BA ?

Answer:

Audit:Audit is the verification of various activities as compared to department standards to ensure dept. is running as per specified standards.

Project Audit:

Project Audit is for verification of activities done by BA,Project Audit is formal review of given project based on standards.

Purpose of Quaterly Audits:

- To fix gaps, issues & risks in BA process & documentation.

- To cross check activities compiled with internal standards or external regulations.

- To ensure project align with Business Goals , stakeholder expectations

- Ensure requirements are tracked , documented & validated

| Review Done in Q1 Audit |  |
| --- | --- |
| 1 | To ensure BA understands company Goals |
| 2 | To understand the Current Situation of Project |
| 3 | Check Stakeholders requirements are properly gathered |
| 4 | Stakeholder Analysis is done & requirements are prioritized |
| 5 | Proper Elicitation technique is used for Requirements gathering |
| 6 | Work planning is done & understood by all team members |

| Review Done in Q2 Audit |  |
| --- | --- |
| 1 | Business Analyst has to prepare Use Case Diagram & Activity Diagram |
| 2 | To verify documents prepared like Requirements Traceability Matrix(RTM),Business Process Module (BPM) to ensure all requirements are properly understand |
| 3 | Are Business Requirements are finalized & sign done on Documents like RTM |

| Review Done in Q3 Audit |  |
| --- | --- |
| 1 | Business Analyst has to prepare Brainstorming/JAD session with Development team |
| 2 | Are all Requirements are clearly understand by Development Team |
| 3 | Is Business Analyst is updating stakeholder regarding Progress of Project |
| 4 | Are Timelines for all stages are prepared & submit by Business Analyst |

| Review Done in Q4 Audit |  |
| --- | --- |
| 1 | BA is preparing Test Plan for Software testing |
| 2 | Test Data send to client |
| 3 | Is Business Analyst Testing Team assisting Testing product |
| 4 | Is User Manual prepared for software testing |
| 5 | Business Analyst preparing client for User Acceptance Testing |
| 6 | Assist Delivery Manager to implement Project |
| 7 | Are all users are trained & End User manual handover |
| 8 | Sign Off on UAT & after complete implementation done |
| 9 | Document all Timesheets of all stages like Requirement Elicitation, Design, Development, User Acceptance Testing, Software Handover |

Question 2 – BA Approach Strategy - 6 Marks

Before the Project is going to Kick Start, The Committee asked Mr Karthik to submit BA Approach

Strategy

Write BA Approach strategy (As a business analyst, what are the steps that you would need to

follow to complete a project – What Elicitation Techniques to apply, how to do Stakeholder Analysis

RACI/ILS, What Documents to Write, What process to follow to Sign off on the Documents, How to

take Approvals from the Client, What Communication Channels to establish n implement, How to

Handle Change Requests, How to update the progress of the project to the Stakeholders, How to

take signoff on the UAT- Client Project Acceptance Form )

Your Team

|  |  |  | Project Manager - Mr Vandanam Senior Java Developer - Ms. Juhi |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Java Developers – Mr.Teyson, Ms Lucie, Mr Tucker, Mr Bravo Network Admin - Mr Mike |  |  |  |  |
| DB Admin - Mr John. |  |
| Testers - Mr Jason and Ms Alekya |  |
| BA - You |  |

Answer:

Business Analyst is plan leads by BA about how the activities will be executed

Business Approach includes following steps:

- Elicitation technique 2. Stakeholder Analysis 3. Documents to write 4. Sign off Document

- Taking approval 6. Communication channels 7. Change request

- BA use technique for Requirement gathering

- Resources for Project & their Roles & Responsibilities

- To identify each stakeholder & ensures stakeholder engagement during project.

- Requirement traceability to review requirement process & approval cycle

- Change management approach to requirement & agreed deliverables

As a Business Analyst following are the steps which needs to followed to complete a project:

- Elicitation Technique to apply:BDRFOWJIPQU

There are several elicitation techniques like

- Brainstorming B. Document Analysis C. Reverse Engineering                   D. Focus Group

E.   Observation    F. Workshop               G. Joint Application Development

H.   Interview        I. Prototyping               J.  Questionnaire & Surveys             K. Use case specification

Out of above techniques we are using following Elicitation Techniques:

- Brainstorming: In this we conduct meeting session with all participants in which new ideas are gathered

Without any criticism & in all perspectives.

- Interview: In this technique we take interview of stakeholders to elicit the requirements

- Workshops: Arranging workshops with key stakeholders & SME’s

These will be for Planning, Analysis, Design, Scoping, Requirement Elicitation, Modelling

This Elicitation technique also generate new ideas for new features of products

- Questionnaire: We will send Questionnaires to all stakeholders to gather the requirements, also extract

Information about desired product, work practices & additional product requirements

- Stakeholder Analysis:

- To identify the stakeholders & that are directly/indirectly impacted by change & analyse information got from stakeholder

| 1 | Project Manager | Mr Vandanam Senior |
| --- | --- | --- |
| 2 | Sr. Java Developer | Ms. Juhi |
| 3 | Java Developers | Mr.Teyson, Ms Lucie, Mr Tucker, Mr Bravo |
| 4 | Network Admin | Mr Mike |
| 5 | DB Admin | Mr John |
| 6 | Testers | Mr Jason and Ms Alekya |
| 7 | BA | Self |

- External Stakeholder:

| Primary Stakeholder Sponsored | Mr. Henry |
| --- | --- |
| Financial Head | Mr. Pandu |
| Project co-coordinator | Mr. Dooku |
| Key Stakeholder | Me. Peter, Kevin, Ben |
| Internal Stakeholders | Mr Vandanam Senior, Ms. Juhi, Mr.Teyson, Ms Lucie, Mr Tucker, Mr Bravo, Mr Mike, Mr John, Mr Jason and Ms Alekya |
| Indirect Stakeholders | Suppliers, Farmers, Delivery Persons |

- Priotizing Stakeholder:

RACI Matrix R-Responsible, A-Accountable, C-Consulted, I-Informed

|  | PM | BA | DH | Sr. Developer | Developers | Testers | Project Sponsor | Key Stakeholder |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Vandanam | Self | Karthik | Juhi | Teyson/Lucie/ Tucker/Bravo | Jeson/ Alekya | Henry | Peter/Kevin/Ben |
| Requirements Gathering | A | R | --- | --- | A | --- | A | C |
| Requirement Analysis | I | R | --- | --- | --- | --- | --- | --- |
| Development | R | C | --- | C/A | R | --- | A | --- |
| Testing | R | I | --- | I | --- | R | --- | --- |
| Implementation | I | A | R | I | --- | --- | --- | --- |
| UAT | R | C | --- | --- | --- | --- | I | --- |

Summary of RACI Matrix:

Responsible:

(Self,Karthik,Vandanam):BA(RG/RA),PM(Developer/Testing/UAT),DH(Implementation)

Accountable: (Self,Henry,Vandanam,Juhi):Sponsor(RG/Development),BA(Implementation),PM(RG),Sr.Developer(Development),Developers(RG),

Consulted:

(Self,Peter/Kevin/Ben,Juhi):BA(Development/UAT),Key Stakeholder(RG),Sr.Developer(Development)

Informed:

(Self, Vandanam, Juhi, Henry): BA(Testing),PM(RG/Implementation),Sr.Developer(Testing/Implementation),Sponsor(UAT)

- Documents to write:

- Stakeholder Analysis Document (RACI)

- Business Requirement Document (BRD)

- Functional Requirement Specification/Functional Specification Document (FRS/FSD)

- System Requirement Specification/System Requirement Document (SRS/SRD)

- Signing Off Documents:

Sign off above Document is necessary as BA

- Project Vision Document-

E-Mail: Sponsor, Functional Head (FH),Project Manager (PM)

- Business Requirement Document (BRD):

E-Mail: Sponsor

- FRS/FSD,SRS/SRD:

E-Mail: Sponsor, CC: Functional Head (FH),Project Manager (PM)

- Taking Approvals:

Send Mail to respective Stakeholder, Call & take Sign-off from respective Stakeholders

as approval on documents

- Communication channel to establish & implement

As a BA, I would take following communication channels for Requirement Gathering, Brainstorming

On various stages

- Face-Face communication

- Video Conference

- Phone Call

- E-Mail

- How to handle change request:

As a BA following points to consider while change request

- Receive and Document the Change Request

- Acknowledge the Request

- Analyze the Change

- Document the Analysis

- Facilitate Approval Process

- Update Project Artifacts

- Communicate to All Stakeholders

- Track and Monitor the Change

- Updating the progress of Project

As a BA we update Project status as

- Understand Stakeholder needs

Stakeholder might be interest to review the project target vs actual date

- Pro-actively listen to your stakeholder concerns

Stakeholder may share details about risk/issue about project. These requirements should be addressed

- Develop & Execute communication plan

This study includes interest level of stakeholders how the project affects & ability of stakeholder to influence others

After understanding the Key area we can communicate with stakeholder by following

- Weekly, As per defined frequency status reports

- Develop follow-up meeting with actively involved stakeholder

- Online communication to communicate regular progress

- Signing off on UAT-Client Project Acceptance Form:

| Project Sign-Off Sheet |  |  |
| --- | --- | --- |
| Meeting Dt.: 18/5/2025 |  |  |
| Project Goals - To facilitate farmers to buy seeds, pesticides, fertilizers from any location online through internet connectivity. |  |  |
| Project Manager: Mr. Vandanam | Sponsor: Mr. Henry |  |
| Start Dt. Of Project: 01/4/2025 | Planned Budget: INR 2 Crores |  |
| Planned Completion Dt.: 01/12/2026 | Actual Budget: 1.8 Crores |  |
| Variance in Budget:0.2 Crores |  |  |
| Duration: 18 Months |  |  |
| Day past the planned completion Dt.: 01/12/2026 |  |  |
| Project Deliverables |  |  |
| All the desired deliverables are fulfilled while implementing this project |  |  |
| Prepared By Business Analyst | Verified By Project Manager | Approved By Sponsor |
| Remark: |  |  |

Question 3 – 3-Tier Architecture - 5 Marks

Technical Team have assembled to discuss on the Project approach and have finalized to follow 3-tier

Architecture for this project.

Explain and illustrate 3-tier architecture?

Answer:

3 Tier Architecture is hierarchical software architecture with Three distinct phases

3 Tier architecture comprises of following:

- Application Layer

- Business Logic Layer

- Data Layer

Main job of architecture is to enable software applications to efficiently & quickly respond to user requests or inputs

Application Layer:

Graphical user interface like screens & pages, validates on pages, organization specific business logic will be on application layer

Business Logic Layer:

All reusable components (logic pertaining to industry) frequently changing components ,Governing body rules and regulations, compliances should go the middle layer

Ex.: Printer, Payment Gateways, Mail services, RBI Rules for Banks, IRDA Rules for insurance etc.

Data Base Layer: Data Base components connecting to databases will be at Data Layer

Database like product, client, address, Phone Nos., Quality & Quantity details

Question 4 – BA Approach Strategy for Framing Questions – 10 Marks

Business Analyst should keep What points in his/her mind before he frames a Question to ask to

the Stakeholder

( 5W 1H – SMART – RACI – 3 Tier Architecture – Use Cases, Use case Specs, Activity

Diagrams, Models, Page designs)

Answer:

Framing Questions:

- 5W1H

- Why:  Why client is developing this project

- What: What is the project & what are the objectives

What: What is budget & timeline of project

- When: When project will start & implemented

- Where: Where will be project will deployed

- Who: Who are the customers & stakeholders for this project

- How: How much is the Budget of this project

- SMART Questions:

S: Specific: By narrowing the Questions let specific requirement will be traced in Questions

M: Measurable: The Questions are to be measurable means Quantified & countable

A: Actions Oriented: Does the Question creates new actions & new features

R: Relevant: Does the Question identify which relevant features are required by customer

T: Time bound: Questions will implicate the exact time period when customers need the project

- RACI:

-Responsible: The person is responsible to getting the project done as per set time limit in Gantt chart &

Responsible for performing activity like Requirement Gathering, Analysis, UAT & Implementation

Project Manager or Business Analyst are Responsible particularly for above rasks

-Accountable: Person Responsible to complete the work through & ensure work is suitable are accountable .

-Consulted: These are people with whom team members & PM/BA should communicate for feedback & input.

It is two way communication.

-Informed:

These are people keep informed during progress of project. These may be owners, client & key stakeholders need not

Be consulted or part of decision making.

- 3-Tier Architecture:

-Application/Presentation Layer:

The layer consists of screens, laptops, displays, validation on page, logic or function

-Business Logic Layer: These are SOP, Standards, guidelines, governing body rules, regulations,

Compliances that are   all reusable & frequently changing components

-Data Layer: This Data base Management system that stores, edit, delete & update the product,

Client, delivery related data.

- Use Cases:

5W1H: Questionnaire for Use Cases

Why: Why this product will be used

What: What type of product is delivered

When: When the ordering/delivery/payment process will be completed

Where: Where the product is to be delivered

Who: Who are responsible for delivery of product

How: How delivery agent will deliver this product

- Use Case Specification:

Who: Who are Primary & Secondary actors

What: What are activities & Goals of particular actors

What: What is expected by actor from that particular tasks

- Activity Diagram:

Activity Diagrams represents the flow of activities in accordance with time, it represent visual representation of activities in process Flow chart.

The activity can be described as operation of system.

Purpose of Activity Diagram represented:

- How the one activity interlinked with other activity

- Sequence of each activity

- Different options used like Branch & Merge, Parallel, Fork & Join, Activities visual representation

- Model:

By preparing below Model , we can communicate for framing Questions:

- Conceptual Model

- Data Model

- Physical Model

Question 5 – Elicitation Techniques - 6 Marks

As a Business Analyst, What Elicitation Techniques you are aware of? ( BDRFOWJIPQU)

- Brainstorming:

In Brainstorming multiple users, team members subject matter experts take participate to generate more ideas & share information about particular topic.

- Document Analysis:

BA refers existing & previous documents to get more in depth requirements about the project.

BA refers existing documentation for identifying changes in existing documentation. Documents such as pre-existing project plans, system specification, process documentation, market research, customer feedback, system specification, user manuals, MOM are verified by BA

- Reverse Engineering:

In this Elicitation techniques the old or existing system/software is examined in reverse order how it is developed.

This Elicitation technique extracts requirements that are already implemented by working on previous system.

There are two types of Reverse Engg. Techniques

- Black Box Reverse Engineering:

The system / software is studied without examining its internal structures like function or composition of software.

- White Box Reverse Engineering:

The inner configuration of system is studied in this technique like coding, analysis & understanding

- Focus Group:

This Group consists of subject matter experts for project, when information required for project then Project            Co-coordinator/BA consults with Focus group.

- Observation:

Observation is Elicitation technique in which BA can observe how actually process is takes place on practical or how user does their job by working in their work environment.

- Workshops:

Workshop comprises group of users or stakeholder working together to identify requirements workshops are used

To scope , discover, defined and prioritize requirements for proposed system.

- Joint Application Development(JAD):

JAD is structured meeting for discussions that involves End users, SME’s, PMs.

This is used to define, clarify and complete requirements.

- Interviews: This is most common technique used for Elicitation in which BA conducts one to one interview with stakeholders & directs Questions.

- Prototyping:

In this model or prototype of software is build to discuss with client how the model works prototypes can be used to create Mockup sites & describe processes using diagrams.

- Questionnaire & Surveys:

A set of Questionnaires is given to stakeholder to Quantify their thoughts.

Questions should be based on high priority risks. It requires remind to participate once the survey is done & Questionnaire is given.

- Use Case Specification:

This techniques gives text & pictures to provide better understanding of requirements . This includes actors, use case & Use case diagram.

This Elicitation given what is to do but not give how to do.

Question 6 – This project Elicitation Techniques - 5 Marks

Which Elicitation Techniques can be used in this Project and Justify your selection of Elicitation Techniques?

Prototyping

Use case Specs

Document Analysis

Brainstorming

Answer:

- Prototyping:

Prototyping means sharing ideas of Project implementation with stakeholders. First all ideas to be collected & arranging idea to get feasibility of product & software across farmers.

- Use Case Specification:

Use case given better understanding of text & pictures for Flow of process & this technique gives how the requirements are fulfilled in system & shows interactions between actor & systems

- Document Analysis:

Existing & previous documents are analyzed for this project to get better idea of current practices,

Identify gaps & take actions on these gaps.

So this technique will be also effective Elicitation technique for this project.

- Brainstorming:

This Elicitation technique can give several ideas & using these ideas we can have best solution for implementation .

This Technique includes 10-12 persons to get Good numbers of ideas from use & stakeholder.

Question 7 – 10 Business Requirements- 10 Marks

Make suitable Assumptions and identify at least 10 Business Requirements.

| Req.ID | Requirement Description |
| --- | --- |
| BR001 | Farmers should be able to search for available products of category Fertilizers, Seeds, Pesticides |
| BR002 | Manufactures should be able to upload and display their products in application |
| BR003 | Farmers should be able to login in portal by entering E-mail & password |
| BR004 | Farmers should able to update their address ,Login ID, Password on portal |
| BR005 | Farmers should able to add products in their Wish list & Review all items later |
| BR006 | Farmers should able to pay by G-Pay wallet, Card, Cash, Pay later of COD |
| BR007 | Manufacturers should get notify about new requirements from portal automatically |
| BR008 | Manufacturers should get payment after products delivered to farmers immediately |
| BR009 | Farmers should able to cancel the order/return the products if they don't need product & get refund amount |
| BR010 | Farmers should get E-Mail & phone confirmation about order placed & delivered |

Question 8 –Assumptions- 5 Marks

List your assumptions

| Assumption 1 | Farmers should have good computer,laptop,internet connection |
| --- | --- |
| Assumption 2 | Farmers & Manifacturers should have own E-Mail ID,Mobile |
| Assumption 3 | Farmers should have own Bank Account with online payment mode for UPI,Card,Wallet |
| Assumption 4 | Application should have price comparision option |
| Assumption 5 | Farmers should update their address for online product delivery |
| Assumption 6 | Farmers shold speak with CRM regarding product query |

Question 9 – This project Requirements Priority - 8 Marks

| Req.ID | Requirement Name | Requirement Description | Priority |
| --- | --- | --- | --- |
| BR001 | Farmers Search for Products | Farmers should be able to search for available products of category Fertilisers,Seeds,Pesticides | 9 |
| BR002 | Manufacturing upload their products | Manufactures should be able to upload and display their products in application | 8 |
| BR003 | User Name & Password | Farmers should be able to login in portal by entering E-mail & password | 8 |
| BR004 | User Details | Farmers should able to update their address ,Login ID, Password on portal | 9 |
| BR005 | Browing product catalogue | Farmers should able to add products in their Wish list & Review all items later | 7 |
| BR006 | Payment Gateway | Farmers should able to pay by G-Pay wallet, Card, Cash, Pay later of COD | 9 |
| BR007 | Notifications | Manufacturers should get notify about new requirements from portal automatically | 7 |
| BR008 | Payment delivered | Manufacturers should get payment after products delivered to farmers immediately | 9 |
| BR009 | Cancel/Return | Farmers should able to cancel the order/return the products if they don't need product & get refund amount | 9 |
| BR010 | Order tracking | Farmers should get E-Mail & phone confirmation about order placed & delivered | 7 |

Question 10 – Use Case Diagram - 10 MarksDraw use case diagram

Question 11 – (minimum 5) Use Case Specs - 15 Marks

Prepare use case specs for all use cases

- User Registering in Online Application

| Use Case Specification-User Registration |  |
| --- | --- |
| Document Title | User Registration with User Details |
| Document Owner | Business Analyst |
| Status | In process |
| Date | 01.05.25 |
| Brief Description | This Use case describes how a user register in online Farmers Platform of Agricultural Farm Products |
| Actors | - Farmers - Admin |
| Pre-Condition | - Farmers should have online platform accessible Laptop, Computer,Mobile - Valid Internet Connection |
| Basic Flow | - Use Case begins with Registration of Farmers & Login - Use Authentication performed - Customer search for Agricultural Products - Application displays multiple products - User selects the suitable products - Farmers add the product in wishlist & cart - Farmers pays the cost of Product by Cash/Wallet/G-Pay/COD - Products are delivered to Farmers locators - Framers receives payment & delivery status by Mobile & E-mail |
| Alternate Flow | - If User login ID/Password forgotten then Forget password option displays - If Product not available system displays “Product Not Available” & shows alternate products - If connection disconnects then message should be shown “Internet Connection Error” - Payment not done then “Order Payment Failure” |
| Post Conditions | Upon Successfully Transaction: Products/Seeds/Pesticides/Fertilizers are successfully delivered Failure condition: Payment unsuccessful leads to failure conditions |
| Supplemental Requirements | - Application shall include communication details of Customer relationship Manager - All transactions history should be saved in application |

2.User Registry on Portal

| Use Case Specification-User Registration |  |
| --- | --- |
| Document Title | User Registering with user details |
| Document Owner | Business Analyst |
| Status | In process |
| Date | 07.05.25 |
| Brief Description | This Use case describes how Farmers are Registering themselves on portal |
| Actors | - Farmers - Admin |
| Pre-Condition | - Farmers should have online platform accessible Laptop, Computer,Mobile - Valid Internet Connection |
| Basic Flow | - Farmers click on Registration option in Agricultural Products portal - Farmers Enter Login ID/Mail ID/Mobile No. for Registering on portal - OTP receives on Mobile/E Mail ID - Enter OTP & create password - Farmers validation performed - Application displays user created successfully - Use case Ends |
| Alternate Flow | - If User enters wrong password then display “Forgotten Password” - If Wrong OTP Enters then display “OTP Invalid ” Wrong Login & Mobile No. entered display “Enter Correct E-Mail”/”Enter Correct Mobile No” |
| Post Conditions | Upon Successfully Transaction: Successful completion of transactions creates User ID & Password Failure condition: Registration will not be displayed or activate |
| Supplemental Requirements | - Details updated & Login ID successful - Login ID & Password will be saved in portal |

- Making Payment for Products on Portal

| Use Case Specification- Making Payment for Products on Portal |  |
| --- | --- |
| Document Title | Payment Process for Products on Portal |
| Document Owner | Business Analyst |
| Status | In process |
| Date | 10.05.25 |
| Brief Description | This Use case describes how to process payment after the product selection |
| Actors | - Farmers - Admin - Bank |
| Pre-Condition | - Farmers should have online platform accessible Laptop, Computer, Mobile - Valid Internet Connection |
| Basic Flow | - After selection of products user click payment option - Select Payment option from Card/Cash on Delivery/Wallet/UPI - After selection of Payment mode fill the details (Login ID/Password) - Application displays payment completion option - Farmers / Users get SMS on mail & OTP on Mobile for order placed |
| Alternate Flow | - If OTP not correctly enters display “OTP Incorrect” - If Card details entered incorrect display “Incorrect Card Data” - If Login ID/Password in card display “Password/ID Not correct” - If Server Busy or No internet connection then display “Error in Internet Connection” |
| Post Conditions | After successful completion of process payment is completed & order placed |
| Supplemental Requirements | - The application should maintain history of all complete & incomplete transactions |

- Supplier adding & updating products in Portal

| Use Case Specification- Supplier adding & updating products on Portal |  |
| --- | --- |
| Document Title | Use case for manufacturing adding products or updating products |
| Document Owner | Business Analyst |
| Status | In process |
| Date | 17.05.25 |
| Brief Description | This Use case describes how supplier/manufacturer adds a product in portal |
| Actors | - Supplier/Manufacturer - Admin |
| Pre-Condition | - Supplier should have laptop/computer/mobile - Valid internet connectivity |
| Basic Flow | - After Login on portal supplier ask for OTP & Password - Enter password & OTP received on Mobile/Mail - Select the product category & select particular product to add - Add the product Qty, Specification & cost of product in portal - Application displays New Product specification, Cost, Qty on portal - Supplier / Manufacturer receives message or mail on successful transaction - Use case complete |
| Alternate Flow | - If Supplier add wrong product in wrong product category then displays “Wrong Product Selected” - If price Excess entered according to region then display “Wrong Price Entered in Product” |
| Post Conditions | After successful completion of procedure Product is added in portal for customer selection |
| Supplemental Requirements | - Portal should save the completed/incomplete transaction history of products |

- To cancel the Product & Return/Refund amount

| Use Case Specification- To cancel the product & Refund/Return amount on Portal |  |
| --- | --- |
| Document Title | Use case for cancelling products & get refund amount for products in portal |
| Document Owner | Business Analyst |
| Status | In process |
| Date | 24.05.25 |
| Brief Description | This Use case describes how user cancel/return the products at online Agricultural product store |
| Actors | - Supplier/Manufacturer - Admin - Farmers |
| Pre-Condition | - Farmers/Users should have laptop/computer/mobile - Valid internet connectivity |
| Basic Flow | Users / Farmers/Suppliers wants to cancel orders - Validation for user is done by system - Select the order that user wants to cancel - Reason is asked by portal select suitable “Reason” - Product is displayed with price & Qty that to be concern - Select product & process concern Message will appear for product pick up & dt. - Sellers receive order cancellation & pickup product - Admin issues refund to user - User gets refund amount - Use case completes |
| Alternate Flow | - After the cancellation period is over if user tries to refund the message “Cancellation period is over” displayed |
| Post Conditions | User gets refund after cancellation & portal internal data & history is updated |
| Supplemental Requirements | - The History regarding addition, deletion & refund to be maintained on Portal. |

Question 12 – (minimum 5) Activity Diagrams - 15 Marks

- Activity diagrams: Registration Page

- Activity diagrams: Login Page

- Activity Diagram: Search Products & Add Products

- Activity Diagram: Payment Activity

- Activity Diagram: Delivered to Address