Question 1 – Audits

4 Quarterly Audits are planned Q1, Q2, Q3, Q4 for this Project What is your knowledge on how these Audits will happen for a BA?

Answer:

| Stage | Quarter 1 Audit Report (Planning & Requirement Gathering Phase) |  |
| --- | --- | --- |
| Completed | 10 Weeks (Week 1 to Week 10) |  |  |
| Checklist | Stakeholder Engagement | Mr. Henry, Peter, Kevin, Ben, SOONY Committee. |  |
|  |  | Conduct requirement elicitation (interviews, surveys, workshops). |  |
|  | Requirements Documentation | Prepare BRD (Business Requirement Document). |  |
|  |  | Document business goals, functional & non-functional requirements. |  |
|  |  | Draft initial use cases, process flows. |  |
|  | Requirements Sign-off | approvals on BRD. |  |
|  | Email Communication | Send MOMs (Minutes of Meetings) with all key stakeholders on email. |  |
|  | Audit Report | Provide finalized BRD, stakeholder approval evidence, version history. |  |

| Stage | Quarter 2 Audit Report (Design Phase) |  |
| --- | --- | --- |
| Completed | 17 Weeks (Week 19 to Week 36) |  |  |
| Checklist | Requirement-Design Alignment | Ensure design (UI/UX, system architecture) maps to requirements |  |
|  |  | Review wireframes, mock-ups with farmers in mind (user-friendly UI) |  |
|  | Change Management | Manage change requests; update BRD/FRD accordingly |  |
|  | Traceability Matrix | Begin RTM (Requirement Traceability Matrix) linking requirements to design |  |
|  | Stakeholder Feedback | Facilitate design walkthroughs with stakeholders |  |
|  | Audit Report | Submit RTM (Requirements to Design), updated BRD/FRD. |  |

| Stage | Quarter 3 Audit Report (Development & Testing Phase) |  |
| --- | --- | --- |
| Completed | 23 Weeks (Week 37 to Week 60) |  |  |
| Checklist | Test Case Mapping | Ensure test cases cover all requirements (via RTM) |  |
|  | Functional Validation | Participate in test case reviews. |  |
|  | UAT Preparation | Prepare for User Acceptance Testing (UAT): identify test users (farmers) |  |
|  | Communication | Liaise between dev/test teams and stakeholders for clarifications |  |
|  | Requirement Updates | Update RTM and BRD for any changes post-development |  |
|  | Audit Report | Present RTM (Requirements to Test Cases), test coverage, UAT readiness |  |

| Stage | Quarter 4 Audit Report (UAT, Deployment & Post-Deployment Phase) |  |
| --- | --- | --- |
| Completed | 11 Weeks (Week 67 to Week 78) |  |  |
| Checklist | UAT Support | Facilitate UAT sessions with farmers; collect feedback |  |
|  | UAT Sign-off | Ensure successful UAT and obtain formal sign-off from stakeholders |  |
|  | Deployment Readiness | Provide training material/user manuals to farmers |  |
|  | Business Validation | Confirm deployed solution meets business needs and goals |  |
|  | Post-Go-Live Support | Assist in post-implementation review. |  |
|  | Audit Report | Present UAT results, stakeholder signoffs, support documents |  |

Question 2 – BA Approach Strategy

Answer:

Business Analyst Approach Strategy

Project: Online Agriculture Product Store
Client: SOONY Company (CSR Initiative)
Delivery Partner: APT IT Solutions
BA: Samir
Project Duration: 18 Months
Architecture: 3-Tier Architecture

1. BA Project Approach – Overview

As the Business Analyst, my role will be to bridge the gap between stakeholders and the technical team by ensuring business needs are clearly defined, documented, validated, and implemented.
This approach covers:

      - Understanding stakeholder expectations

      - Gathering & validating requirements

      - Ensuring smooth communication

      - Managing changes effectively

      - Supporting testing & UAT for final acceptance

2. Elicitation Strategy

| Phase | Elicitation Technique | Purpose | Stakeholders Involved | Expected Output |
| --- | --- | --- | --- | --- |
| Requirement Gathering (Q1) | Stakeholder Interviews | Understand detailed pain points & expectations | Mr. Henry, Peter, Kevin, Ben, SOONY Committee | Raw requirement notes |
|  | Workshops | Collaborate to define product purchase & delivery process | SOONY Committee, Suppliers, Project Team | Draft process flows & user stories |
|  | Questionnaires / Surveys | Collect preferences from wider farmer audience (payment methods, languages, delivery) | SOONY Committee | Survey results & feature priority |
|  | Observation / Job Shadowing | See how farmers currently buy products manually | SOONY Committee | Observational notes, challenges list |
| Design (Q2) | Prototyping / Wireframes | Validate UI/UX with farmers & suppliers before build | SOONY Committee, Suppliers | Feedback on design mock-up’s |
|  | Document Analysis | Review supplier catalogs, product data formats | Suppliers, SOONY Committee | Data structure & integration notes |
| Development & Testing (Q3) | Walkthroughs / Demos | Validate feature implementation in sprints | Dev team, Testers, SOONY Committee (UAT prep) | Feedback logs & defect list |
| UAT (Q4) | UAT Facilitation | Validate the final system meets needs | SOONY Committee | UAT sign-off document |

3. Stakeholder Analysis

Stakeholder Identification

Primary Stakeholders:

- Mr. Henry (Project Sponsor)

- SOONY Committee (Mr. Henry, Mr. Pandu, Mr. Dooku Peter, Kevin, Ben)

Secondary Stakeholders:

- Fertilizer/Seed/Pesticide Suppliers

- Project Delivery Team (APT IT Solutions)

Internal Project Team:

- Project Manager: Mr. Vandanam

- Sr. Java Developer: Ms. Juhi

- Java Devs: Mr. Teyson, Ms. Lucie, Mr. Tucker, Mr. Bravo

- Network Admin: Mr. Mike

- DB Admin: Mr. John

- Testers: Mr. Jason, Ms. Alekya

- BA: Samir

4. RACI Matrix

| Task | R (Responsible) | A (Accountable) | C (Consulted) | I (Informed) |
| --- | --- | --- | --- | --- |
| Requirement Gathering | BA | PM | SOONY Committee | Dev/Test Team |
| BRD Preparation | BA | PM | Sponsor | Dev/Test Team |
| Design Validation | Dev Lead | PM | BA, UI Designer | Testers |
| Development | Dev Team | Dev Lead | BA | PM |
| Testing | QA Team | QA Lead | BA | PM |
| UAT | BA | PM | SOONY Committee | Dev/Test Team |
| Change Requests | BA | PM | Sponsor | Dev/Test Team |

5. Documentation Plan

| Document | Purpose | Owner | Approval From |
| --- | --- | --- | --- |
| BRD (Business Requirement Document) | Capture functional & non-functional requirements | BA | Sponsor / Committee |
| FRD (Functional Requirement Document) | Technical translation of BRD | BA + Dev Lead | PM / Sponsor |
| RTM (Requirement Traceability Matrix) | Track requirement coverage | BA | PM |
| Change Request Log | Document and track changes | BA | PM / Sponsor |
| UAT Plan & Test Scenarios | Define acceptance testing | BA + QA Lead | Sponsor |
| User Manuals & Training Docs | End-user training | BA | Sponsor |

6. Document Sign-off Process

      - BA circulates draft document to relevant stakeholders.

      - Stakeholders review and provide comments within agreed review period.

      - BA consolidates feedback, updates document.

      - BA shares Final Version with “Approval” email & PDF copy.

      - Stakeholder provides written/email sign-off.

      - Signed copy stored in project repository.

7. Approval Process from Client

- Formal Email Sign-off: Client sends official “Approved” confirmation.

- Signature on Document: Either digitally signed PDF or scanned signature page.

- Change Control Agreement: If any requirements change after sign-off, formal CR process will be followed.

8. Communication Plan

| Channel | Purpose | Frequency |
| --- | --- | --- |
| Email | Formal approvals, sharing documents | As needed |
| MS Teams / Zoom | Workshops, requirement discussions | Weekly |
| WhatsApp Group | Quick updates for project team | Daily |
| Status Reports | Progress update to stakeholders | twice a week |
| Steering Committee Meetings | High-level review | Monthly |

9. Change Request Management

- Capture CR in Change Request Log (date, requester, description, impact).

- Analyse impact (scope, cost, time).

- Review with PM & Dev team for feasibility.

- Get approval from Sponsor/Committee before implementation.

- Update RTM, BRD/FRD accordingly.

10. Project Progress Reporting

- Weekly Internal Team Update: Email summary to PM & team.

- twice a week Client Update: Share progress vs. plan, issues, risks.

- Monthly Steering Committee Presentation: Milestone review, decision requests.

- Use traffic-light status (Green/Amber/Red) for clarity.

11. UAT & Project Acceptance

- BA prepares UAT Plan (scenarios, roles, schedule).

- Facilitate UAT Execution with farmers & committee members.

- Record results in UAT Result Log.

- Fix critical defects before sign-off.

- Client signs UAT Sign-off & Project Acceptance Form.

- Store signed acceptance form in project repository.

12. High-Level BA Process Flow

      - Initiation – Stakeholder analysis, communication plan, initial requirements.

      - Elicitation – Interviews, workshops, surveys, observation.

      - Analysis – Process mapping, gap analysis, priority setting.

      - Documentation – BRD, FRD, RTM preparation.

      - Validation – Stakeholder review, sign-off.

      - Support Development – Clarifications, change control.

      - Testing Support – RTM updates, defect triage.

      - UAT Facilitation – Planning, execution, sign-off.

      - Closure – Lessons learned, final acceptance.

Question 3 (3-Tier Architecture) - Explain and illustrate 3-tier architecture?

Answer:

3-tier architecture is a client–server software architecture that separates an application into three logical layers:

      - Application Layer– The user interface (UI) the farmers and suppliers interact with.

      - Business Logic Layer – The middle layer where processing happens.

      - Database Layer – Where all product, user, and order data is stored and managed.

1. Client Layer

- Displays data and captures user input.

- Web portal & mobile app for farmers and suppliers.

- Screens to browse products, place orders, view delivery status.

- Technologies: HTML, CSS, JavaScript, React/Angular for web; Android/iOS app frameworks.

2. Business Logic Layer

- Processes request, applies business rules, coordinates between UI and database.

- Validates farmer login, product availability, payment processing.

- Applies rules like discounts, delivery eligibility, supplier allocation.

- Technologies: Java (Spring Boot), REST APIs, Middleware services.

3. Database Layer

- Stores and retrieves data, manages backups and security.

- Stores farmer profiles, supplier details, product catalog, orders, and transactions.

- Technologies: MySQL / PostgreSQL, SQL queries, Stored Procedures.

Question 4 – BA Approach Strategy for Framing

Answer:

| 5W 1H – Initial Requirement Analysis |  |  |
| --- | --- | --- |
| Question | Purpose | Application |
| What | Scope & features | E-commerce platform for Agri-products, order tracking, payment gateway, supplier management. |
| Why | Business need | Improve farmer access to products, reduce dependency on middlemen, align with CSR goals. |
| Who | Stakeholders | Suppliers, Committee, IT Team, Logistics partners. |
| When | Timelines | 18-month duration with quarterly audits (Q1–Q4 each year). |
| Where | Service coverage | Initially target rural villages, expand nationwide. |
| How | Execution method | 3-Tier architecture web & mobile system with secure database integration. |

| SMART Project Goals |  |  |
| --- | --- | --- |
| SMART | Definition | Goal |
| Specific | Clearly defined | Build a multi-platform agriculture store app with farmer–supplier integration. |
| Measurable | Quantifiable | Minimum 100 products, 20 suppliers in first 6 months post-launch. |
| Achievable | Realistic within constraints | Within 2 Crores INR budget & 18 months. |
| Relevant | Aligns with business vision | Supports farmers, improves market access. |
| Time-bound | Deadline defined | Go-live by Month 18. |

| RACI Matrix |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Responsible (R) | Accountable (A) | Consulted (C) | Informed (I) |
| Requirement Gathering | BA | PM | Stakeholders | Dev/Test team |
| UI/UX Design | Ms. Juhi | PM | BA, Testers | Committee |
| Development | Dev Team | PM | BA | Testers |
| Testing | Testers | PM | BA, Dev team | Committee |
| Deployment | Network & DB Admin | PM | BA, Testers | Stakeholders |

Elicitation Techniques

- Interviews (Farmers, Suppliers, Committee)

- Workshops (Joint Requirement Planning sessions)

- Observation (Current farmer purchasing methods)

- Document Analysis (Existing market reports, government data)

- Prototyping (Wireframes & mock-up’s for feedback)

3-Tier Architecture

Use Case

Title: Place Order for Fertilizer
Actors: Farmer, System, Supplier
Goal: Enable farmer to order products online
Basic Flow: Search → Add to Cart → Checkout → Payment → Order Dispatch.

Use Case Spec – login
Description – Username Password
Actors – Farmers, Manufacturers

Pre-Condition – Active Internet connection & Browser compatible
Post-Condition – Homepage of actor should be displayed

Basic flow – Username & Password are correct
Alternate Flow -

- Password is wrong

- Username is wrong

- U n P are wrong

Exceptional flow –

- Forgot Password

- Forgot Username

Assumptions – Users have basic computer knowledge, English/Native language
Constraints – Usernames cannot be names
Dependencies – User should exist – Registration Process
Input-Outputs – Inputs – Username & Password
output – error code or status flag

Business Rules – Username – Valid & unique emailed
Password – 1 Cap, 1 small, 1 num, 1 special – last 5 passwords cannot be repeated, password 8 to 16 char

Mis Info – Interactive design, browser compatible.

Activity Diagram

      - Farmer logs in → Searches Product → Adds to Cart → Makes Payment → Order Confirmed → Supplier Ships Product → Farmer Receives Delivery.

Models

- Data Model: ER Diagram (Entities: Farmer, Supplier, Product, Order, Payment, Shipment)

- Process Model: BPMN diagram for order fulfilment.

- UI Model: Wireframes for app/web.

Page Designs

- Homepage – Featured products, categories.

- Farmer Dashboard – Orders, recommendations.

- Product Detail Page – Price, supplier info, stock status.

- Cart & Checkout – Order summary, payment gateway.

- Order Tracking Page – Shipment progress.

Question 5 – Elicitation Techniques ( BDRFOWJIPQU)

Answer:

B – Brainstorming

- A group creativity technique for generating many ideas quickly.

- Useful for identifying possible solutions, risks, requirements, or improvements.

D – Document Analysis

- Reviewing existing documentation (policies, reports, manuals, process flows, etc.) to extract relevant information.

- Helps when historical or background information is already available.

R – Reverse Engineering

- Analysing an existing system or product to understand its structure, functions, and logic.

- Helpful when documentation is missing but the system exists.

F – Focus Groups

- Bringing together a group of stakeholders to discuss specific topics in a guided session.

- Often used to capture perceptions, preferences, and expectations.

O – Observation

- Watching users perform their tasks to understand processes and pain points.

- Can be active (BA participates) or passive (BA only observes).

W – Workshops

- Structured collaborative meetings with stakeholders to define, prioritize, and validate requirements.

- Encourages consensus and faster decision-making.

JAD (Joint Application Development)

- A facilitated workshop that brings together business users, SMEs, and IT professionals to gather and agree on requirements quickly.

- Focuses on collaboration and consensus-building in a short time frame.

- More formal and structured than a normal workshop

I – Interviews

- One-on-one or small group discussions with stakeholders to gather detailed information.

- Can be structured (set questions), semi-structured, or unstructured.

P – Prototyping

- Creating mock-ups, wireframes, or working models of a system to clarify requirements.

- Helps stakeholders visualize the end product.

Q – Questionnaires / Surveys

- Distributing structured sets of questions to a large group for feedback.

- Efficient for collecting information from many stakeholders.

U – Use Case Analysis

- Describing interactions between a user (actor) and the system to achieve a goal.

- Captures functional requirements in a clear, scenario-based format.

Question 6 – This project Elicitation Techniques

Answer

My Selection Prototyping Technique

Reason for Selection:

- Visual Feedback for Non-Technical Stakeholders: Farmers and suppliers may not be comfortable reading long requirement documents, but they can easily react to and understand visual prototypes.

- Reduces Misinterpretation: Seeing a working mock-up of the system helps avoid misunderstandings about how the application will look and behave.

- Early Validation: Any UI/UX issues, navigation problems, or missing features can be identified before coding begins, saving time and cost.

- Encourages Engagement: Stakeholders are more likely to contribute ideas when they can see and interact with something tangible.

Example in This Project:

- Create clickable mock-ups for:

  - Farmer Portal – Product list, order page, payment flow.

  - Supplier Portal – Stock upload, pricing, and order fulfillment pages.

  - Admin Dashboard – Reports, approvals, and inventory management.

- Conduct feedback sessions to refine the screens before finalizing requirements.

Question 7 – 10 Business Requirements

Answer

Combined Business & Stakeholder Requirements

BR001: Farmers should be able to browse the product catalog for fertilizers, seeds, and pesticides without logging in, but must log in to purchase or add products to a “buy later” list. (Kevin, Peter)

BR002: The system should allow manufacturers to upload, update, and display product details (name, category, price, quantity, description) in the application catalog. (Peter)

BR003: The system should include a secure login and registration feature for all user types (farmers, manufacturers, admins) using email ID and password. (Mr. Henry)

BR004: The registration process should allow new users to create accounts with minimal mandatory fields, including email ID and secure password creation. (Mr. Henry)

BR005: The application should provide a search function with filters so farmers can quickly find specific products. (Kevin)

BR006: The system should provide an intuitive shopping cart to add products for immediate purchase or store them for future buying. (Peter)

BR007: The checkout process should include multiple payment options – Cash on Delivery (COD), Credit/Debit Card, and UPI – ensuring ease of use. (Ben)

BR008: The system should automatically send email notifications to users for order confirmations, shipment updates, and delivery status changes. (Kevin)

BR009: The system should include a real-time delivery tracking feature showing current order location and estimated delivery date. (Ben)

BR0010: The application should implement role-based access control to ensure that farmers, manufacturers, and admins have only the permissions relevant to their role. (Mr. Henry)

Question 8 –Assumptions

Answer

- Internet Availability – Farmers and manufacturers have access to a stable internet connection to use the application.

- Digital Literacy – Farmers and manufacturers have basic digital literacy to navigate the application and perform login, search, and purchase operations.

- Manufacturer Data Readiness – Manufacturers already have their product details (images, pricing, descriptions) ready to upload to the system.

- Payment Gateway Integration – Secure and reliable payment gateway services (for COD, cards, UPI) will be available and supported in the target region.

- Device Compatibility – Users will access the application primarily through smartphones and desktop browsers, and the system will be responsive.

- Email Service Availability – Email notification service will function reliably for order confirmation and delivery updates.

- Delivery Service Coverage – Delivery tracking will be possible in all serviceable areas through third-party logistics or in-house delivery systems.

- Role Clarity – Farmers, manufacturers, and administrators will have clearly defined system roles with no overlap in access permissions.

- Language & Localization – The default language for the application will be English, with the possibility of adding local languages later.

- Security Standards – The system will follow industry security standards for login, password storage, and payment processing.

Question 9 – This project Requirements Priority

Answer

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| BR001 | Farmer Browse & Buy Later | Farmers should be able to browse the product catalog for fertilizers, seeds, and pesticides without logging in, but must log in to purchase or add products to a 'buy later' list. | 9 |
| BR002 | Manufacturers Upload Products | The system should allow manufacturers to upload, update, and display product details (name, category, price, quantity, description) in the application catalog. | 8 |
| BR003 | Secure Login | The system should include a secure login and registration feature for all user types (farmers, manufacturers, admins) using email ID and password. | 10 |
| BR004 | Minimal Registration Fields | The registration process should allow new users to create accounts with minimal mandatory fields, including email ID and secure password creation. | 7 |
| BR005 | Product Search with Filters | The application should provide a search function with filters so farmers can quickly find specific products. | 8 |
| BR006 | Shopping Cart | The system should provide an intuitive shopping cart to add products for immediate purchase or store them for future buying. | 7 |
| BR007 | Multiple Payment Options | The checkout process should include multiple payment options – Cash on Delivery (COD), Credit/Debit Card, and UPI – ensuring ease of use. | 9 |
| BR008 | Order Notifications | The system should automatically send email notifications to users for order confirmations, shipment updates, and delivery status changes. | 6 |
| BR009 | Real-time Delivery Tracking | The system should include a real-time delivery tracking feature showing current order location and estimated delivery date. | 6 |
| BR10 | Role-based Access Control | The application should implement role-based access control to ensure that farmers, manufacturers, and admins have only the permissions relevant to their role. | 8 |

Question 10 – Use Case Diagram

Answer

Question 11 – (minimum 5) Use Case Specs

Answer

| Use Case Id | UC001 |
| --- | --- |
| Use Case Spec | Browse Product Catalog |
| Description | Farmers can view fertilizers, seeds, and pesticides in the catalog without logging |
| Actors | 1. Primary Actor - Farmer |
|  | 2. Supporting - System |
| Pre-Condition | System is online and the product database is available |
| Post-Condition | Farmers is able to see all available products. |
| Basic Flow | 1. Farmer navigates to the product catalog page. |
|  | 2. System retrieves and displays product details. |
| Alternate Flow | If the catalog is empty, system displays a “No products available” message. |
| Exceptional Flow | System fails to connect to the database (Show error message). |
| Assumptions | Internet connectivity is available. |
| Constraints | Only active products are displayed. |
| Dependences | Product database. |
| Input-Outputs | 1. Input: None. |
|  | 2. Output: Product list. |
| Business Rule | Catalog must be updated in real-time. |
| Mis Info | Track most viewed products for analytics. |

| Use Case Id | UC002 |
| --- | --- |
| Use Case Spec | Upload Product by Manufacturer |
| Description | Manufacturers can upload products with details |
| Actors | Primary: Manufacturer |
|  | Supporting: System, Admin |
| Pre-Condition | Manufacturer is logged in. |
| Post-Condition | Product is stored in the database and visible to farmers. |
| Basic Flow | 1. Manufacturer logs in. |
|  | 2. Selects “Add Product.” |
|  | 3. Enters product details and uploads images. |
|  | 4. Submits the product for approval. |
| Alternate Flow | Manufacturer edits existing products. |
| Exceptional Flow | Missing mandatory fields (Show error). |
| Assumptions | Manufacturer has valid credentials. |
| Constraints | Product approval required before visibility. |
| Dependences | Product approval workflow. |
| Input-Outputs | 1. Input: Product data. |
|  | 2. Output: Confirmation message. |
| Business Rule | All products must have category, price, description. |
| Mis Info | Count of products uploaded per manufacturer. |

| Use Case Id | UC003 |
| --- | --- |
| Use Case Spec | User Login/Registration |
| Description | Users can log in or register. |
| Actors | 1. Primary: Farmer, Manufacturer, Admin |
|  | 2. Supporting: System |
| Pre-Condition | User account exists (for login). |
| Post-Condition | User is authenticated into the system |
| Basic Flow | 1. User enters email and password. |
|  | 2. System verifies credentials. |
|  | 3. User is redirected to their dashboard. |
| Alternate Flow | New users select “Register” and create an account. |
| Exceptional Flow | Wrong password (Show error). |
| Assumptions | Email is unique per user. |
| Constraints | Password must meet security rules. |
| Dependences | Authentication service. |
| Input-Outputs | 1. Input: Credentials. |
|  | 2. Output: Success/failure message. |
| Business Rule | Account lock after 5 failed attempts. |
| Mis Info | Login frequency report. |

| Use Case Id | UC004 |
| --- | --- |
| Use Case Spec | Search Products |
| Description | Farmers search products with filters. |
| Actors | 1. Primary: Farmer |
|  | 2. Supporting: System |
| Pre-Condition | Products exist in database. |
| Post-Condition | Search results displayed. |
| Basic Flow | 1. Farmer enters search keyword. |
|  | 2. Selects filter criteria. |
|  | 3. System shows matching results. |
| Alternate Flow | Search without filters. |
| Exceptional Flow | No results found (Show alternative suggestions). |
| Assumptions | Data is indexed for fast search. |
| Constraints | Response time < 2 sec. |
| Dependences | Search engine API. |
| Input-Outputs | 1. Input: Search term. |
|  | 2. Output: Result list. |
| Business Rule | Search matches product name or description. |
| Mis Info | Track most searched terms. |

| Use Case Id | UC005 |
| --- | --- |
| Use Case Spec | Add to Cart & Buy Later |
| Description | Farmer adds products to cart or buy later list. |
| Actors | 1. Primary: Farmer |
|  | 2. Supporting: System |
| Pre-Condition | Farmer logged in. |
| Post-Condition | Cart or buy later list updated. |
| Basic Flow | 1. Farmer selects product. |
|  | 2. Chooses “Add to Cart” or “Buy Later.” |
|  | 3. System confirms addition. |
| Alternate Flow | Remove product from cart. |
| Exceptional Flow | Product out of stock (Notify user). |
| Assumptions | Stock data is accurate. |
| Constraints | Cart retained for 30 days if not purchased. |
| Dependences | Stock management system. |
| Input-Outputs | 1. Input: Product ID. |
|  | 2. Output: Confirmation message. |
| Business Rule | Max 50 items per cart. |
| Mis Info | Abandoned cart rate. |

Question 12 – (minimum 5) Activity Diagrams

Answer

Use Case – Activity Diagram - 1

Use Case - Activity Diagram - 2

Use case – Activity Diagram - 3

Use case – Activity Diagram – 6

Use case – Activity Diagram – 7