## Slide 1
Prepared By: DEEPIKA
Project Title :Trade works

## Slide 2
Goal
Streamline processing of all applications related to import/export/LC
Provide real-time updates
Facilitate interactions
Ensure easily issuance of LC online
Auto Fetch of customer’s details
Objective
Developing a new application for streamlining the manual process under letter of credit.
Granting access to customers/bankers /managers for ease of process.
Implementing an automatic training module.
Purpose Statement:
Tradeworks application software aims to implement Upgraded, Advanced, Secured, User Friendly and 22 x 7 External portal for customers/bankers

## Slide 3: Situation
customers may resist using a new system.
Difficulty in managing and updating large volumes of information regularly.
Without engaging features, customers/bankers might not fully utilize the platform.
Customers/bankers may find it challenging to update and manage the system alongside their responsibilities.
Some customers/bankers may lack the technical skills needed to effectively use the new platform.
Ensuring timely and constructive feedback from customers can be difficult to manage.
Problem
As Import /export business is growing, there is a need for scalable solutions to enhance communication for customers/bankers.
Ensuring customers are well-informed about their progress and activities is essential for maintaining engagement and support.
Offering robust portal can help customers/bankers to get information under one umbrella where they can visit whenever they want to look for information

## Slide 4: Opportunity
1. Collaborate with customers/bankers for providing high-quality updates.
2. Automate administrative tasks.
3. Provide real-time notifications to customers/bankers.
4. Offer interactive features for customers/bankers involvement.
5. Provie official updates and information.
6. Provide training and support for customers/bankers.
7. Implement robust feedback systems to continuously improve the platform based on user input.

## Slide 5: Project Objective
1. To implement Upgraded, Advanced, Secured, User Friendly and 22 x 7 External portal for customers/bankers.
2. User-Friendly Dashboard: Centralized access to information and updates.
3. Information Integration: Easy access to to all the information regarding the customers’s transaction.
4. Security Management: Secure system for the details entered and payments.
5. Mail to customers/bankers : Direct communication with customers/bankers
6. Announcements and Notifications: Real time announcements and updates.
7. Continuous Improvement: Introduce new features quarterly based on user feedback.
8. It is supported in all major browsers.
9. Built with most advanced technology which is user friendly and secured.
10. Policies are issued directly from Core application, hence no time lag in any endorsement or other services.

## Slide 6: Success Criteria
1. User Adoption: Achieve a 75% adoption rate among customers/bankers within six months of launch.
2. Engagement: Ensure 90% of customers/bankers actively use the platform.
3. Timely Updates: Maintain a 95% on-time update rate for newly added information and results.
4. Communication Efficiency: Reduce manual communication processes by 50% within the first year.
5. Feedback Utilization: Implement 80% of actionable user feedback within the first year.
6. Training Completion: Ensure 100% of customers/bankers complete training within three months of launch.
7. System Uptime: Achieve 99.9% system uptime for reliable access to the platform.
8. Data Security: Ensure no data breaches and comply with relevant privacy regulations.

## Slide 7: Methods/Approach:
1. Project Initiation:
• To address inefficiencies of the manual procedure.
• Establish a selection committee and process.
• Identify key stakeholders and establish a project team.
• Define project vision, goals, objectives, and success criteria.
• Develop an initial product backlog with prioritized features.
2. Sprint Planning:
• Adopt a 2–4-week sprint cycle.
• Define clear goals and deliverables for each sprint.
• Break down user stories into smaller tasks and estimate effort.

## Slide 8: Methods/Approach:
3. Development and Iteration:
• Conduct daily stand-up meetings.
• Develop features in small, manageable increments.
• Implement continuous integration practices.
4. Collaboration and Communication:
• Maintain regular communication with stakeholders through reviews, demos, and feedback sessions.
• Ensure collaboration among cross-functional teams.
5. Testing and Quality Assurance:
• Implement automated testing for code quality.
• Conduct manual testing for usability and accessibility.
• Collect feedback during sprint reviews.

## Slide 9: Methods/Approach:
6. Deployment and Release:
• Deploy new features incrementally.
• Adopt continuous delivery practices.
7. Retrospectives and Continuous Improvement:
• Hold retrospectives at the end of each sprint.
• Continuously refine and optimize development processes

## Slide 10: Resources
1. IT Infrastructure:
a. Hardware: Servers, storage systems, networking equipment.
b. Software: Development tools, databases, collaboration software.
c. Networking: Secure and reliable internet connections, VPNs.
d. Security: Firewalls, encryption tools, cybersecurity measures.
2. Human Resources:
a. Business Analysts: Define requirements, liaise with stakeholders.
b. Developers: Write and maintain code, implement features.
c. Testers/QA Engineers: Conduct testing, ensure quality and performance.
d. Project Manager/Scrum Master: Oversee project, manage Agile processes.
e. UI/UX Designers: Design user-friendly interfaces.
f. Technical Support: Provide ongoing technical support and troubleshooting.
g. Training Team: Develop and deliver training programs for users.

## Slide 11: Resources
5. Tools and Technologies: All relevant tools
6. External Resources:
a. Consultants: External experts for specialized tasks.
b. Third-Party APIs: Integration with external systems and services.
c. Training Providers: External providers for specialized training sessions.
h. Marketing/Sales Team: Promote the platform, handle sales inquiries.
I . Domain Experts: Provide specialized knowledge about needs.
3. Time:
a. Timeline: Implement the project within 12-15 months.
b. Sprints: Adopt 2–4-week sprint cycles for iterative development.
4.Budget:
a. Total Budget: Ensure project costs do not exceed ₹ 5 crore.
b. Allocations: Budget for development, testing, training, marketing, and ongoing support.

## Slide 12: Risks
• Scope Creep: Adding features beyond the initial scope may cause delays and budget overruns.
• Technical Challenges: Integration issues and ensuring platform scalability and performance.
• User Adoption Resistance: Resistance from customers/bankers to adopt the new system.
• Data Security and Privacy: Risks of data breaches and compliance with privacy regulations.
• Inadequate Testing: Insufficient testing leading to bugs and performance issues.
• Dependency on External Systems: Delays or issues with third-party integrations.
• Budget Overruns: Unforeseen challenges leading to higher costs.
• Project Team Turnover: Loss of key team members causing disruptions.
• Lack of User Feedback: Insufficient feedback resulting in unmet user needs.
• Training and Support: Inadequate training impacting effective platform use.

## Slide 13: Dependencies
1. Development Team Expertise: Availability and skills of developers, testers, and designers.
2. User Stories and Requirements: Clear and detailed user stories and requirements from stakeholders.
3. Technical Infrastructure: Availability of development, testing, and production environments.
4. Integration with Internal Systems: Timely integration with existing systems.
5. Third-Party Software and APIs: Reliability and availability of external APIs and software services.
6. External Consultants: Availability of consultants for specialized tasks.
7. Stakeholder Approvals: Timely approval of milestones and deliverables.
8. Server and Network Infrastructure: Reliable server and network infrastructure.
9. Team Training: Effective training programs for the project team.
10. Communication Channels: Efficient communication within the team and with stakeholders.

## Slide 14: Executive Summary
Development of applications where details of customers auto fetched.
Less manual entries
Less time consuming
Faster resolution
Less dependency
Easy tracking
Easy to access
Less Dependency
More Accuracy