A company is having manufacturing plants and warehouses in various parts of the country. They manufacture ice-cream and milk products. They want to build software to achieve two goals.

- Manage the inventory

- Quickest delivery to the customers

Assignment 1:

- Please make a BRD which can be presented to the client along with complete development and resource plan.

Business Requirements Document –

Executive Summary –

The client manufactures ice-cream and milk products with multiple plants and warehouses across the country. The business needs a software solution to: 1) manage inventory effectively across manufacturing plants and warehouses; and 2) ensure quickest delivery to customers while maintaining product freshness and minimizing waste.

Project objectives:

- Centralized inventory visibility (real-time stock levels by SKU, location, batch/lot, expiry).

- Automated replenishment & production triggers.

- Route-optimized deliveries (shortest time plus cold-chain compliance).

- Integrations with POS, existing ERP, and third-party logistics (3PL).

- Reporting, alerts, and compliance (expiry, recalls, temperature excursions).

Success metrics:

- Reduce stockouts by 60% within 6 months.

- Reduce per-delivery transit time by 20% in first year.

- Reduce spoilage/wastage by 30% in first year.

Stakeholders

- Executive Sponsor: Head of Supply Chain

- Product Owner: Operations Manager

- Operations: Plant Managers, Warehouse Managers, Fleet Manager

- IT: Infrastructure & Integration Team

- Sales & Customer Support

- Third-Party Logistics Providers (3PL)

- End Customers

Scope (In-scope)

- Inventory module: SKU master, batch & expiry tracking, stock ledger, FIFO/FEFO support

- Warehouse management: receiving, put away, picking, packing, mobile scanning

- Manufacturing interface: production orders, yields, ingredient usage

- Order management: order intake, allocation, backorder management

- Delivery optimization: route planning, delivery windows, vehicle capacity, temperature constraints

- Mobile app for drivers: manifests, POD (proof of delivery), temperature logging, returns

- Integrations: ERP, POS, payment gateway (if retail), GPS telematics, weather API

- Reporting & dashboards: inventory KPIs, deliveries, SLA, spoilage

Out of scope

- New manufacturing equipment controls

- Direct-to-consumer marketing platform (beyond order capture)

Functional Requirements

- FR1: Maintain SKU master with attributes (perishable flag, shelf-life, storage temp).

- FR2: Capture batch/lot number and expiry on receipt.

- FR3: Real-time stock view across all locations.

- FR4: Support automated replenishment rules (min/max, safety stock, EOQ suggestions).

- FR5: Allocate inventory to orders using FEFO.

- FR6: Create pick lists and packing lists; support barcode scanning.

- FR7: Integrate with route optimization engine to produce driver manifests.

- FR8: Mobile app for drivers to capture POD (photo/signature) and log temperature/time.

- FR9: Alerts for near-expiry, temperature excursions, low stock, delayed delivery.

Non-functional Requirements

- NFR1: Availability: 99.9% SLA for core modules.

- NFR2: Performance: Orders allocation <= 2s; inventory query <= 300ms.

- NFR3: Security: Role-based access, encrypted data at-rest/in-transit, audit logs.

- NFR4: Scalability: Support growth to 100+ warehouses and 1,000+ SKUs initial, extendable.

- NFR5: Compliance: Data retention and food-safety traceability.

Constraints & Assumptions

- Client will provide SKU master and historical sales/pick/receipt data for initial setup.

- GPS & telematics devices available on most vehicles; mobile data coverage expected.

- Cold-chain sensors will be provided/integrated later (phased).

High Level Risks

- Data quality in legacy systems delaying cutover.

- Network coverage causing delayed updates from remote vehicles.

- Change management resistance from operations staff.

Development & Resource Plan

Delivery approach

Agile delivery using 2-week sprints. Phased rollout:

- Phase 0 (2 wks): Discovery, data collection & environment setup

- Phase 1 (8 wks): Core Inventory & Warehouse Management (WMS) MVP

- Phase 2 (8 wks): Order Management + Allocation + FEFO

- Phase 3 (6 wks): Delivery Optimization & Driver Mobile App

- Phase 4 (4 wks): Integrations (ERP, POS, GPS) & Reporting

- Phase 5 (4 wks): UAT, training, pilot rollout

- Phase 6 (ongoing): Production hardening, handover, support

Total estimated delivery: ~6 months to pilot (assuming timely inputs).

Team & roles

- Product Owner (Client-side): 0.5 FTE

- Business Analyst (Sulu / Implementation BA): 1 FTE

- Scrum Master/Delivery Manager: 1 FTE

- Solution Architect: 0.5–1 FTE during design and integrations

- Backend Developers (API, integration): 3 FTE

- Frontend Developers (web + dashboards): 2 FTE

- Mobile Developers (Android/iOS or cross-platform): 2 FTE

- QA/Test Engineers: 2 FTE

- DevOps/Cloud Engineer: 1 FTE

- Data Engineer (ETL & reporting): 1 FTE

- UX Designer: 0.5 FTE (early design)

- Technical Writer / Training: 0.5 FTE

Tooling & tech stack

- Cloud: AWS / Azure

- Backend: Node.js / Java Spring Boot

- Database: PostgreSQL (primary), Redis (cache)

- Message Bus: Kafka / RabbitMQ for events

- Mobile: React Native or Flutter

- Route Optimization: integrate Google OR-Tools or commercial TMS

- CI/CD: GitHub Actions / Azure DevOps

- Monitoring: Prometheus + Grafana / Cloud native

Estimated effort (story points / person-months)

A rough estimate: 20–25 person-months for initial 6-month delivery (team ramping up). Detailed estimation will follow after discovery.

Budget considerations

- Implementation labour: depends on location/rates — provide options: in-house vs offshore. Detailed costing to be provided after scoping.

- Licensing: route optimizer, maps, telematics, optional WMS modules.

- Hardware: barcode scanners, mobile devices, possible temperature sensors.

Deployment & Rollout Plan

- Sandbox & QA environments provisioned in cloud.

- Pilot rollout at one plant + one warehouse for 4 weeks.

- Phased rollouts to other locations in 2–4 week waves.

- Training: super-user workshops + SOP documentation + recorded e-learning.

2. Prepare process flow diagram using your imagination.

Assignment 2:

1. Write an introduction letter to a client introducing yourself as a business analyst in charge of working with the client and his team to start the business understanding process.

Subject: Introduction — Business Analyst (Nahid) for Inventory & Delivery Project

Dear Sachin,

My name is Nahid Anjum and I will be the Business Analyst assigned to work with you and your team on the Inventory Management & Quick Delivery initiative. I appreciate the opportunity to partner with you on this important transformation that will help reduce spoilage, improve delivery times, and bring centralized visibility to your operations.

Over the next weeks I will:

1) lead the business-understanding workshops with stakeholders

2) document requirements (BRD/SRS) and process flows

3) help prioritize features for a pragmatic MVP

4) coordinate user acceptance testing and training. I bring experience in supply-chain implementations, WMS, and logistics integrations and will act as the bridge between operations and the technical team.

To start, I propose we schedule a 90-minute discovery workshop with Operations, IT, and Sales to review current processes, data sources, and pain points. Please let me know your available times next week. I look forward to collaborating closely with you and your team.

Warm regards,

Nahidd Anjum

Business Analyst

2. Prepare a brief BRD and SRS for a project- Horoscope or Ticketing system or online store.

Brief BRD

Objective: Build an online storefront for retail customers to order ice-cream and milk products for home delivery.

Key features: Product catalog, search & filtering, cart & checkout, payments, order tracking, delivery scheduling, promotions & coupons, user accounts, ratings & reviews, inventory sync with warehouses, admin portal.

Target users: Consumers, Admins, Warehouse pickers, Delivery drivers.

Constraints: Delivery temperature requirements, perishable SKUs, delivery windows.

SRS

Functional Requirements

- User registration & authentication (email, mobile OTP).

- Product catalog with categories, SKU details, images, nutrition info.

- Search with autocomplete, filters (flavour, pack-size, expiry window).

- Cart management and checkout with address validation.

- Payment gateway integration (card, UPI, wallets), and COD support.

- Order confirmation, status updates, and live tracking.

- Returns & refunds (perishable-specific rules).

- Admin portal: product management, price & promo management, order management.

Non-functional

- Page load <= 2s on mobile 4G.

- Support 10k concurrent users (scalable cloud).

- PCI-DSS adherence for payment.

Data model : Users, Addresses, Products, SKUs, Inventory by Location, Orders, Order Items, Payments, Deliveries, Returns.

Acceptance Criteria (example):

- Customer can place an order and receive confirmation within 2 minutes.

- Inventory allocated at order placement and reflected in warehouse picking queue.

3. Make an ERD of creating a support ticket/Ticketing life cycle.

4. User story of shopping from ecommerce.

| User Story: 1 | Tasks: User Registration |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a new user, I want to register using my email or phone number so that I can securely log in to the store. |  |  |  |
| BV: 100 |  | CP: 5 |  |
| Acceptance criteria: - User can register with valid email/phone. - Verification link/OTP must be sent. - Registration is confirmed upon successful validation. |  |  |  |

| User Story: 2 | Tasks: User Login |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a registered user, I want to log in using my credentials so that I can access my account. |  |  |  |
| BV: 80 |  | CP: 3 |  |
| Acceptance criteria: - Valid credentials allow access. - Invalid login shows error message. - Session should be created after login. |  |  |  |

| User Story: 3 | Tasks: Product Browsing |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a shopper, I want to browse products by category so that I can easily find what I need. |  |  |  |
| BV: 200 |  | CP: 8 |  |
| Acceptance criteria: - Products are displayed by selected category. - Page numbers and filters available. - Product images and prices are visible. |  |  |  |

| User Story: 4 | Tasks: Product Search |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a user, I want to search for products by name or keyword so that I can quickly find specific items. |  |  |  |
| BV: 150 |  | CP: 6 |  |
| Acceptance criteria: - Search returns relevant results. - Handles spelling variations |  |  |  |

| User Story: 5 | Tasks: Product Details View |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a user, I want to see detailed product information so that I can make informed decisions. |  |  |  |
| BV: 100 |  | CP: 4 |  |
| Acceptance criteria: - Shows product images, price, specs, reviews. - “Add to Cart” button visible. |  |  |  |

| User Story: 6 | Tasks: Add to Cart |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a user, I want to add products to my cart so that I can purchase them later. |  |  |  |
| BV: 200 |  | CP: 5 |  |
| Acceptance criteria: - Product added successfully. - Cart updates instantly. |  |  |  |

| User Story: 7 | Tasks: Update or Remove Cart Items |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a user, I want to modify or remove items in my cart so that I can control my purchase list. |  |  |  |
| BV: 150 |  | CP: 6 |  |
| Acceptance criteria: - Quantities can be changed. - Items can be deleted. - Total cost updates correctly. |  |  |  |

| User Story: 8 | Tasks: Apply Discount Code |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a user, I want to apply coupon code to my order so that I can avail discounts. |  |  |  |
| BV: 80 |  | CP: 4 |  |
| Acceptance criteria: - Valid coupon reduces total amount. - Invalid code shows error. |  |  |  |

| User Story: 9 | Tasks: Checkout |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a user, I want to check out my cart items so that I can make a purchase. |  |  |  |
| BV: 300 |  | CP: 10 |  |
| Acceptance criteria: - Checkout collects address and payment. - Order confirmation shown after success. |  |  |  |

| User Story: 10 | Tasks: Multiple Payment Options |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a buyer, I want to choose from multiple payment methods so that I can pay conveniently. |  |  |  |
| BV: 250 |  | CP: 8 |  |
| Acceptance criteria: - Support credit card, UPI, COD. - Show success/failure messages. |  |  |  |

| User Story: 11 | Tasks: Order Confirmation |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a user, I want to receive order confirmation so that I know my order was successful. |  |  |  |
| BV: 100 |  | CP: 3 |  |
| Acceptance criteria: - Confirmation screen + email/SMS notification. |  |  |  |

| User Story: 12 | Tasks: Order Tracking |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a user, I want to track my orders so that I know the delivery status. |  |  |  |
| BV: 150 |  | CP: 7 |  |
| Acceptance criteria: - Order tracking page displays status and estimated delivery. |  |  |  |

| User Story: 13 | Tasks: Product Reviews |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a user, I want to rate and review products so that others can see my feedback. |  |  |  |
| BV: 100 |  | CP: 5 |  |
| Acceptance criteria: - Users can post, edit, and delete reviews. |  |  |  |

| User Story: 14 | Tasks: Wishlist Management |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a user, I want to save products to my wishlist so that I can purchase them later. |  |  |  |
| BV: 100 |  | CP: 4 |  |
| Acceptance criteria: - User can add/remove wishlist items. |  |  |  |

| User Story: 15 | Tasks: Profile Management |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a user, I want to manage my profile details so that I can keep my account updated. |  |  |  |
| BV: 80 |  | CP: 4 |  |
| Acceptance criteria: - Users can edit name, address, password. |  |  |  |

| User Story: 16 | Tasks: Notification Alerts |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a user, I want to receive notifications for order updates so that I stay informed. |  |  |  |
| BV: 120 |  | CP: 5 |  |
| Acceptance criteria: - Notifications for shipping, cancellation, delivery. |  |  |  |

| User Story: 17 | Tasks: Admin Product Management |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As an admin, I want to add, update, or remove products so that the catalog remains current. |  |  |  |
| BV: 300 |  | CP: 9 |  |
| Acceptance criteria: - Admin can CRUD products. |  |  |  |

| User Story: 18 | Tasks: Inventory Management |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As an admin, I want to monitor stock levels so that I can avoid out-of-stock issues. |  |  |  |
| BV: 200 |  | CP: 7 |  |
| Acceptance criteria: - Low stock alerts generated. - Inventory auto-decreases after sale. |  |  |  |

| User Story: 19 | Tasks: Return/Refund Process |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a customer, I want to request returns or refunds so that I can resolve order issues. |  |  |  |
| BV: 120 |  | CP: 6 |  |
| Acceptance criteria: - Returns allowed within 7 days. - Refund confirmation notification sent. |  |  |  |

| User Story: 20 | Tasks: Customer Support Chat |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a user, I want to chat with support for order help so that my queries are quickly resolved. |  |  |  |
| BV: 250 |  | CP: 8 |  |
| Acceptance criteria: - Real-time chat between user and support agent. - Chat history saved in ticket system. |  |  |  |