## Slide 1: PW-Learning Management System
Using the Waterfall Model
Prepared by: Ishika Thakur
Date: July 2025

## Slide 2
Situation
Today many students relay on Pw- (LMS) Learning Management System platform to deliver students nice online learning experience. But multiple platform offers only very basic functionalities. These platforms are commonly used for video lecture of teaching in live session, online quiz and online mcq exam. Functionalities like test modules, experience to different educational boards or learning preferences, uploading study materials and task completion, parental involvement are still missing in multiple platforms.

## Slide 3
Problem
Limited accessibility features: Students with reading difficulties or visual impairments struggle with platforms that lack audio playback of textbooks.
Manual assignment management: There is no seamless mechanism for students to upload assignments or for teachers to manage and evaluate them digitally.
Inefficient homework tracking: Teachers often have to rely on external tools to check and track homework submissions.
No Offline Access to Content: Students in remote areas with poor internet connectivity face challenges accessing course materials or attending live classes.
Limited Parental Involvement: Parents are often unaware of their child’s progress, pending assignments, or attendance unless manually informed.

## Slide 4
Opportunity
Audio Reading Mode: Introduce a text-to-speech feature for textbook content, making learning more accessible for auditory learners and visually challenged students.
Document Uploads for Assignments: Enable students to upload scanned copies or digital files of assignments directly into the PW-LMS for streamlined submission.
Homework Checking Sheets: Provide teachers with auto-generated homework tracking sheets and analytics dashboards to monitor submission status and performance efficiently.
Offline Downloads: Video lectures, PDFs, or audio content should be able to download when offline.
Parent Portal: With real-time notifications on progress, homework, attendance, and teacher feedback.

## Slide 5
Purpose Statement (Goals):
The purpose of this project is to enhance the current PW-LMS by integrating:
Audio reading mode for inclusive learning
Assignment document upload & homework checking tools
Textbook preview by board/class
Parent portal for tracking and communication
This aims to:
Improve accessibility and engagement of students, teachers and parents
Streamline academic workflows by making it faster and more accurate.
Increase parent involvement and transparency

## Slide 6
Project Objectives:
Solution selection according to design criteria, specifications, and requirements To identify and finalize functional and non-functional requirements based on stakeholder inputs and existing system limitations.
Solution prototyping and testing To develop feature-specific prototypes and conduct rigorous testing (unit, integration, and user acceptance testing) to ensure alignment with specified requirements.
Requirements Documentation and Approval To gather, document, and obtain formal approval on business, functional, and technical requirements from all stakeholders before moving to design.
Design and Development of New LMS Features To design and implement key enhancements including audio reading mode, assignment uploads, homework checking sheets, and parent portal within the defined technical framework.

## Slide 7
Success Criteria:
Improved Availability and Accessibility of Educational Content The system should ensure seamless access to class-specific textbooks, audio reading modes, assignments, and documents — categorized by board and grade.
Reduced System Downtime and Response Time The LMS should demonstrate increased reliability, with reduced server errors and faster page loading, assignment uploads, and content access.
Enhanced User Satisfaction Positive feedback from students, teachers, and parents regarding the usability of new features such as homework tracking, audio playback, and parent dashboards.

## Slide 8
Success Criteria:
Improved Assignment Workflow Efficiency Teachers can assign, collect, and review homework or assignments through a digital, trackable process reducing efforts and errors.
Parental Engagement and Transparency Parents should have real-time access to student performance, homework status, and school communication through a dedicated and secure portal.

## Slide 9
Methods/Approach --Waterfall:
Requirement Gathering: Conduct structured interviews with students, teachers, and admin staff to gather complete business, functional, and technical requirements. Document all expectations for features like audio reading mode, assignment uploads, and parent portals.
System Design: Based on approved requirements, create UI/UX wireframes and system architecture for the LMS enhancements. Get sign-off from stakeholders on the feature designs
Development: The development team works on implementing features sequentially, starting with core modules like audio mode, document upload, homework tracking, and parent communication portal. This step focuses on coding and system configuration.

## Slide 10
Methods/Approach--Waterfall:
Testing: Conduct thorough Unit Testing, Integration Testing, and User Acceptance Testing (UAT) to ensure that each module works independently, together, and meets user expectations.
Training & Documentation: User guides, videos, and live sessions for all users.
Deployment: Update the application after successful testing.
Maintenance: Monitor usage, fix bugs, and collect feedback.

## Slide 11
Resources
People- Business Analyst(BA), Developers, Testers, Project Manager and QA
Time- Implementation to be completed within 5 months
Budget- Estimated cost for hardware, software, training, and implementation services not to exceed Rs. 4,50,000.00
Other- Third-party software evaluations, educational site visits and technology assessments not to exceed Rs. 50,000.00

## Slide 12
Risks and Dependencies:
Legacy System Familiarity: The current PW-LMS solution has been in place for over years and is intuitive for existing users. Transitioning users to a new or enhanced interface may require additional training and support.
Cost Justification: While enhancements aim to improve usability, content accessibility, and parent-teacher communication, demonstrating ROI (Return on Investment) to management may be challenging as benefits like ease of use and system responsiveness are qualitative in nature.
User Adoption: Successful adoption depends on user willingness to adapt to new features and workflows. Resistance to change from faculty or parents could impact system effectiveness.
Vendor Reliability: Delays or inconsistencies from third-party vendors involved in development, integration, or training may impact project timelines.

## Slide 13
Conclusion
Enhancing the existing LMS using the Waterfall model ensures a structured, predictable development process. New features will significantly improve accessibility, communication, and learning outcomes. A clear plan, stakeholder engagement, and post-launch support will drive the project's success.

## Slide 14
Conclusion
To Be Completed by Appropriate Manager :
Project Sponsor : Devshree Thakur
Project Manager : Ajinkya Joshi
Business analyst : Ishika Thakur

## Slide 15: Thank you