| If this project needs to be completed in 12 Months or less than 12 Months (11-12 Months) |  |
| --- | --- |
| No of working Days in a week | 5 |
| No of working hours per day | 8 |
| Total No of working days in a month | 21 |
| Total No of current team strength | 9 |
| This overall hours is excluding of all public holidays / client off Which comes around 10 Months | 1512 hr |

Note – Multiply the Total no days in a month * Total No of working hours * Team strength

| Efficiency % | Team | Hours |
| --- | --- | --- |
| 25% | BA | 378 |
| 30% | DEVELOPER team | 453.6 |
| 35% | TESTERS | 529.2 |
| 10% | UI/UX | 151.2 |
|  |  | 1512 |

| Responsibility (TASK) | Role | How Much it takes (Man hours) |
| --- | --- | --- |
| - Connecting with client - Requerment Gathering - Documenting BRD & FRD & RTM | - Business Analyst | 378 Hours (25%) |

| Responsibility (TASK) | Role | How Much it takes (Man hours) |
| --- | --- | --- |
| - Thoroughly review the Software Requirements Specification - Get clarification on challenging/ complex requirements from Business Analysts - Assess technical feasibility of requirements. - Coding and designing | Developer | 453.6 Hours (30%) |

| Responsibility (TASK) | Role | How Much it takes (Man hours) |
| --- | --- | --- |
| - Conduct user research (interviews, surveys, contextual inquiry) to understand needs, pain points, and goals. - Collaborate with Business Analysts/Product Owners to ensure requirements reflect user needs. - Wireframe & Prototype / designing | UI/ UX Team | 151 Hours (10%) |

| Responsibility (TASK) | Role | How Much it takes (Man hours) |
| --- | --- | --- |
| - Code Quality & Stability - Automation - Identifying defects and Non functional needs and addressing that with development team | Testers | 529.2 Hours (35%) |