## Slide 1: Migration from ExShare to RDOS Enhancements
Presented by: Gouthami Palepu
Date: 27 June 2025

## Slide 2: SITUATION
The existing financial application used for managing company and event data (e.g., dividends, capital events) lacks automation, validation, and user guidance features. Users often need to manually input and cross-check critical dates and fields across multiple screens, increasing the risk of data entry errors and compliance issues.

## Slide 3: Problem
Lack of Contextual Data Visibility: Company details are not consistently visible
across screens, forcing users to re-verify information manually.
Manual Date Calculations: Dividend and capital event date fields require manual
entry and are not automatically adjusted per country-specific rules.
Missing Cross-Reference Alerts: Updates in Capital Events are not prompting
users to check related X-Ref screens, which can cause data inconsistency.
Non-Enforced Data Standards: Required fields are not always validated against
SOP before saving.
Error-Prone Updates: Invalid or incomplete events may still be pushed to the
RDOS system, leading to downstream issues and data integrity risks.

## Slide 4: Opportunity
Implementing automation, validation, and intelligent prompts in the system will:
Increase efficiency by reducing manual work and re-checks.
Improve data accuracy and compliance with country rules and SOPs.
Enhance user experience through contextual data visibility and smart reminders.
Reduce operational risk by preventing erroneous updates and enforcing validation
before RDOS integration.

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to enhance the existing financial event management system by addressing critical usability, compliance, and automation gaps through Agile-driven development. These enhancements aim to improve data accuracy, reduce manual processes, and ensure that key operational and regulatory requirements are met across the Dividends and Capital Events modules.
By focusing on automation of country-specific date logic, enforcing SOP-based validations, and improving user experience through context-aware reminders and interface improvements, the project will deliver tangible improvements in workflow efficiency, error reduction, and system reliability.

## Slide 6: Purpose Statement (Goals)
Key Goals:
Automate the calculation of financial event dates based on country-specific rules to reduce errors and save time.
Improve user efficiency and accuracy by showing company details on every screen.
Enforce data completeness and compliance by validating required fields against SOPs before allowing event updates.
Introduce real-time error/warning messages and block invalid updates to critical systems like RDOS.
Provide cross-screen reminders to ensure related data (e.g., X-Ref Events) is reviewed and maintained consistently.

## Slide 7: Project Background
Over the past several years, financial operations teams have relied on legacy systems to manage dividend schedules, capital event dates, and company-level data. While functional, these systems have evolved little in terms of automation, user experience, or validation logic — leading to inefficiencies and increasing risk as global regulatory demands grow more complex.
The manual entry of key dates (such as Ex-Date, Record Date, and Pay Date) has been a persistent source of errors, inconsistencies, and rework. These issues are compounded by the absence of automated validation rules, lack of contextual information across screens, and limited system safeguards to prevent incorrect data from being published to downstream platforms like RDOS. In some instances, errors have resulted in delayed processing, inaccurate reporting, and non-compliance with country-specific financial regulations — outcomes that pose reputational and regulatory risks.

## Slide 8: Project Background
Solving these issues directly supports the organization’s broader business goals, which include:
Operational Excellence: Reducing manual work and improving system reliability.
Regulatory Compliance: Enforcing country-based date rules and SOPs to ensure all events meet local and international standards.
Risk Mitigation: Preventing invalid or incomplete data from being saved or propagated.
User Empowerment: Providing staff with contextual data and system-guided workflows to improve decision-making and productivity.

## Slide 9: Project Background
According to recent internal audits and operational reviews, over 20% of data correction efforts stemmed from issues that could have been avoided through enhanced automation and system validation. Additionally, feedback from end users indicates that the lack of integrated company context and absence of cross-screen reminders frequently slows down workflows and contributes to mistakes.
By implementing these enhancements through an Agile approach, we can iteratively resolve pain points, incorporate real-time feedback, and deliver improvements that are tightly aligned with business goals and user needs.

## Slide 10: Project Objective
Implement automation of key financial dates (Ex-Date, Record Date, Pay Date, Dealing Date) using country-specific rules to reduce manual input and prevent inconsistencies.
Display company details consistently across all application screens to provide users with essential context and minimize errors during data entry and review.
Enable real-time system validation that checks all required fields based on Standard Operating Procedures (SOPs) before allowing events to be saved or updated.
Introduce error and warning pop-ups to alert users of missing or incorrect data, and prevent invalid updates to downstream systems like RDOS until issues are resolved.
Trigger reminders for X-Ref Event updates when related Capital Events are modified, ensuring data consistency across interconnected modules.
Deliver all enhancements iteratively using Agile methodology, allowing for continuous user feedback, testing, and refinement to ensure business alignment and high-quality outcomes.

## Slide 11: Success Criteria
Company details displayed on all screens with no reported usability issues or misidentification errors post-implementation.
100% automation of date calculations (Ex-Date, Record Date, Pay Date, Dealing Date) according to country-specific rules, with manual override only when required.
Validation of all required fields as per SOPs, with a system block on incomplete or incorrect event entries — achieving zero invalid updates to the RDOS system.
Pop-up error and warning messages implemented, clearly identifying the type of error and preventing submission until resolved, with at least 90% user satisfaction in feedback surveys.
Automated reminders for X-Ref Event updates triggered reliably upon changes to Capital Events, resulting in a 50% reduction in missed cross-referenced updates.
System uptime maintained at 99%+, with performance monitoring showing faster screen response times and reduced wait times during peak operations.
Successful adoption of enhancements through Agile delivery, with all user stories tested and accepted in each sprint, and all stakeholders aligned during sprint reviews and UAT.

## Slide 12: Methods/Approach:
Establish a selection committee and define requirements – Form a cross-functional team of stakeholders (Team members, IT, compliance) – Document business, technical, and user requirements
▪ Select vendors and finalists through RFP process, demonstrations, and evaluations – Issue a formal Request for Proposal (RFP) to shortlisted vendors – Conduct product demos, gather user feedback, and score vendor proposals
▪ Select and implement the solution – Finalize contract with selected vendor – Configure system based on requirements – Migrate existing data if needed
▪ Train users and technical staff; establish support processes – Deliver end-user training sessions and technical onboarding – Define helpdesk workflows and escalation paths for support
▪ Go Live with the new system – Launch production environment – Monitor initial usage, resolve issues, and track performance metrics

## Slide 13: Resources
People
Product Owner – Provides business priorities, defines user stories, and accepts deliverables.
Scrum Master – Facilitates Agile ceremonies and ensures team adherence to Agile principles.
Business Analysts – Gather requirements, define SOPs and country-specific rules, and translate them into user stories.
Developers – Implement automation logic, validation rules, UI enhancements, and system integrations.
QA/Testers – Perform functional, regression, and UAT testing to ensure quality and compliance.
End Users & Stakeholders – Participate in reviews, provide feedback, and support UAT.
Time
The project is expected to be completed within 4 months, delivered in multiple sprints, each lasting 2–3 weeks.

## Slide 14: Resources
Budget
Estimated project budget includes:
  Development & testing resources
  Training and onboarding costs
  Licensing (if third-party tools are used)
  Enhancement documentation and support setup Total budget not to exceed Rs. <<500000.00>>
Other Resources
Access to SOPs and business rules by country for configuration and validation logic.
Existing system documentation and architecture for integration and dependency mapping.
Third-party tools (if needed) for monitoring, error handling, or data validation.
Communication tools for Agile collaboration (e.g., Jira, Confluence, MS Teams, etc.).

## Slide 15: Risks
User resistance due to familiarity with current system The current solution has been in place for over 15 years and is intuitive to long-term users.
Transitioning to a new system may result in resistance, decreased productivity during the
learning curve, and the need for extensive training and support.
Difficulty in quantifying ROI
Cost justification based on factors such as ease of use, improved data quality, faster
access, and simplified support/maintenance is difficult to express in measurable
financial terms. This may lead to skepticism from management regarding the tangible
benefits of the investment.

## Slide 16: Dependencies
Timely Input and Feedback from Business Users
Continuous collaboration with business stakeholders is essential for refining user stories, acceptance criteria, and testing feedback during sprints.
Availability of Country-Specific Rules and SOPs
Accurate and complete documentation of country-based financial rules (e.g., date logic for dividends and capital events) is required to build automated calculations and validations.
Integration with RDOS and Other Systems
The enhancements rely on seamless interaction with downstream systems like RDOS. Delays or restrictions in integration can impact validation and data transfer features.
Access to Legacy System Logic and Data Models
Developers need access to the existing system’s architecture, workflows, and validation rules to avoid conflicts and ensure backward compatibility.

## Slide 17: Dependencies
Support from IT and Infrastructure Teams
Required for deployment activities, database access, environment provisioning (dev/test/stage/prod), and monitoring system performance.
User Availability for Testing and Training
UAT and post-deployment adoption depend on active involvement of end users and subject matter experts for validating functionality and ensuring smooth transition.
Third-Party Tools or Services (if applicable)
Any evaluation tools, external validation APIs, or consulting services must be available on time to avoid delays in implementation or testing.

## Slide 18: Summary
The current system used for managing company and event data, particularly in the areas of dividends and capital events, lacks automation, cross-screen consistency, validation enforcement, and smart user guidance. These gaps lead to manual work, data inconsistencies, operational delays, and increased risk of non-compliance with country-specific financial regulations.
To address these issues, this project proposes a series of enhancements implemented using Agile methodology, enabling iterative development, early feedback, and continuous improvement. Key features include:

## Slide 19: Summary
Displaying company details on every screen for user context and accuracy.
Enforcing automated updates of date fields (Ex-Date, Record Date,
Pay Date, Dealing Date) based on country-specific rules.
Providing reminders for cross-referenced events to prevent downstream errors.
Validating required fields against Standard Operating Procedures (SOPs) before
allowing updates.
Blocking incorrect or incomplete event updates in the RDOS system and providing
clear error messages for resolution.
Success will be measured by:
Reduction in manual corrections and rework
Improved system validation and data accuracy
Higher user confidence and satisfaction
Shorter turnaround times for event processing
Full compliance with country rules and SOPs