WATERFALL DELIVERABLES

Question 1

- Why the project is initiated?

The project is been initiated for business expansion of the optum global insurance company where there ais manual process is going on in the current state. And this is leading to the outdated method to give service to the customers, leading to the customer unsatisfaction

This is initiated because using the advance technology and enhance the work flow of the company and develop the business.

- What are the current problems?

The current problem of the optum global company is delay in work , data loss , no secure data is maintained, unable to track the work flow, maintain burden of paper application in the form of files

Customer unable to connect with the insurance company cant able to give updates to the company , company cant able to handle the queries of the customers , lots of time is been wasted by the manual processing, it leads to company down fall.

- With this project how many problems could be solved?

There are many issues we are facing now is been solved by initiating this online portal to the optum insurance company where we can track the claims of the customers and we can track the delays happening .

Customers can communicate with the insurance company and insurance company can collaborate with the customers as well and the data is been safe and secure without any loss any by the good service providing to the customers we can expand the business and attract the new customer to get insured.

- What are the resources required?

As we are expanding our business we required many resources to implement the online portal application to optum global solutions that is an huge task.

Some of the resources are as follow

. Financial Resources.

The capital investments for initial funding to meet regulatory capital requirements operations expenses.

The operation budget for salaries, technology, marketing, training etc.

. Human Resources

We need executive team like CEO, Risk officers, business development team and insurance experts , IT professionals to maintain the software and systems , sales and marketing for customers awareness and company development , and customer support teams for handling inquiries claims and policy services.

. Physical and operational Resources.

We need office space to gather working people in one place and we need the hard ware like the computers, servers and networking equipment and we need the communication tolls like phones, email systems and collaboration platforms

- How much organizational change is required to adopt this technology?

There would be lots of change required for organization to adopt this technology because we are building a fully digital.

We required digital first culture is required, everyone in the organization from the leadership to customer support needs to think digitally

Training to the team , hiring tech knowledge employee and embedding digital literacy into the company culture

Hiring the roles like the professional trainers who can feed the mind with knowledge about the portal to the previous employee of the optum insurance company

We should make the previous data and claims into the digital forms for using this portal

The HR must prioritize digital capabilities and training plans are needed for ongoing upskilling.

- Time frame to recover ROI?

The time frame to recover the ROI  Return on Investment for the optum insurance company from manual to online optum insurance company service depends on the several factors according to my estimation it would be more than the 4 years

The 1st year may takes time on the setup , licensing and platform development and soft ware launching and hiring.

And the 2nd year may be on the training the staff and customers awareness and brand building

From the 3rd year revenue starts growing , operational efficiencies begins but still like negative

And from the 4th year the company employees becomes pros and the customers are able to use the application and attract the new customers and the ROI recovery likely starting and we can expect the return on investment.

How to identify Stakeholders?

We can identify the stakeholders by keeping a live stake holder register a document or the system tracks who your stakeholders are their interest , communication needs and how you will engage them over time

We should discuss the stakeholders list and by the stake holders mapping tool like RACI matrix (Responsible,Accountable, Consulted, Informed)

Document – 2

For the company online portal as a BA I can effectively support the business from the inception to implementation focusing on the requirements , stakeholders and technology alignment .

First I will understand the business objectives

Align my efforts with the strategic vision of launching a optum digital insurance company

Review the business case , vision and mission , understand target markets , products like health , life etc and distribute in online and identify the KPI , customer acquisition , claims turnaround and digital adoption

- I will apply the elicitation techniques for the online portal with the stake holders are as follows

- Brainstorming –

I will gather all the stakeholders and do the brainstorming in individually and group sessions and collect the ideas about the online portal of the insurance and sort them and prioritize them this might be helpful because team members and stakeholders can give better ideas

- Document Analysis

This document analysis may help a lot as we have the documentation about the current system which could provide the input for the new system requirements

- JAD

The joint application development well also be helpful to the project were stakeholders and user can clarify the new portal for the online insurance portal.

- Interview

As the interviews of users and stakeholders are important in creating the wonderful software we can ask relevant questions and document the response.

After the done with the elicitation technique I will do the stakeholders analysis  by RACI

| RESPONSIBLE | AKHIL (DEV) PRADEEP (BA) NAVEEN (UX DESIGN ) |
| --- | --- |
| ACCOUNTABLE | MUJEEB(PM) ANDREW WITTY (SPONSER) |
| CONSULTED | Baba (SME) SANDEEP (trainer) GOWTHAMI (QA) |
| INFORMED | YASH ( SENIOR PROCESSOR) TEAM MEMBERS GOKUL ( CLIENT) |

I will follow the step by step process to follow for document sign – off

- Draft preparation

In this I will prepare the initial version of the document based elicited requirements

- Interview review

I will share with the internal stakeholders like product owner , architects, developers and quality assurance for review

- Review meeting

I conduct a walk through with the stakeholder and client if required for the feedback

- I will update the document for incorporate feedback and comments

- Approval circulation

I will share the final version via email or document management system like share point , document 360 with an approval form or e-signature section

- Client sign off

I request formal approval from the client by email conformation , digital signature.

And I will store the approved version.

The communication channels that I used as a BA is

- Kick off meetings

- Daily stand up meetings

- Weekly status meetings

- Email communication

I will manage the change request management process like

- Identify the change whether stakeholder is client or the internal what change they raised like new feature , change in requirement

- I will capture via change request form

- I will log the change request and document it in change request register and assign a unique ID and include reason for change impacted areas , submitted by and date of submitted description of change etc

- I will do the impact analysis how the change affect business logic , functional and non functional  requirements user flow and wireframes , time line and budget and consult with developers and QAs

- And I will update impacted documents BRD,FRS and RTM and add a change log section in BRD

- Review with the project team , conduct an internal review meeting get feedback from the project manager, Dev/QA/UX/Design team.

- Client approval present change , impact and revised timeline to the client and get formal approval via email, and digital signature

- And implement the change the development and QA team will implement and as  a BA I will update the requirements and revalidates

- And next post change validation will test the updated functionality and ensure requirements traceability is maintained

As I am business analyst keeping the stakeholders informed on project progress is the key of maintaining trust , alignment and momentum especially in this project because it is high stake project like new online portal for optum global solutions

I will establish communication by the daily stand up meetings , weekly status updates etc .. and choose right channels like meetings / calls , status report document and email. By this I will been giving update about project overview, progress summary , what work completed , risks issues, upcoming activities , dependences and change requests.

Taking the sign off on the UAT by the client is an very critical step in the project life cycle as we need to take it because it marks the formal acceptance of the solution by the client is often tied to payment milestones , deployment approval and contractual obligations

I prepare for UAT sign off before requesting it by

- Ensure all UAT test case are executed

- All critical and high priority defects are resolved

- Prepare UAT summary report

- Passed / failed cases

- Outstanding issues

- Collect evidence

After this I will create a client UAT project acceptance form this is the formal document the client signs to acknowledge in this it shows like UAT has completed and the product meets agreed upon requirements and the client is ready to move to production or next phase. It is like

| Project Name | OPTUM online insurance portal |
| --- | --- |
| Project details | To build an online application of claims process |
| UAT summary | Passed |
| Outstanding issues | No out standing issues |
| Sign off section | xxxxxx |
| Acceptance Decleration | Done |

I will share the UAT summary report and acceptance form to the client , walk through the results in the UAT review meeting address final concerns request formal approval signed on form by client store the sign form in share point. And notify to PM , DEV and QA teams. The acceptance can be conform by the email replay.

Document – 3

Functional specifications

| Project name | Optum online insurance service |
| --- | --- |
| Customer name | Adrew witty |
| Project version | 0.44 |
| Project sponsor | Andrew witty |
| Project manger | Mujeeb ali khaja |
| Project initiation date | 23-07-2025 |

Functional requirement specification –

| REQUIREMENT ID | REQUIREMENT NAME | REQUIREMENT DESCRIPTION | PRIORITY |
| --- | --- | --- | --- |
| FR001 | REGISTRATION | USER SHOULD ABLE TO REGISTER TO THE APPLICATION | 10 |
| FR002 | LOGIN | User should able to login with email id and password | 09 |
| FR003 | Claim submission | User should able to submit the soft copy claim in the application | 08 |
| FR004 | POLICY SEARCH | User should able to search the insurance policies | 07 |
| FR005 | Payment integration | User should have multiple options for the making payment | 06 |
| FR006 | Customer management | The portal shoud allow the company view and mange customer profiles | 05 |
| FR007 | Document management | The portal should allow the company to upload, store the data of customer in the portal q | 04 |
| FR008 | Contact details | Portal should have contact details of the customers and insurance company | 03 |
| FR009 | Get details | User should able to get the details of each policy on portal | 02 |
| FR010 | Track claim | User should able to track the claim process | 01 |

Document -4

Requirement traceability Matrix

| Req id | Req name | Req description | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR001 | REGISTRATION | User should able to register to the application | Yes | Yes | Yes | Yes | Yes | pending |
| FR002 | Login | User should able to login with email id and password | Yes | Yes | Yes | Yes | yes | Pending |
| FR003 | Claim submission | User should able to submit the soft copy claim in the application | pending | Pending | Pending | Pending | pending | Pending |
| FR004 | Payment integration | User should have multiple options for the making payment | Yes | Yes | Yes | Pending | pending | Pending |
| FR005 | POLICY SEARCH | User should able to search the insurance policies | Yes | Yes | Yes | Yes | yes | Pending |
| FR006 | Customer management | The portal should allow the company view and mange customer profiles | Pending | Pending | Pending | Pending | pending | Pending |
| FR007 | Document management | The portal should allow the company to upload, store the data of customer in the portal | pending | Pending | Pending | Pending | pending | Pending |
| FR008 | Contact details | Portal should have contact details of the customers and insurance company | Yes | Yes | Yes | Yes | Pending | Pending |
| FR009 | Get details | User should able to get the details of each policy on portal | Yes | Yes | Yes | Yes | pending | Pending |
| FR010 | Track claim | User should able to track the claim process | yes | Yes | Yes | Yes | Yes | Pending |

BRD TEMPLETE

< OPTUM INSURANCE ONLINE SEVICE >

< PROJECT ID

< VERSION ID

< RALLABANDI PRADEEP CHARY>

| DATE | VERSION | DOCUMENT CHANGES |
| --- | --- | --- |
| 22-07-2025 | 0.4 | INITIAL DRAFT CREATED WITH HIGH LEVEL PROJECT OVER VIEW |
| 22-07-2025 | 0.4.1 | ADDED FUNCTIONALITY |
| 23-07-2025 | 0.4.2 | CHANGE REQUEST |
| 24-07-2025 | 0.4.3 | FINALIZED CONTENT FORMATTING ADDED DOCUMENT REVISION |

DOCUMENT REVISION

APPROVALS

| ROLE | NAME | SIGNATURE | DATE |
| --- | --- | --- | --- |
| Project Sponsor | ARNIL WETTY | DONE | 20-07-2025 |
| Business Owner | ANDREW WITTY | DONE | 20-07-2025 |
| Project Manager | MUJEEB ALI KHAJA | DONE | 20-07-2025 |
| System Architect | YASWANTH | DONE | 21-07-2025 |
| DEV LEAD | GOWTHAMI | DONE | 21-07-2025 |
| Quality Lead | BABA | DONE | 21-07-2025 |
| USER EXPERIENCE LEAD | AKHIL | DONE | 23-07-2025 |

RACI CHART

| RESPONSIBLE | AKHIL (DEV) PRADEEP (BA) NAVEEN (UX DESIGN ) |
| --- | --- |
| ACCOUNTABLE | MUJEEB(PM) ANDREW WITTY (SPONSER) |
| CONSULTED | Baba (SME) SANDEEP (trainer) GOWTHAMI (QA) |
| INFORMED | YASH ( SENIOR PROCESSOR) TEAM MEMBERS GOKUL ( CLIENT) |

4 INTRODUCTION

BUSINESS GOAL

ORGANIZATIONAL GOAL

To improving the customer experience with faster claims processing without delay with secure.

And reducing the operational cost by automation process and avoiding manual process

ORGANIZATIONAL NEEDS

Building an online portal , fast and flexibility in claim process marketing the service and make the company graph high

Business objectives

- Enhance the customer experience by providing a user friendly 24/7 platform for purchasing insurance policy

- Improve claim management by providing excellent service to the customers and the organization people for working on it by the portal

- Enable data driven decision making collecting and viewing  user data to improve product and pricing strategy and marketing efforts

- Support agent and partner ecosystem by providing tools for agents to work on it and enhance the collaboration

Business Rules

- User authentication and security all user should enroll into application with valid personal identification and password must be security standard

- KYC and customer verification is mandatory

- Premium payment and refund policies and policies will be activated after successful premium payment

- Claim must be submitted to online portal with correct terms

- All policy transactions will generate system notifications and through email and sms

BACKGROUND

The optum global insurance company which provides the health insurance to the people over all the united states of the America and due to low technology used in past days it use to do the manual work a lot and the information from the customer would be not matched and the customer cant able to buy the policy In clarity , the customer may lead to confusion among the company

It was an big issue to store data in paper files and it would be and big task if data got lost so we had got to decision that we should update our business and built the online application for the company

The expected benefit by development of the application is we can collaborate with customers and the data is been well maintained with secure and the manual process is very less by the implantation of the project

PROJECT OBJECTIVE

The primary objective of the project is to develop a fully digital , customer service should be in the online platform that streamlines the process purchasing , managing and claiming the insurance products this platform will enable the company to update to the market as a modern and technology driven insured focused and operational efficiency

High level description

The online insurance platform will provide an end to end digital experience for customers to compare , purchase and manage various insurance product like health , life etc

This offers digital claims submission , real time tracking and automated claims processing  and deliver insights via an analytics dashboards for both customers and internal team of our company

Alignment with business objectives

This product supports business goals by accelerating market entry through 100 percent digital distribution model

Reducing operational cost by process of automation and improving customer satisfaction

The system interaction requirements

The online platform will integrate with third party data providers like credit scoring , driving records and health data base for under writing and risk assessment ‘

The payment gateways for premium collection and refunds and customers identity verification systems like KYC , tools

Project scope

The scope pf this project encompasses the design , development and deployment of a comprehensive online insurance platform that enables customers to purchase , manage and claim insurance policies through a fully digital experience

In the scope features and deliverables should have

- Customer portal should web and mobile responsive

- Policy management

- Claims management module

- Customer support integration

In scope functionality

- User registration, login and secure authentication

- Customer profile management and document update

- Online insurance quote generation based on user inputs

- Digital policy purchase with integrated payment gateways

- Online premium payment and billing history

- Claim submission with document

- Real time claim tracking and status update

- Notifications and alerts via email, sms .

- Customer support features

Out scope functionality

- Multi-language and multi-currency support international markets

- Integration with physical or offline agent

- Social media login like google, insta

- Real time fraud detection and prevention systems

- Loyalty programs , discounts and reward systems

Assumptions

- User will have stable internet connection to access the portal

- The third party integration like payment gateways , KYC, claim data sources will provide stable and well documented APIs

- The customer will be comfortable inputting the personal data in online

- Users will primarily access the platform via web browsers on desktops and mobiles devices

- Training material and user support content like  FAQ  and help guides will be provided to the clients

- Key stakeholders like product owners , SME will be available for feed back and review throughout the timeline

Constraints

- Time constraint

The online portal platform must be developed , tested and launched within the agreed project timelines as 4 months

- Budget constraint

This online portal project must remain within the allocated budget , limited scope expansion and feature additions during the development and it should be done in 44 lakhs

- Resources availability

We may have fixed number of developers , tester, SME , and internal teams so you cant just add more people if things get delayed

- Data privacy and security

The system must be strict data privacy and security standards , limiting the use of certain third-party tools or data storage locations

- Language and localization

Only the single language as English will be supported in the first release multilanguage       support is out of scope for now

RISKS

I have well structured Risks section for BRD for the online insurance portal it includes risks, likelihood , impact and recommended strategies

This section outlines the potential technology related issues that could impact the success of the project

Technological risks

| RISK | LIKELIHOOD | IMPACT | STRATEGY | DESCRIPTION |
| --- | --- | --- | --- | --- |
| Unfamiliar or unproven technology stack | Medium | High | Mitigate | Choose widely adopted frameworks and conduct proof of concept before full implementation |
| Integrational failures with external API | Medium | High | Mitigate | Early integration testing and documentation review |
| Inadequate data security architecture | Low | Very high | Mitigate | Secure authentication , access control |
| Delay due to technical debt | Medium | High | Mitigate | Define code quality standards , conduct code reviews. |
| Insufficient backup and disaster recovery planning | Low | High | Avoid | Design and test robust backup and disaster recovery procedures |

skill risks

| RISK | LIKELIHOOD | IMPACT | STRATEGY | DESCRIPTION |
| --- | --- | --- | --- | --- |
| Lack of experience developers | Medium | High | Mitigate | Provide ongoing and domain training hiring experienced |
| Limited QA/ test automation expertise | Medium | Medium | Transfer | Use third party testing services |
| Unavailability of internal SMEs | Medium | High | Mitigate | Schedule SME time in the project plan |
| Difficulty hiring or retaining specialized roles | Low | High | Transfer | Use external consults or vendors for critical positions |
| Delayed onboarding of external resources | Medium | Medium | Mitigate | Finalize contracts and onboarding plans early in the project time line |

Political risks

| RISK | LIKELIHOOD | IMPACT | STRATEGY | DESCRIPTION |
| --- | --- | --- | --- | --- |
| Changes in insurance regulations or licensing requirements | Medium | High | Mitigate | Maintain regular communication with legal and compliances advisors monitor regular updates from authorities |
| Government imposed restrictions on digital services | Low | High | Accept | Monitor policy changes maintain contingency plan in case of service disruption due to regulation |
| Introduction of new digital taxation laws | Medium | Medium | Mitigate | Consult with tax professionals to stay complaint with new digital service tax or insurance levies |
| Delay in government approvals for new insurance products | Medium | Medium | Mitigate | Factor in realistic regulatory approval timeline pre- engage with authorities to process |
| Sudden regulatory ban or specific insurance offerings | Low | High | Avoid | Design product architecture to allow flexibility in enabling |

Business risks

- This section outlines the potential business impacts that may arise if the project is     delayed, fails, or is cancelled altogether. These risks directly affect revenue, brand reputation, market positioning, and long-term strategic goals.

| RISK | LIKELIHOOD | IMPACT | STRATEGY | DESCRIPTION |
| --- | --- | --- | --- | --- |
| Loss of First-Mover Advantage in Digital Insurance Market | MEDIUM | HIGH | Mitigate | Prioritize the delivery to establish early market presence and iterate based on user feedback. |
| Reputational damage due to cancellation | Medium | High | Mitigate | Communicate transparently with stakeholders |
| Financial loss from investment in incomplete development | Medium | High | Mitigate | Implement milestone based funding and phase-wise delivery to limit sunk costs |
| Internal resource drain without ROI | High | Medium | Accept | Should Carefully scope project phases and measure ROI at each stage to justify continued investment |
| Customer trust impact if service promises are not fulfilled | Medium | High | Mitigate | Deliver clear communication about service status; avoid overpromising features in early marketing. |

Requirement risks

This section identifies the risks that project requirements may not have been fully or accurately captured leading to scope gaps, rework and user satisfaction, these risks can result from miscommunication, lack of stakeholder involvement, or insufficient domain knowledge during the requirements gathering phase.

| RISK | LIKELIHOOD | IMPACT | STRATEGY | DESCRIPTION |
| --- | --- | --- | --- | --- |
| Incomplete definition of insurance products and coverage options | Medium | High | Mitigate | Conduct detailed sessions with product managers and underwriters and document business rules and product logic early |
| Misunderstanding of regulatory requirements | Medium | Medium | Mitigate | involve legal experts during requirement definition and validate all legal flows and disclosures. |
| Unclear claims workflow requirements | Medium | High | Mitigate | Engage claims processing SMEs to map workflows and define edge cases |
| Insufficient input from end users | Medium | Medium | Mitigate | Conduct user interviews, surveys and gather feedback on prototypes and early design |
| Changing business requirements Middle of Project | High | Medium | Mitigate | Define a formal change control process and evaluate impact and obtain approvals before adjusting scope. |

Other risks

it is an additional risks that do not fall strictly under technical, skills, business, political and  requirements risks categories but it still pose a potential threat to project timelines, costs and outcomes .

| RISK | LIKELIHOOD | IMPACT | STRATEGY | DESCRIPTION |
| --- | --- | --- | --- | --- |
| Vendor or partner dependency risks | Medium | Medium | Mitigate | Clearly define SLA and responsibilities in contracts and maintain backup vendors where possible. |
| Delays in decision and Making the Approvals | High | Medium | Mitigate | Assign decision owners early and establish governance and escalation processes. |
| Legal disputes and IP ownership conflicts | Low | High | Avoid | Ensure clear legal agreements regarding intellectual property, licensing, and data ownership before starting the development |
| Natural disasters or force majeure events like pandemic | Low | High | Accept | Maintain cloud-based infrastructure with disaster recovery planning and flexible remote work arrangements for the team |
| End user resistance to digital adoption | Medium | Medium | Mitigate | Provide onboarding tools, user education and responsive customer support to guide new users. |

Business process over view

The online insurance plate form is designed to enable a fully digital insurance life cycle from the customer onboarding through policy management claims handling

I have divided the process flow into key business phases

- Customer Onboarding and registration

- User visits the website or web portal

- Register using personal details like email, phone number, ID verification etc

- Creates a secure user account with authentication credentials

- Insurance product selection and quotation

- User will select the insurance category like health, life etc

- Enters the relevant details like age , health history , issue etc

- Systems generates personalized quote based on underwriting rules and risk profile

- User compares available policies and coverage options

- Policy purchase and payment

- User will select desired policy and review terms and conditions

- Complete premium payment through integrated payment gateway

- Digital policy is generated and signed electronically and sent to the user via email or he can download

- Policy issuance and activation

- Payment conformation triggers policy activation is done in the system

- System logs policy details in user dashboard and admin portal

- Notification are been sent to both user and the admin team of company

- Policy management or post sale service

- User can login anytime to view policy document and coverage

- Renew or cancel policies

- Update personal details or add dependences

- Set up auto renewal or request reminder

- Claims management

- User initiates claim via portal with necessary documentation

- System validates eligibilities and routes claim to claims processing

- Claims is reviewed and status updates are shared in the dashboard

- Approved claims are processed and payment is issued digitally

- Customer support and communication

- User can access self service FAQ , chat box or can also open support tickets

- Support team uses admin panel to track the interaction and resolve queries

- Notification, remainders and policy related messages are sent via email and sms.

Legacy System (AS-IS)

The legacy system is the process is largely the manual and semi digital involving paperwork , physical agent involvement in person verification and siloed system

These fragmented system leads to slower turnaround times limited customer self service and operational inefficiencies

Key characteristics of the legal process

- Manual policy issuance and documentation

- Reliance on physical agents and branch officers

- Little or no customer access to digital policy management

- Claims often require physical form submission and manual follow up

- No real time analytics or customer interaction history tracking

THE PROCESS FLOW DIAGRAM OF LEGACY SYSTEM

Proposed Recommendations

The proposed online insurance platform is designed to be digitally transform the traditional insurance process by offering self service , automation , integration and real time capabilities , it will streamline operations enhance customer experience and ensure compliance with regulatory requirements through a centralized solution

Recommended process

- Digital customer onboarding

- Instant quote generation

- Online policy purchase

- Real time policy management

- End to end claim processing

The TO BE system address legacy challenges

| LEGACY CHALLENGE | PROPOSED SYSTEM SOLUTION |
| --- | --- |
| Manual data entry and paper work | Fully digital onboarding and automated data capture |
| Agent branch dependence | Self service portal with minimal human intervention |
| Delays in policy issuance | Real time underwriting and instant policy generation |
| No customer access for digital tools | Secure online dashboard for full policy control |
| Manual claim handling | Automated claim workflow with real time tracking |
| Security and compliance risks | Data encryption , role based access, audit logs. |

9 – FUNTIONAL AND NON- FUNCTIONAL INTO RTM

| Req id | Req name | Req description | Design | CODE | DEV 1 | TEST CASE ID | TEST | STATUS |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR001 | REGISTRATION | User should able to register to the application | DONE | DONE | DONE | TC001 | DONE | pending |
| FR002 | Login | User should able to login with email id and password | DONE | DONE | ND | TC002 | ND | Pending |
| FR003 | Claim submission | User should able to submit the soft copy claim in the application | DONE | DONE | ND | TC003 | ND | Pending |
| FR004 | Payment integration | User should have multiple options for the making payment | DONE | DONE | ND | TC004 | pending | Pending |
| FR005 | POLICY SEARCH | User should able to search the insurance policies | DONE | DONE | DONE | TC005 | DONE | Pending |
| FR006 | Customer management | The portal should allow the company view and mange customer profiles | DONE | DONE | ND | TC006 | ND | Pending |
| FR007 | Document management | The portal should allow the company to upload, store the data of customer in the portal | DONE | ND | ND | TC007 | ND | Pending |
| FR008 | Contact details | Portal should have contact details of the customers and insurance company | DONE | DONE | ND | TC008 | ND | Pending |
| FR009 | Get details | User should able to get the details of each policy on portal | DONE | DONE | DONE | TC009 | ND | Pending |
| FR010 | Track claim | User should able to track the claim process | DONE | DONE | DONE | TC010 | DONE | Pending |
| NR001 | Performance | This application must be load in 4 sec | DONE | DONE | ND | TC011 | ND | PENDING |
| NR002 | Usability | The application must be user friendly | DONE | ND | ND | TC012 | ND | Pending |
| NR003 | SECURITY | The application should ensure user authentication | DONE | DONE | DONE | TC013 | ND | PENDING |
| NR004 | Response time | The application must be respond to input in 2 within 2 sec | DONE | DONE | ND | TC014 | ND | PENDING |
| NR005 | Reliability | The portal should able to handle and recover error with incorrect data | DONE | ND | ND | TC015 | ND | PENDING |

Appendices

The appendices provide the supporting information , references and artifacts that are useful for understanding the core content but are not part of the main body of the document

It  provide detailed supplemental materials that support and clarify the requirement , business logic , processes and decision documented throughout the BRD

10.1 list of Acronyms

- (RFP) Request for proposal

- (RFQ) Request for quotation

- (RFI) Request for information

- Business case

- (SOW) statement of work

- Stakeholders document

- (KOM) kick off meeting report

- (BRD) business requirement document

- (URD) User requirement document

- (FRS) Functional requirement specification

- (SSD) Supplementary specification document

- (SRS) Software requirement specification

- (RTM) Requirement traceability matrix

- (FRD) Functional requirement document

- (HDD) High level design document

- (LDD) Low level design document

- (ADD) Application design document

- (CDD) Component design document

- (CT) Change tracker

- (CR) change request

10.2 Glossary of Terms

| Term | Definition |
| --- | --- |
| Agent | A licensed individual or organization authorized to sell insurance products on behalf of the insurance company |
| API | A set of protocols and tools that allow different software applications to communicate with each other |
| Claim | A request made by a policyholder or beneficiary to an insurer for payment under the terms of an insurance policy |
| Coverage | The amount and type of protection provided under an insurance policy |
| Dashboard | A user interface that displays key performance indicators and system activity for administrators or end users |
| Deductible | The amount a policyholder must pay out of pocket before the insurer begins covering costs. |
| Onboarding | The process by which a new user is registered and verified to access the insurance platform. |
| Policyholder | The individual or entity who owns the insurance policy and is responsible for premium payments |
| Premium | The amount a customer pays periodically to maintain insurance coverage |
| Renewal | The process of extending an existing policy for a new term, often involving updated premiums or terms |

Related Documents

| DOCUMENT TYPR | DESCRIPTION | OWNER |
| --- | --- | --- |
| Stakeholder analysis report | For project planning identifies and analyses key stakeholders and their expectations | Pradeep(BA) |
| Functional requirement document | Requirement specifications | pradeep(BA) |
| Non functional requirements documents | Requirements specifications | pradeep(BA) |
| TO-BE Process Design | Process documentation | pradeep(BA) |
| Requirements Traceability Matrix | Requirement management | pradeep(BA) |