## Slide 1: Project Proposal: Hire Smart 360
Prepared by: Mobile Programming
Date: 24/07/2025

## Slide 2
Situation:
The recruitment process within the organization is currently disjointed, relying heavily on manual workflows, spreadsheets, and email threads. These outdated methods slow down the hiring cycle, introduce human error, and limit collaboration between hiring teams.

## Slide 3
Problem:
Without automation or centralized visibility, HR departments struggle to track applicant status in real time. This results in missed opportunities, delayed feedback, and poor candidate experiences. The inefficiencies also burden recruiters, reducing their ability to focus on strategic hiring initiatives.

## Slide 4
Opportunity:
There is a strong opportunity to modernize talent acquisition by deploying a scalable, intelligent ATS like Hire Smart 360. The platform will enable process automation, enhanced analytics, and better coordination, ultimately reducing time-to-hire and improving candidate satisfaction.

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to analyze, select and implement a new candidate tracking system—Hire Smart 360—to modernize recruitment processes and align hiring operations with business growth objectives.

## Slide 6: Project Objectives
Solution selection according to design criteria, specifications, and requirements
Solution prototyping and testing
Implement automation for resume analyzing and interview scheduling
Improve collaboration between HR and hiring managers
Integrate analytics for hiring funnel optimization

## Slide 7: Success Criteria
Improve records availability and accessibility of information, collateral, forms, and documents
Reduce system downtime, related wait time, and system response times
Achieve 100% recruiter adoption within 1 month post-launch
Deliver a user-friendly interface.

## Slide 8: Methods / Approach
Establish selection committee and selection process. Define requirements
Select vendors and finalists through RFP, demonstrations, and reviews
Select and implement solution. Train users and technical staff. Establish support processes
Go Live with new system

## Slide 9: Resources
People – Project team members from HR, Project Managers, BA, Developers QA, Devops
Time – Implementation within 3 months
Budget – ₹10,00,000(Software licensing, cloud hosting, training)
Tools:
Jira
Git
Azure
Java
HTML, CSS

## Slide 10: Waterfall Project Plan
1. Requirement Gathering (Jul 22 - Jul 31)
2. System Design (Aug 1 - Aug 9)
3. Development (Aug 10 - Sep 9)
4. Testing (Sep 10 - Sep 19)
5. Deployment (Sep 20 - Sep 30)
6. Maintenance (Oct 1 - Dec 31)

## Slide 11: Risks and Dependencies
Resistance from current users familiar with existing tools
Integration issues with legacy systems
Accurate cost-justification of improvements in speed, quality, and usability

## Slide 12: To Be Completed by Appropriate Manager
Project Sponsor: _______________________
Project Manager: _______________________