## Slide 1: Project Title: Pushpin-Agile
Prepared By– Ankur Ganvir
Date – Sep/26/2025

## Slide 2: Situation
In many areas, users struggle to access high-quality, reliable hardware tools due to limited availability in local stores and lack of trustworthy platforms. Hardware sellers often do not have the digital infrastructure to reach wider markets.
The market for hardware tools is fragmented, with many buyers relying on physical stores or scattered online listings. This makes it difficult to find reliable tools, compare prices, or get doorstep delivery.

## Slide 3: Problem
There is a disconnect between buyers and hardware tool sellers. Traditional hardware markets are fragmented, lack transparency, and do not offer product variety or price comparisons. Many users cannot find specific tools locally and are unsure of quality when ordering online.
Lack of a centralized platform for hardware tools.
Inconvenient offline shopping and limited access to variety.
Sellers struggle to reach the right audience online.

## Slide 4: Opportunity
Create Pushpin, a dedicated online marketplace for hardware tools that connects users directly with verified sellers. This platform will allow easy browsing, comparison, secure payments, and delivery of hardware items across regions.
Bridge the gap between buyers and sellers of hardware tools using an online platform.
Provide a centralized marketplace for tool discovery, price comparison, and seamless transactions.
Help sellers grow their reach and increase inventory turnover.
Enable value-added services such as tool reviews, ratings, and DIY guides.

## Slide 5: Purpose Statement (Goals)
To bridge the gap between hardware sellers and buyers through a centralized, digital platform that provides accessibility, reliability, and efficiency in purchasing hardware tools.
To develop a robust, user-friendly e-commerce platform that allows users to purchase hardware tools online while providing sellers with a convenient channel to list and manage their inventory.

## Slide 6: Project Objectives
Build a web-based platform (and optionally a mobile app) for listing and selling hardware tools.
Integrate secure payment gateway and order tracking system.
Implement user account features for buyers and sellers.
Enable product reviews, ratings, and return/refund workflows.
Launch MVP within 3 months and scale with seller onboarding.

## Slide 7: Success Criteria
MVP deployed with fully functional buyer and seller dashboards.
1,000+ product listings within 2 months post-launch.
80% order delivery success rate within 5 days.
User satisfaction rating of 4.2+ stars (out of 5) in the first quarter.
Onboarding of 100 verified sellers in the first 6 months.

## Slide 8: Methods/Approach
Iterative development with two-week sprints.
Sprint planning, daily standups, sprint reviews, and retrospectives.
Continuous user feedback loops post each release.
Product backlog managed using Jira or Trello.
UI/UX prototyping with tools like Figma or Balsamiq.

## Slide 9: Resources
People: Skilled developer with proficiency in recent IT technologies for this issue trackingsoftware. Skilled UI/UX designer to design the platform.
Time: This platform will be developed in 18 months by the team which in under the waterfallmethodology.
Budget: 10,00,000 spreed across all the different requirement (software/hardware) of theproject.
Technology: Java, Python, GCP, SQL, React etc.

## Slide 10: Risks
Technical Risk: High complexity and potential time sinks due to deep integration with the legacy Axle framework and existing Java GSE/AngularJS stack.
Scope Risk: Difficulty in accurately defining the boundary of what constitutes a "fake" edit, leading to potential scope creep in filter design.
Adoption Risk: If the new human moderation UI is not highly efficient, operator adoption and productivity could suffer.

## Slide 11: Dependencies
Timely stakeholder availability for requirements
Access to internal systems and APIs
Support from Google Admins (for Buganizer config and access)
Coordination with IT/security for access control
Availability of training resources and facilitators

## Slide 12
Completed By: Ankur Ganvir
Project Sponsor: XYZ
Project Manager: ABC