AGILE DELIVERABLES

Documented by V Niharika

Date: 15-09-2025

Agile Documents –

Document 1: Definition of Done

Definition of Done (DoD) for the Human Machine Interface (HMI)

For an HMI Agile project, a feature is considered done when the designed interface is fully implemented, tested for functionality, usability, performance, and accessibility, integrated with backend/embedded systems without defects, documented properly, and accepted by the Product Owner as a potentially shippable product increment.

Checklist for DoD:

Tagging Features – Options for Single Product, Multiple Products, and No Stow are fully functional, tested, and correctly linked to associate workflows.

Media Feedback – Dislike/Report feature for poor-quality videos and images works seamlessly, and flagged media is logged for supervisor review.

Video & Image Quality – Videos and pictures load within acceptable performance thresholds (≤3 seconds) and maintain required clarity standards.

Audit Trail & Version Control – All tagging actions, dislikes, and quality flags are logged with timestamps; version upgrades (6–12 months) are documented.

Dashboards & Reports – Supervisors can view real-time dashboards showing tagging accuracy, flagged media, and associate performance without missing data.

Definition of Ready:

It is a set of clear criteria that a user story must meet before the development team can start working on it in a sprint. It ensures the story is well-defined, understood, estimated, prioritized, and free of major blockers, so the team can confidently commit to delivering it.

Document 2- Product Vision

| Scrum Project | Human Machine Interface |
| --- | --- |
| Venue: | Online – Microsoft Teams |
| Date: | 16-September-2025 |
| Start time: | 10:00 AM |
| End time: | 12:00 PM |
| Duration: | 2 Hours |
| Client: | Amazon Fulfillment Centre – Operations & Quality Team |
| Stakeholder list: | Associates (End Users) Supervisors / Managers Product Managers QA/Compliance Team Development Team |
| Scrum Role | Name |
| Scrum Master: | Vinod |
| Product Owner: | Niharika |
| Scrum Developer 1: | Madhuri (Frontend – ReactJS) |
| Scrum Developer 2: | Abhinaya (Backend – Node.js/Java) |
| Scrum Developer 3: | Vardhan (AI/ML – Python) |
| Scrum Developer 4: | Sara (UI/UX Designer |
| Scrum Developer 5: | Arun (QA Engineer) |

### Vision

To deliver a smart and reliable Human Machine Interface (HMI) tool that empowers associates, supervisors, and fulfilment centre teams with accurate tagging, high-quality video verification, real-time dashboards, and continuous improvements through Agile, ensuring efficiency, transparency, and compliance in product placement.”

| Target Group | Needs | Product | Value |
| --- | --- | --- | --- |
| Amazon Fulfillment Center associates who process jobs using the HMI portal. | Correctly identify Single Product, Multiple Products, or No Stow in bins. | A Human Machine Interface (HMI) tagging tool integrated with fulfillment center media feeds. | Reduces tagging errors and improves process efficiency. |
| Supervisors and quality auditors monitoring tagging accuracy. | Ensure high-quality videos and images for training and verification. | Features: tagging options (Single, Multiple, No Stow), video/image quality flagging, dashboards, audit trails, and compliance checks. | Builds trust in reporting and compliance audits. |
| Compliance officers ensuring process alignment. | Ability to dislike/flag poor quality media for review. | Desirable because it improves accuracy, accountability, and speed. | Speeds up training and associate productivity. |
| Operations management teams needing performance dashboards. | Regular version upgrades (every 6–12 months) for clarity and new features. | Feasible as it leverages the existing HMI system with incremental improvements. | Business Goals: Operational excellence, compliance adherence, cost reduction, productivity improvement. Business Model: Internal adoption across fulfillment centers, scalable to other Amazon ops and potential SaaS offering for third-party warehouses. |

Document 3 UserStories

# User Stories – Human Machine Interface (HMI)

| User story No: US-02 | Tasks: Integrate fulfillment center API, display media, functional testing | Priority: High |
| --- | --- | --- |
| Value statement: As an associate, I want to view videos/pictures from the fulfillment center so that I can check product stowing. |  |  |
| BV: 500 | CP: 8 | Acceptancecriteria: -Videos and pictures load without errors - Media linked to the correct bin/job ID - Playback smooth with no lag |

| User story No: US-01 | Tasks: Build tagging UI, connect database, store tagging result | Priority: High |
| --- | --- | --- |
| Value statement: As an associate, I want to tag a bin as Single Product, Multiple Products, or No Stow so that I can mark |  |  |
| BV: 500 | CP: 8 | Acceptance criteria: -Tagging options (Single/Multiple/No Stow) visible -Tagging data saved in DB - Saved tags retrievable in reports |

| User story No: US-03 | Tasks: Add dislike button, capture feedback, store in DB, generate reports | Priority: Medium |
| --- | --- | --- |
| Value statement: As an associate, I want to dislike poor-quality videos/pictures so that future versions improve. |  |  |
| BV: 200 | CP: 5 | Acceptance criteria: -Dislike option visible on media -Dislike stored with user ID and media ID -Dislike reports visible to supervisors |

| User story No: US-04 | Tasks Design report dashboard, build charts, add export function | Priority: Medium |
| --- | --- | --- |
| Value statement: As a supervisor, I want to see reports of tagging results so that I can track accuracy and errors. |  |  |
| BV: 200 | CP: 5 | Acceptance criteria: -Reports display aggregated tagging data -Supervisor can filter by associate/date/bin - Reports exportable in PDF/Excel |

| User story No: US-05 | Tasks: Implement version control, migration process, testing | Priority: High |
| --- | --- | --- |
| Value statement: As a system admin, I want version management so that I can roll out updates every 6–12 months with improved media quality. |  |  |
| BV: 500 | CP: 8 | Acceptance criteria: - New version deployed successfully -Previous data intact -Version change logged in system |

| User story No: US-06 | Tasks Create language packs, apply translations, UI testing | Priority: Low |
| --- | --- | --- |
| Value statement: As an associate, I want the portal in my preferred language so that I can easily understand instructions. |  |  |
| BV: 50 | CP: 2 | Acceptance criteria: -Videos and pictures load without errors -Media linked to the correct bin/job ID -Playback smooth with no lag |

| User story No: US-07 | Tasks: Train AI model, integrate AI predictions, validation testing | Priority: Medium |
| --- | --- | --- |
| Value statement: As an associate, I want the system to highlight suspected stow errors using AI so that I can review faster. |  |  |
| BV: 200 | CP: 5 | Acceptance criteria -AI highlights stow errors automatically -Accuracy ≥ 80% in test cases - Associate can override AI suggestion |

| User story No: US-08 | Tasks: Add report filters, update DB queries, test filtering | Priority: Medium |
| --- | --- | --- |
| Value statement: As a manager, I want to filter reports by error type so that I can focus on specific issues. |  |  |
| BV: 200 | CP: 5 | Acceptance criteria: -Reports filterable by error type -Filters apply instantly without refresh -Filtered results downloadable |

| User story No: US-09 | Tasks Implement logging, create audit trail reports, export functionality | Priority: High |
| --- | --- | --- |
| Value statement: As an IT admin, I want audit trails of tagging actions so that I can ensure compliance. |  |  |
| BV: 500 | CP: 8 | Acceptance criteria: -Each action logged with user ID, timestamp -Audit logs exportable Immutable trail maintained |

| User story No: US-10 | Tasks: Add tooltips, content entry, UI testing | Priority: Low |
| --- | --- | --- |
| Value statement: As an associate, I want tooltips/help text on tagging options so that I can understand them quickly. |  |  |
| BV: 50 | CP: 2 | Acceptance criteria: -Tooltip appears on hover -Tooltip content is correct -Tooltips available for all tagging options |

| User story No: US-11 | Tasks: Configure notification rules, implement push/email alerts, testing | Priority: Medium |
| --- | --- | --- |
| Value statement: As a supervisor, I want notifications when poor-quality videos are flagged so that I can escalate them. |  |  |
| BV: 500 | CP: 8 | Acceptance criteria: -Notifications sent instantly when flagged -Only relevant supervisors receive alerts -Notification logged in system |

| User story No: US-12 | Tasks: Translate report templates, implement language selector | Priority: Low |
| --- | --- | --- |
| Value statement: As a stakeholder, I want multilingual reports so that global teams can use them.. |  |  |
| BV: 50 | CP: 2 | Acceptance criteria: - Reports generated in multiple languages -Correct language displayed for chosen option |

| User story No: US-13 | Tasks: Add pause/replay controls, test playback | Priority: High |
| --- | --- | --- |
| Value statement: As an associate, I want to pause/replay videos so that I can verify stow actions accurately. |  |  |
| BV: 500 | CP: 8 | Acceptance criteria: -Pause button works instantly -Replay starts from beginning -Controls work on all devices |

| User story No: US-14 | Tasks: Define KPIs, create metrics dashboard, integrate data sources | Priority: Medium |
| --- | --- | --- |
| Value statement: As a manager, I want KPIs for accuracy rates so that I can measure associate performance. |  |  |
| BV: 200 | CP: 5 | Acceptance criteria: - KPI dashboard displays daily/weekly accuracy -Data updated in real time Export option available |

| User story No: US-15 | Tasks: Implement login system, configure roles, security testing | Priority: High |
| --- | --- | --- |
| Value statement: As an IT admin, I want secure login and role-based access so that only authorized users access data. |  |  |
| BV: 500 | CP: 8 | Acceptance criteria: -Users log in with valid credentials -Roles restrict access correctly -Unauthorized access blocked |

| User story No: US-16 | Tasks: Build responsive design, test on mobile devices | Priority: Medium |
| --- | --- | --- |
| Value statement: As an associate, I want mobile access to the HMI portal so that I can review stows on handheld devices. |  |  |
| BV: 200 | CP: 5 | Acceptance criteria: -Portal loads on mobile browser -UI responsive to screen size -Full functionality available on mobil |

| User story No: US-17 | Tasks: Enable download option, handle file formats, testing | Priority: Low |
| --- | --- | --- |
| Value statement: As a supervisor, I want to download flagged images/videos so that I can review offline. |  |  |
| BV: 50 | CP: 2 | Acceptance criteria: - Files download successfully -Correct file format maintained -Download history logged |

| User story No: US-18 | Tasks: Automate weekly report generation, email integration | Priority: Medium |
| --- | --- | --- |
| Value statement: As a manager, I want weekly summary reports so that I can track overall performance.. |  |  |
| BV: 200 | CP: 5 | Acceptance criteria: -Report auto-generated weekly -Report emailed to managers -Data matches actual system metrics |

| User story No: US-19 | Tasks: Create training mode, load sample videos, test tagging | Priority: Medium |
| --- | --- | --- |
| Value statement: As an associate, I want a training mode with sample videos so that I can practice tagging. |  |  |
| BV: 200 | CP: 5 | Acceptance criteria: -Training mode accessible separately -Mock tasks available for practice -Results not included in live reports |

| User story No: US-20 | Tasks: Capture feedback, link backlog system, store results | Priority: High |
| --- | --- | --- |
| Value statement: As a product owner, I want a backlog of feedback items from associates so that future releases address real issues. |  |  |
| BV: 500 | CP: 8 | Acceptance criteria: -Feedback form available for associates -Feedback stored with metadata - Backlog auto-updated with new items. |

Document 4: Agile PO Experience

As the Product Owner, my responsibilities in the Human Machine Interface

### Responsibilities of the Product Owner (PO) in HMI Agile Project

### 1. Market Analysis

### Conducted analysis of the need for accurate product tagging (Single Product, Multiple Products, No Stow) in Amazon fulfillment centers.

### Researched the gap in existing HMI tools – lack of video/image quality checks and feedback mechanisms (dislike/report).

### Benchmarked with similar internal tools to ensure differentiation and cost-effectiveness.

### 2. Enterprise Analysis

### Performed due diligence on how the HMI tagging tool can improve operational efficiency across multiple fulfillment centers.

### Identified opportunity to reduce tagging errors, improve compliance, and minimize rework costs.

### 3. Product Vision and Roadmap

### Defined the vision: To create a scalable, accurate, and compliance-ready HMI tool that improves tagging accuracy and efficiency in fulfillment centers.

### Developed a roadmap with high-level features such as tagging options, quality flagging, dashboards, audit trails, and version upgrades every 6–12 months.

### 4. Managing Product Features

### Collected feature inputs from associates, supervisors, compliance officers, and managers.

### Prioritized features such as tagging (Single, Multiple, No Stow), feedback on poor-quality media, and dashboards based on ROI and operational criticality.

### Balanced stakeholder expectations by aligning features with business goals (efficiency, compliance, cost reduction).

### 5. Managing Product Backlog

### Maintained and continuously refined the product backlog in Jira.

### Prioritized user stories by BV (Business Value) and CP (Complexity Points).

### Planned epics such as “Tagging Functionality,” “Quality Feedback,” “Reporting & Dashboards,” and “Version Upgrades.”

### 6. Managing Overall Iteration Progress

### Reviewed sprint progress with the Scrum Master and team.

### Adjusted sprint priorities if new risks or compliance needs emerged.

### Conducted sprint retrospectives with the BA and development team to identify areas for improvement (e.g., video processing delays, UI changes).

### Lessons Learned (HMI Agile Project)

### Clear Requirements Improve Velocity – Early collaboration with BAs and stakeholders to refine user stories (Definition of Ready) reduced rework and improved sprint outcomes.

### Data Readiness is Critical – Test data availability and media clarity directly impacted development and testing timelines; planning for this upfront improved predictability.

### Stakeholder Alignment Avoids Scope Creep – Regular sprint reviews and roadmap discussions helped manage changing expectations and prevented uncontrolled scope expansion.

### Prioritization Delivers Maximum Value – Using Business Value (BV) and Complexity Points (CP) helped balance quick wins with high-impact features, ensuring faster ROI.

### Team Collaboration Enhances Delivery – Daily stand-ups and retrospectives built a culture of transparency, enabling quicker blocker resolution and continuous improvement.

### Continuous Feedback Improves Adoption – Incorporating dislike/report feedback loops early improved tool usability and increased associate acceptance.

### Incremental Delivery Builds Trust – Delivering small, usable increments (tagging, dashboards, feedback module) created stakeholder confidence and early business benefits.

### Document 5: Product and sprint backlog and product and sprint burndown charts

Product Backlog

| User Story ID | User Story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US0001 | As an associate, I want to view videos/pictures from the fulfillment center so that I can check product stowing. | Integrate APIs, Display media, Test | High | 500 | 8 | Sprint 1 |
| US0002 | As an associate, I want to tag a bin as Single Product, Multiple Products, or No Stow so that I can mark placement accuracy. | UI buttons, DB updates, Validation | High | 500 | 8 | Sprint 1 |
| US0003 | As an associate, I want to mark poor-quality videos/pictures with dislike so that they can be improved in the next version. | Like/Dislike option, Store feedback | Medium | 200 | 5 | Sprint 1 |
| US0004 | As a supervisor, I want to see reports of tagging results so that I can track accuracy and errors. | Dashboard, Charts, Export option | Medium | 200 | 2 | Sprint 2 |
| US0005 | As a system admin, I want version management so that I can roll out updates every 6–12 months with improved quality. | Versioning module, Migration, Testing | High | 500 | 8 | Sprint 1 |
| US0006 | As an associate, I want the portal in my preferred language so that I can easily understand instructions. | Language pack, Localization | Low | 100 | 2 | Sprint 2 |
| US0007 | As an associate, I want the system to highlight suspected stow errors using AI so that I can review them faster. | AI integration, Training, Testing | Medium | 200 | 3 | Sprint 3 |
| US0008 | As a manager, I want to filter reports by error type so that I can focus on specific issues. | Add filters, Query DB, Update dashboard | Medium | 200 | 3 | Sprint 3 |
| US0009 | As IT admin, I want audit trails of tagging actions so that I can ensure compliance and accountability. | Log actions, Create audit reports | High | 500 | 8 | Sprint 2 |
| US0010 | As an associate, I want tooltips/help text on tagging options so that I can understand them quickly. | Add tooltips, Update UI | Low | 50 | 1 | Sprint 5 |
| US0011 | As a supervisor, I want notifications when poor-quality videos are flagged so that I can escalate them. | Notification engine, Rules setup | Medium | 200 | 3 | Sprint 4 |
| US0012 | As a stakeholder, I want multilingual reports so that global teams can use them. | Report localization, Language switch | Low | 100 | 2 | Sprint 4 |
| US0013 | As an associate, I want to pause/replay videos so that I can verify stow actions accurately. | Video controls, UI testing | High | 500 | 5 | Sprint 5 |
| US0014 | As a manager, I want KPIs for accuracy rates so that I can measure associate performance. | Define KPIs, Build metrics dashboard | Medium | 200 | 3 | Sprint 5 |
| US0015 | As IT admin, I want secure login and role-based access so that only authorized users access data. | Authentication, Role mapping, Security tests | High | 500 | 8 | Sprint 3 |
| US0016 | As an associate, I want mobile access to the HMI portal so that I can review stows on handheld devices. | Mobile UI, Responsive design | Medium | 200 | 3 | Sprint 5 |
| US0017 | As a supervisor, I want to download flagged images/videos so that I can review them offline. | Download option, File handling, Testing | Low | 100 | 1 | Sprint 4 |
| US0018 | As a manager, I want weekly summary reports so that I can track overall performance. | Auto-generate reports, Email delivery | Medium | 200 | 2 | Sprint 5 |
| US0019 | As an associate, I want a training mode with sample videos so that I can practice tagging. | Training module, Mock videos, Validation | Medium | 200 | 3 | Sprint 2 |
| US0020 | As a product owner, I want a backlog of feedback items from associates so that future releases address real issues. | Feedback capture, Backlog integration | High | 500 | 8 | Sprint 4 |

Sprint Backlog

| User Story ID | User Story | Tasks | Owner | Status | Estimated Effort |
| --- | --- | --- | --- | --- | --- |
| US-01 | As an associate, I want to view videos/pictures from the fulfillment center so that I can check product stowing. | Integrate API, Display media, Testing | Dev Team | In Progress | 16 hrs |
| US-02 | As an associate, I want to tag a bin as Single/Multiple/No Stow so that I can mark placement accuracy. | Build tagging UI, Connect DB, Save tags | Dev Team | To Do | 12 hrs |
| US-03 | As an associate, I want to dislike poor-quality videos/pictures so that future versions improve. | Add dislike button, Save feedback, Reports | Dev Team | To Do | 10 hrs |
| US-04 | As a supervisor, I want to see reports of tagging results so that I can track accuracy and errors. | Build dashboard, Add filters, Export option | BI Team | To Do | 17 hrs |
| US-05 | As a system admin, I want version management so that I can roll out updates every 6–12 months. | Versioning module, Migration, Testing | DevOps | To Do | 9 hrs |

Burnup chart

Burndown chart

Document 6: Sprint meetings

Meeting Type 1: Sprint Planning meeting

| Date | 01-July-2025 |
| --- | --- |
| Time | 9:00 AM – 11:00 AM |
| Location | Online (Teams) |
| Prepared By | Scrum Master |
| Attendees | Product Owner, Scrum Master, Dev Team |

Agenda Topics

| Topic | Presenter | Time allotted |
| --- | --- | --- |
| Discuss Sprint 1 scope | Product OWNER | 2 weeks |
| Story estimation & BV/CP assignment | BA | 45mins |

Other Information

| Observers | Stakeholders |
| --- | --- |
| Resources | JIIRA board , Backlog |
| Special Notes | Focus on Human Machine Interface features |

Meeting Type 2: Sprint review meeting

| Date | 10-July-2025 |
| --- | --- |
| Time | 4:00 PM |
| Location | Teams |
| Prepared By | Scrum Master |
| Attendees | PO , BA , QA, SM, MANAGER |

| Sprint status | Things to demo | Quick updates | What’s next |
| --- | --- | --- | --- |
| 100% HMI Portal base UI & Backend API completed Video & Picture integration from Amazon Fulfillment Center functional. | Tagging workflow with live video/picture feed Dislike feature for poor-quality media | Feedback loop tested with sample videos from fulfillment center. Audit logs for tagging actions completed | Add version management functionality for 6–12 month updates. Prepare metadata validation for future (quality checks, tagging consistency) |

Meeting Type 3: Sprint retrospective meeting

| Date | 23-Sep-2025 |
| --- | --- |
| Time | 10:00 AM – 11:00 AM |
| Location | Online (MS Teams) |
| Prepared By | Scrum Master / BA |
| Attendees | Scrum Team (PO, SM, Dev, QA) |

| Agenda | What went well | What didn’t go well | Questions | Reference |
| --- | --- | --- | --- | --- |
| Sprint Goal Review | Review. Tagging options (Single, Multiple, No Stow) completed and tested with sample videos. | Dashboard filters not delivered fully in sprint | Should dashboard reporting be split into smaller user stories?. | Sprint Goal Document |
| Collaboration | Dev & Fulfillment Center team worked closely to get sample videos | Few associates missed daily stand-ups | How to improve engagement in daily scrums? | Jira |
| Technical Setup | Dislike feature for poor-quality videos integrated successfully | Video quality validation rules not fully configured | Should video clarity rules be prioritized in Sprint 2? | User Stories |

Meeting Type 4: Daily Stand-up meeting

| Question | Name/Role | Week “1” (from 01-07-2025 to 15-07-2025) Monday; Tuesday; Wednesday; Thursday; Friday; Saturday; Sunday. |
| --- | --- | --- |
| What did you do yesterday? | Developer 1. Developer 2. Developer 3.. | Set up video feed integration with Fulfilment Centre; Built tagging UI (Single/Multiple/No Stow); Stow). Fixed bugs in tagging save logic; Prepared demo for PO; Prepared demo for PO; -; -. Created dislike button for poor-quality videos.; Implemented dislike feedback storage; Tested dislike functionality on pictures; Debugged dislike counts not updating; Completed unit tests for dislike module; -; -. Designed dashboard schema.; Built initial reporting API; Integrated dashboard with sample tagging data; Tested report accuracy; accuracy. QA on dashboard metrics.; -; -. |
| What will you do today? | Developer 1. Developer 2. Developer 3.. | Connect tagging system with database; Enhance tagging with validation checks; Support QA for tagging module; Update tagging documentation; Demo tagging feature in Sprint Review; -; -. Enhance dislike feature with feedback export; Add dislike option for video quality; support QA in testing dislike workflows; Document dislike module; Demo dislike feature in Sprint Review; -; -. Add filters to dashboard (by bin type).; Test dashboard export to CSV; Finalize dashboard UI integration; Prepare sprint review materials; Demo dashboard feature in Sprint Review; -; -. |
| What (if any) is blocking your progress? | Developer 1. Developer 2. Developer 3.. | None; Waiting for Fulfillment Center team to send additional sample videos.; -; -; -; -; -. Delay in getting media quality standards from compliance officer; -; -; -; -; -; -. Need more test data for multiple/no stow cases; -; -; -; -; -; -. |