## Slide 1: Ralph Lauren
E-Commerce Enhancement Project
Prepared By: Mohammed Taher Yousuf Date: 24/08/2025

## Slide 2: Situation / Problem / Opportunity
Situation
Ralph Lauren has a strong global brand identity, but its current e-commerce platform faces challenges in meeting the evolving expectations of digital consumers. Customers increasingly demand personalized shopping experiences, mobile-first designs, seamless omnichannel integration, and faster site performance.
Problems:
Existing platform has limited personalization and recommendation capabilities.
Checkout process is lengthy, leading to cart abandonment.
Mobile performance lags compared to competitors.
Limited use of advanced analytics to drive customer insights and decision-making.
Opportunities:
Enhance customer engagement through AI-driven personalization and targeted marketing.
Expand global e-commerce presence with localized platforms and multi-currency support.
Improve operational efficiency by integrating supply chain, logistics, and CRM systems.
Strengthen brand loyalty through digital storytelling, premium customer experiences, and loyalty program integration.
Drive revenue growth by increasing conversion rates, repeat purchases, and cross-channel sales.

## Slide 3: Purpose Statement (Goals)
The purpose of this project is to transform Ralph Lauren’s e-commerce platform into a modern, customer-centric digital marketplace that reflects the brand’s luxury identity. The project aims to deliver a seamless, personalized, and mobile-first shopping experience, expand global reach, and strengthen customer loyalty while driving sustainable revenue growth.

## Slide 4: Project Objectives
Platform Modernization: Select and implement a scalable, secure, and mobile-first e-commerce platform aligned with Ralph Lauren’s luxury brand standards.
Personalization & Customer Experience: Integrate AI-driven personalization, product recommendations, and customer segmentation to deliver tailored shopping experiences.
Omnichannel Integration: Enable seamless connection between online, mobile, and in-store shopping for consistent customer journeys.
Checkout Optimization: Simplify and streamline checkout processes to reduce cart abandonment and improve conversion rates.
Data & Analytics: Deploy advanced analytics and reporting tools for customer insights, sales trends, and inventory optimization.
Global Expansion: Support multi-language, multi-currency, and localized content for international markets.
Staff Enablement: Train internal teams (marketing, sales, IT, customer support) to maximize the use of the new platform.

## Slide 5: Success Criteria
Improved Customer Experience: Achieve at least a 20% increase in customer satisfaction scores through faster load times, intuitive navigation, and personalized shopping journeys.
Sales Growth: Increase online conversion rates by 15% and reduce cart abandonment by 10% within the first 12 months.
Operational Efficiency: Ensure system uptime of 99.9% with reduced downtime and improved order processing speed.
Global Reach: Successfully launch localized e-commerce experiences in at least 3 new international markets within the project timeline.
Analytics & Insights: Enable real-time reporting dashboards to track customer behavior, sales, and inventory for data-driven decision-making.
Staff & User Adoption: Achieve at least 90% adoption rate among employees and seamless onboarding for customers with minimal support requests.

## Slide 6: Methods / Approach
Establish Agile Team: Form a cross-functional Scrum team (product owner, scrum master, developers, UX/UI designers, testers).
Define Requirements: Conduct sprint 0 to gather user stories, prioritize backlog, and define MVP scope.
Sprint Execution: Deliver platform features in 2–3week sprints, with regular reviews and stakeholder feedback.
Vendor & Technology Evaluation: Run RFP process, demos, and proof-of-concept for shortlisted vendors.
Incremental Delivery: Release working increments (search, product pages, checkout, personalization, loyalty features).
Testing & Training: Conduct iterative testing (unit, UAT, regression) and train users/technical staff.
Go-Live & Continuous Improvement: Launch platform with phased rollout and establish ongoing Agile release cycles.

## Slide 7: Resources
Project Sponsor: Senior executive (e.g., VP of Digital or CIO) to provide strategic direction.
Agile Team Members:
Product Owner (from Ralph Lauren’s e-commerce/marketing team)
Scrum Master (project facilitator)
Developers (front-end, back-end, mobile, API)
UX/UI Designers (luxury branding, customer experience)
QA/Testers (manual + automated testing)
Data Analyst (customer insights, KPIs)
Integration Specialists (ERP, CRM, supply chain, payments)
Business Stakeholders: Marketing, Customer Experience, Retail Operations, IT Security.
External Vendors/Consultants: E-commerce platform providers, cloud hosting, third-party integrators.

## Slide 8: Resources
Time
Implementation planned within 6–9 months, delivered in 2–3week sprints (Agile cycles).
Milestones include MVP launch, feature iterations, full rollout, and stabilization.
Budget
Software & Licensing: E-commerce platform subscription/license fees.
Hardware & Infrastructure: Cloud hosting, servers, load balancing.
Training: Staff training sessions (technical + business users).
Professional Services: Vendor consulting, integration, UI/UX design.
Estimated Total: Rs. 30,00,000.00 (to be finalized after vendor selection).
Other
Third-party Evaluations: Software benchmarks, industry best practices.
Market Research: Competitor analysis, luxury consumer digital trends.
Site Visits / Demos: Visits to successful e-commerce implementations in luxury retail.
Reports & Tools: Gartner/Dataquest reports, analytics dashboards, testing tools.

## Slide 9: Risks and Dependencies
User Adoption Risk
Current platform has been in place for several years and is familiar to existing users. Staff and customers may resist changes.
Mitigation: Provide early training, phased rollout, and clear communication about benefits.
Integration Challenges
Complex integration needed with existing ERP, CRM, payment gateways, logistics, and loyalty systems. Any delays could impact delivery.
Mitigation: Conduct early technical assessments, prioritize APIs, and include integration specialists in the Agile team.
Cost Justification Risk
ROI is dependent on increased sales, improved brand loyalty, and long-term customer engagement. Immediate cost savings may be difficult to demonstrate.
Mitigation: Define measurable KPIs (conversion rates, uptime, cart abandonment) and track benefits during post-launch reviews.
Vendor Dependency
Heavy reliance on external vendors for platform hosting, payment security, and third-party integrations. Service disruptions could affect operations.
Mitigation: Include SLAs in contracts, ensure redundancy in hosting, and maintain multiple vendor options where possible.

## Slide 10: Risks and Dependencies
Data Security & Compliance
Handling sensitive customer data across multiple geographies requires strict compliance with GDPR, PCI DSS, and other regulations.
Mitigation: Adopt strong encryption, compliance monitoring, and conduct regular security audits.
Timeline Risk
Agile delivery may face delays if backlog prioritization is unclear or scope expands beyond MVP.
Mitigation: Maintain a clear product roadmap, enforce sprint discipline, and apply strict change management.
Market Dependencies
Global expansion depends on regulatory, tax, and localization requirements in each target market.
Mitigation: Engage local compliance experts and conduct pilot rollouts in selected regions first.

## Slide 11: To Be Completed by Appropriate Manager
Project Sponsor: SVP – Digital Operations, Ralph Lauren
Project Manager: Director – Enterprise IT Delivery

## Slide 12: Thank You
Prepared By:
Mohammed Taher Yousuf Date: 24/08/2025