Nurturing Process – Agile Deliverables –V2D2 August 2024

AGILE DOCUMENTS

Agile Documents -

Document 1: Definition of Done

Document 2- Product Vision

Document 3: User stories

Document 4: Agile PO Experience

Document 5: Product and sprint backlog and product and sprint burndown charts

Document 6: Sprint meetings

Document 1: Definition of Done

Answer :

### Document 1: Definition of Done (DoD)

Project Title: ICRM Sales Application with Cloud Telephony Integration

Methodology: Agile – Scrum Framework

Reference: Based on Agile Extension to the BABOK® Guide v2

### Definition of Done –

Definition of Done is a checklist of essential criteria that must be fulfilled before a user story or feature is considered “done.” This ensures quality, completeness, and consistency.

In Agile projects, Definition of Done (DoD) is a technique where the entire Scrum team agrees on a clear and common understanding of when a user story or backlog item is considered “complete.”

It ensures that all deliverables meet a standard of quality, functionality, and customer expectations. This shared agreement improves transparency, minimizes rework, and ensures the delivery of potentially shippable product increments.

For the ICRM Sales Application project, which involves the integration of cloud telephony features into ICICI Bank’s internal CRM system, the Definition of Done ensures each functionality (e.g., cloud call, fallback, call status logging) is completed thoroughly and meets business goals like better lead tracking and communication efficiency.

### Definition of Done – Checklist

| Checklist Item | How It Applies in the ICRM Sales Application |
| --- | --- |
| Produced code for presumed functionalities | Code for features like cloud call button, fallback entry, and real-time dashboard updates is written. |
| Assumptions of User Story met | Assumptions like user having valid lead assigned or internet connection for cloud call are validated. |
| Project builds without errors | All new modules build successfully in the CI/CD pipeline without errors. |
| Unit tests written and passing | Developer writes and runs unit tests for functions like API call success/failure and fallback entry. |
| Project deployed on the test environment identical to production platform | ICRM is deployed on a UAT environment that mimics production to test cloud calling integration. |
| Tests on devices/browsers listed in the project assumptions passed | The application is tested across devices (desktop, mobile, tablet) and browsers (Chrome, Edge). |
| Feature ok-ed by UX designer | The placement and flow of the ‘Cloud Call’ button and fallback dialog box are approved by the UI/UX team. |
| QA performed & issues resolved | QA team executes test cases for successful and failed cloud calls. Bugs are tracked and fixed. |
| Feature is tested against acceptance criteria | Acceptance criteria like “Cloud call must auto-log status” and “Fallback should be optional” are fulfilled. |
| Feature ok-ed by Product Owner | PO validates that the feature works end-to-end and solves the identified sales workflow problem. |
| Refactoring completed | Any duplicate or inefficient code from earlier sprints is cleaned and optimised. |
| Any configuration or build changes documented | Integration details for Exotel/Twilio APIs and fallback mechanism are added to the configuration guide. |
| Documentation updated | User manual and training materials for sales staff are updated to reflect new call features. |
| Peer Code Review performed | Each module is reviewed by at least one other developer to maintain code quality and consistency. |

### Levels Where DoD Applies:

- User Story Level: Each story (e.g., “As a sales rep, I want to initiate a call from the dashboard…”) must fulfill the DoD items above.

- Sprint Level: Sprint deliverables (e.g., fallback mechanism in Sprint 3) must meet all DoD criteria before closing the sprint.

- Release Level: Final build for Go-Live must also pass all items in DoD to ensure production readiness.

### Benefits of Having This DoD

- Prevents partial/incomplete feature delivery

- Reduces chances of miscommunication between BA, PO, QA, and Dev team

- Enhances customer satisfaction by delivering “done” features that work end-to-end

- Supports audit and compliance by ensuring complete documentation and test validation

- Encourages accountability and ownership across the team

## Document 2: Product Vision

Scrum Project Name:

ICRM Sales Application – Cloud Telephony Integration

Venue: ICICI Bank Internal Agile Environment

Date: Start Date: 01 August 2025

End Date: 31 October 2025

Duration: 3 Months (6 Sprints of 2 Weeks Each)

Client: ICICI Bank – Retail Sales Division

### Stakeholder List

| Role | Name |
| --- | --- |
| Product Sponsor | Senior VP – Retail Banking |
| Product Owner | Pradnya Doiphode |
| Scrum Master | Assigned Internal Agile Coach |
| End Users | ICICI Field Sales Executives |
| IT Team | ICRM Backend & Integration Team |
| QA Team | Internal Quality Assurance Team |
| Vendor | Cloud Telephony Provider (Exotel/Twilio) |

### Scrum Team

- Scrum Master: Internal Agile Coach (IT PMO)

- Product Owner: Pradnya Doiphode

- Scrum Developer 1: Front-End Developer (Web)

- Scrum Developer 2: Backend Developer (CRM Integration)

- Scrum Developer 3: API Integration Engineer

- Scrum Developer 4: QA Automation Tester

- Scrum Developer 5: UI/UX Designer

### Vision:

To enhance the ICRM Sales Application by integrating cloud telephony and automating the lead follow-up workflow, thereby enabling faster customer engagement, accurate tracking, and improved sales performance for ICICI Bank.

### Target Group

| Element | Description |
| --- | --- |
| Which market segment does the product address? | Banking Sales – specifically ICICI Bank’s retail sales and telecalling operations |
| Who are the target users and customers? | ICICI sales executives, telecalling agents, and their supervisors/managers |

### Needs :

| Question | Answer |
| --- | --- |
| What problem does the product solve? | Eliminates the manual effort of calling customers and updating lead status separately, which causes delays, errors, and poor visibility. |
| Which benefit does it provide? | Enables real-time cloud-based calling from the dashboard, auto-logging of call status, fallback for failed calls, improved accountability, and better performance insights. |

### Product:

| Question | Answer |
| --- | --- |
| What product is it? | A cloud-telephony-integrated ICRM Sales Application |
| What makes it desirable and special? | It automates the calling workflow, ensures real-time data sync, offers mobile access for field reps, and supports fallback entry. |
| Is it feasible to develop the product? | Yes – APIs from providers like Exotel/Twilio are available, and integration is already planned in phases. Internal teams and stakeholders are aligned. |

### Value :

| Question | Answer |
| --- | --- |
| How is the product going to benefit the company? | Increases lead conversion efficiency, reduces TAT (Turnaround Time), improves follow-up accountability, and enhances the customer experience. |
| What are the business goals? | - 80% reduction in lead leakage - 30% improvement in contact-to-conversion ratio - 100% training coverage for sales staff |
| What is the business model? | Internal productivity enhancement tool – cost-saving and ROI-driven. Helps scale sales across products like loans, credit cards, and insurance. |

Document 3: User Stories

Answer :

## User Stories (ICRM Cloud Telephony Project)

## 1 . User Story No: US002 :

| ### User Story No: US002 – Manual Fallback Entry | Tasks: Design fallback modal, add status dropdown, remarks field |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: ### As a sales executive, I want to manually enter the call result when cloud calling fails so that I can still track customer interaction. |  |  |  |
| ### BV: 8 |  | CP: 4 |  |
| Acceptance Criteria: Manual entry works when call fails, values stored in lead log |  |  |  |

### 2 . User Story No: US002

| ### User Story No: US002 – Manual Fallback Entry | Tasks: Design fallback modal, add status dropdown, remarks field |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: ### As a sales executive, I want to manually enter the call result when cloud calling fails so that I can still track customer interaction. |  |  |  |
| ### BV: 8 |  | CP: 4 |  |
| Acceptance Criteria: Manual entry works when call fails, values stored in lead log |  |  |  |

3. User Story No: US003

| ### User Story No: US003 – Contactability Dashboard | Tasks: Build dashboard panel, fetch call log data, real-time refresh |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: As a manager, I want to view live contactability scores so that I can track my team’s performance accurately. |  |  |  |
| ### BV: 9 |  | CP: 6 |  |
| Acceptance Criteria: Metrics auto-update based on each call |  |  |  |

### 4. User Story No: US004 :

| ### User Story No: US004 – Lead Activity Tracker | Tasks: Link call logs with lead profile, show past interactions |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: ### As a sales executive, I want to view all previous calls and notes for a lead so that I can follow up meaningfully |  |  |  |
| ### BV: 7 |  | CP: 5 |  |
| Acceptance Criteria: Activity log shows time-stamped call records and comments |  |  |  |

### 5. User Story No: US005

| ### User Story No: US005 – Mobile Compatibility | Tasks: Optimize UI for mobile, enable calling via app |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: ### As a field executive, I want to access ICRM from my mobile so that I can manage leads while traveling |  |  |  |
| ### BV: 9 |  | CP: 7 |  |
| Acceptance Criteria: Help tab includes training content and walkthroughs |  |  |  |

### 6 . User Story No: US006 :

| ### User Story No: US006 – Training Module Integration | Tasks: Add user guide, embed videos, setup FAQ |  | Priority: Low |
| --- | --- | --- | --- |
| Value Statement: ### As a new user, I want onboarding material in the app so that I can understand how to use the new calling features. |  |  |  |
| ### BV: 6 |  | - CP: 3 |  |
| Acceptance Criteria: Help tab includes training content and walkthroughs |  |  |  |

### 7. User Story No: US007

| ### User Story No: US007 – Supervisor Performance View | Tasks: Build supervisor view, filter by team member, call outcomes |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: ### As a supervisor, I want to see each team member’s call success rate so that I can identify top performers and give support. |  |  |  |
| ### BV: 8 |  | - CP: 6 |  |
| Acceptance Criteria: Filter dashboard by user, see % calls connected |  |  |  |

### 8 . User Story No: US008 :

| ### User Story No: US008 – Lead Follow-Up Reminders | Tasks: Add scheduler, push notifications, sync with call outcomes |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As a sales executive, I want to get follow-up reminders for missed calls so that I don’t forget to re-engage leads. |  |  |  |
| ### BV: 7 |  | CP: 5 |  |
| Acceptance Criteria: Missed call triggers notification, scheduler auto-sets reminder. |  |  |  |

### 9. User Story No: US009

| ### User Story No: US009 – User Role Permissions | Tasks: Create role-wise access (Executive vs Manager), hide restricted actions |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: ### As an admin, I want to define permissions so that users only access features relevant to their role |  |  |  |
| ### BV: 8 |  | CP: 6 |  |
| Acceptance Criteria: Field execs cannot edit other’s leads; managers can view team metrics |  |  |  |

### 10. User Story No: US010

| ### User Story No: US010 – Reports and Downloads | Tasks: Generate call reports (daily/weekly), download CSV, email option |  | Priority: Low |
| --- | --- | --- | --- |
| Value Statement: As a manager, I want to download call activity reports so that I can share them during review meetings. |  |  |  |
| ### BV: 6 |  | CP: 4 |  |
| Acceptance Criteria: Filter by date, download available in Excel or PDF |  |  |  |

11. User Story No: US011

| ### User Story No: US011 – Call Recording Log | Tasks: Capture call duration, record start/end time, and store logs |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As a manager, I want to track call durations and timestamps so that I can analyze agent efficiency. |  |  |  |
| ### BV: 7 |  | CP: 5 |  |
| Acceptance Criteria: Call duration and timestamp appear in lead history, available in reports |  |  |  |

12. User Story No: US012

| ### User Story No: US012 – API Failure Alerts | Tasks: Set up alert system, notify admin if telephony API fails |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: As a system admin, I want to receive alerts for API failures so that I can take immediate corrective action. |  |  |  |
| ### BV: 9 |  | CP: 4 |  |
| Acceptance Criteria: Email or dashboard alert shows failure type, timestamp, and suggested action |  |  |  |

### 13. User Story No: US013

| ### User Story No: US013 – Data Privacy Consent Capture | Tasks: Show popup for customer consent before call, store response |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: As a compliance officer, I want to ensure customer consent is taken before recording calls so that we follow regulatory norms. |  |  |  |
| ### BV: 10 |  | CP: 6 |  |
| Acceptance Criteria: Consent popup must be accepted before call connects; responses logged with lead. |  |  |  |

### 14 . User Story No: US014 :

| ### User Story No: US014 – Retry Option for Failed Calls | Tasks: Add “Retry” button on failed calls, re-initiate API call |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As a sales rep, I want the option to retry a failed call immediately so that I don’t lose time searching for the lead again. |  |  |  |
| ### BV: 7 |  | CP: 3 |  |
| Acceptance Criteria: Retry option appears if call fails, triggers same number again |  |  |  |

### 15. User Story No: US015

| ### User Story No: US015 – Multi-Product Lead Handling | Tasks: Enable lead categorization (Loan, Credit Card, Insurance), apply filters |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As a sales executive, I want to filter my leads by product type so that I can manage my tasks more efficiently. |  |  |  |
| ### BV: 8 |  | CP: 5 |  |
| Acceptance Criteria: Leads tagged by product; filters applied to call dashboard. |  |  |  |

Document 4: Agile PO Experience

Answer :

## Document 4: Agile Product Owner (PO) Experience

Project: ICRM Sales Application – Cloud Telephony Integration

Role: Product Owner (PO) – Pradnya Doiphode

### 1. Market Analysis

As the Product Owner, my first responsibility was to understand the market demand and current challenges faced by ICICI Bank’s sales teams. After speaking with stakeholders and reviewing field feedback, I identified the need for automating manual call handling, especially for executives using personal phones to contact leads.

I also studied tools like Exotel and Twilio, which offer cloud telephony services, and verified their relevance to internal banking CRMs. Additionally, I assessed similar CRM enhancements in peer banks to compare features.

### 2. Enterprise Analysis

I carried out a feasibility study to determine if integrating a telephony system within ICICI’s ICRM was possible.

This included:

- Evaluating the technical architecture of the existing CRM

- Understanding data security and compliance needs

- Confirming that sales executives lacked real-time call tracking, leading to poor conversion visibility

This helped justify the project’s need to higher management and secure necessary approvals.

### 3. Product Vision and Roadmap

I created a clear Product Vision: 'To integrate a cloud telephony system with ICRM to streamline sales call workflows, automate lead updates, and enable better tracking and conversions.' I prepared a roadmap that included:

- Phase 1: Cloud call feature and auto-logging

- Phase 2: Fallback for failed calls

- Phase 3: Real-time dashboard and performance reporting

- Phase 4: Mobile compatibility for field executives

Each phase was aligned with sprint planning in Agile methodology.

### 4. Managing Product Features

Managing expectations from both business and IT stakeholders was critical. I prioritized the features based on:

- Impact on user experience (e.g., cloud call button was top priority)

- Compliance and fallback mechanisms for when calls failed

- KPI reporting for sales managers

I used MoSCoW prioritization (Must Have, Should Have, Could Have, Won’t Have) to finalize which epics and features would be part of MVP.

### 5. Managing Product Backlog

I created and maintained the Product Backlog, starting with epics like:

- Cloud Call Integration

- Manual Call Logging

- Dashboard Enhancements

- Mobile App UI Optimization

Each epic was broken down into user stories with tasks, BV (Business Value), and CP (Complexity Points). I also reprioritized stories based on real-time feedback in sprint reviews or after UAT sessions.

### 6. Managing Overall Iteration Progress

As PO, I tracked sprint progress through daily stand-ups, Jira boards, and sprint review meetings.

I collaborated with the Scrum Master and team to:

- Remove blockers

- Adjust priorities during Sprint Review

- Analyze completed vs. pending backlog

- Support Sprint Retrospectives to improve planning and delivery

### 7. Sprint Meeting Participation & Ownership

From this project, I actively participated and gained experience in all key Agile ceremonies:

- Sprint Planning Meeting: Defined sprint goals, clarified scope with the team, and helped estimate story points.

- Daily Scrum Meeting: Attended stand-ups to monitor progress, understand blockers, and align with development.

- Sprint Review Meeting: Demonstrated completed features (e.g., cloud call button, fallback modal), collected feedback from ICICI stakeholders.

- Sprint Retrospective Meeting: Contributed to discussions on what went well or didn’t (e.g., API delay issue).

- Backlog Refinement Meeting: Regularly refined stories, adjusted priorities based on feedback from the field.

### 8. User Story Ownership and Design

I learned how to write and maintain user stories by including the following components:

- Story No. (e.g., US001: Cloud Call Integration)

- Tasks (e.g., Integrate Exotel API, design button)

- Priority (e.g., High)

- Acceptance Criteria (clear, testable)

- BV (Business Value) and CP (Complexity Points)

These stories helped ensure clarity for the development team and traceability for all stakeholders.

### 9. Cross-Functional Collaboration

As the PO, I acted as a liaison between stakeholders, users, and the development team. I ensured all team members had a shared understanding of project goals and could align sprint outputs with business needs.